Honcho Planning Book

Every Honcho plan in one place: pricing, the AI assistant, member cards, payments and the store, the Scheduler, and the project to-do list. Private: not for distribution.

Generated 2026-10-30

Part I: Overview

# Chapter 1: All the Plans

## How to Use This Book

This book gathers every Honcho plan in one place. Each plan is a chapter that opens with its status: what's decided, what's built and what's next. The last part is the project to-do list, rebuilt from docs/todo.md every time the book is made, so it is always current on the day of the date on the title page.

The book is the master copy of the plans. When a plan changes, its chapter is updated and the book rebuilt (node generate.js in docs/plans), and the new Honcho_Planning_Book.docx is copied to Downloads. The online plan pages still work, but may fall behind this book.

Private: this book holds pricing and business plans. It lives in docs/plans, which is never deployed to a server, and is not one of the Help pages. Share it only on purpose.

## Plans at a Glance

| Chapter | Plan | Status (30 Oct 2026) | To-do section |
| --- | --- | --- | --- |
| 2 | Pricing and AI Billing | Options written; decisions not yet made | Core product and client configurations |
| 3 | Honcho AI Assistant | Phases 0 and 1 (AI connections, Daily Coffee Report) built on the Mac, not deployed; tier plan awaiting sign-off | Daily Coffee Report and AI connections |
| 4 | Digital Membership Cards | Decisions made 26 Oct; phase 1 (My Card) built; door check-in and Google Wallet next | Digital membership cards |
| 5 | Payments, Financial and Store | Decisions made 30 Oct; nothing built; F0 (payment base) is next | Payments, Financial and Store |
| 6 | Scheduler | Decisions made 30 Oct; nothing built; starts after the money work | Scheduler |
| 7 | Project To-Do List | Everything else: security, logins, RBAC, Settings, CMS, legacy data load, Participants, Reporting module and more | All |

Plans that were carried out step by step in the to-do list rather than written as separate pages (RBAC, Settings, the Website, the theme, the legacy data load) are in Chapter 7.

## Order of Work

What has been agreed so far, in order:

- Deploy what's waiting to staging (everything since the last deploy: AI phases 0 and 1, Help pages, guides, side menu and library fixes), with its migrations and settings. Always asked first.

- Money first (decided 30 Oct): payment base, dues online and automatic renewal (Core), then the National store.

- Invoicing, accounts and expenses (Financial add-on), built alongside the Scheduler's first phases, which need it for flight-time invoices.

- Chapters' own accounts and stores, then the Scheduler's maintenance and cost-sharing phases, then Point of Sale last.

Still to be placed in the order: member cards phases 2 to 4, AI phases 2 to 5, the Participants (Student) module, the Event Module, the Reporting module (requirements first) and the legacy data load, which must happen before user acceptance testing and again before go-live.

## Where Things Live

| What | Where |
| --- | --- |
| This book | docs/plans/Honcho_Planning_Book.docx (and a copy in Downloads) |
| Plan chapters (master copies) | docs/plans/chapters/*.js |
| Project to-do list | docs/todo.md |
| Dev Board (cards by column) | https://claude.ai/artifact/TV9y61yxM6pVW1bKmbizym |
| Online plan pages | Listed at the top of each plan chapter |
| Member, Administrator's and Developer's Guides | docs/member-guide, docs/admin-guide, docs/developer-guide, and Help in Honcho |
| Code walkthroughs | docs/code-walkthrough-list.md |

Part II: The Business

# Chapter 2: Pricing and AI Billing

## Status

Status: options written 2026-10-29; decisions not yet made (see Decisions for you).

Online copy: https://claude.ai/artifact/3kynSEzd98AwCh2fJDBmpV

Since then: the AI connection screens (built) record each scope's own key and monthly limit, which is option B per scope; usage by chapter is on the AI Usage page.

## Overview

How to price the modules and hosting, and how to limit, control and bill for AI use by organization or by chapter. Companion to the Honcho AI Assistant plan.

The short version: Three deployment tiers: Dedicated (own droplet, Honcho AI and Hermes agents), Honcho Cloud on honcho.online (Docker subsites, Honcho AI, no Hermes) and Self-hosted shared (ordinary cPanel host, no Docker or Hermes). Price Honcho the way the membership-software market already does (by size, plus add-on modules, plus tier). For AI, use credits: each plan includes a monthly allowance, usage stops at a cap unless the client buys more, and Honcho meters every request by organization, chapter and admin. Offer bring-your-own-key as the alternative for dedicated-server clients who want to pay the model provider themselves, a Claude connector for clients whose admins already pay for Claude, and, once OpenAI approves Honcho, per-admin ChatGPT where each admin's own plan pays for their use.

## Deployment tiers

The Honcho AI module calls the AI provider's API from PHP, so it runs on every tier. Hermes agents need an always-on server of their own, so they're only on Dedicated. Names are working names.

|  | Dedicated: highest | Honcho Cloud: middle | Self-hosted shared: entry |
| --- | --- | --- | --- |
| Runs on | The client's own DigitalOcean droplet | A shared honcho.online droplet, one subsite per client | An ordinary cPanel shared host, the client's or ours |
| Docker | Yes: Honcho, database, web proxy (and Hermes) | Yes: one Honcho container per client, one database server with a database each, subdomains routed by the web proxy | No |
| Web address | Client's own domain | client.honcho.online or their own domain | Client's own domain |
| Staging copy for testing | Yes, same droplet | Optional, a second subsite | No |
| Honcho AI (brief, alerts, Ask EMS) | Yes: credits, or the client's own key | Yes: credits | Yes, with limits: chat must answer within the host's time limit (often 30 to 60 seconds) |
| Hermes agents | Yes, on the same or a second droplet, reading Honcho through the MCP server | No | No |
| Custom work | Yes: client configuration in git, custom modules | Configuration only: settings, logo, wording, member fields | Configuration only |
| Updates | We deploy a tested release to staging, then production | We update all subsites together from one release | Files copied over SFTP or cPanel Git; slower, and SSH may be blocked |
| Backups | Nightly off-server, plus droplet backups | Nightly per client, off-server | The host's backups plus a nightly export we set up |
| HIPAA | Optional: DigitalOcean BAA on covered products, plus an AI provider BAA | No | No: shared hosts generally won't sign a BAA |
| AI billing | Credits, or bring-your-own-key with a lower module fee | Credits with a hard cap and top-ups | Credits with a hard cap and top-ups |
| Best for | Large or regulated organizations; BPA | Small and mid-size organizations | Very small groups on a tight budget, or a client tied to an existing host |
| Price level | Setup fee + highest monthly | Middle monthly | Lowest monthly; client may pay their host separately |

HIPAA terms are from secondary sources; confirm DigitalOcean's covered-product list and the AI provider's BAA terms before offering it.

## What similar companies do

Public information on AI pricing is thin, especially for membership software, and most of these figures come from comparison blogs rather than the vendors' own pages. Treat them as direction, not quotes.

| Group | What they do | Examples |
| --- | --- | --- |
| Membership software (AMS) | Priced by contacts or members, with modules sold separately. AI is either missing or bundled into higher tiers; no one publishes per-use AI prices. | Wild Apricot from $66/month at 100 contacts, no AI. MemberClicks from $3,500/year, AI through its parent's suite. Glue Up $4,500 to $15,500/year. |
| Community platforms | AI bundled in the plan with a monthly credit allowance; agents only on top plans. | Circle: 2,500 AI credits a month on some plans (sources disagree on which). Mighty Networks: AI co-host on the entry plan. Hivebrite about $895/month, AI price not published. |
| Large SaaS | Subscription plus included AI credits, with paid overage. Some charge per outcome instead. | HubSpot $10 per 1,000 credits over the allowance. Atlassian 25 AI credits per user a month. GitHub Copilot credits at $0.01. Zendesk $1.50 per resolved conversation. |
| Bring your own key | The client pays the model provider directly; the vendor charges a platform fee for its features. | ServiceNow, Scenario. |
| Metered resale | The vendor resells model usage with a markup; billing tools now automate this. | OpenRouter about 5.5%. Stripe's own example uses a 30% markup (its LLM token billing is still in private preview). |

The pattern: hybrid pricing (subscription + included credits + overage) is becoming the default, credits are replacing raw token prices, and buyers want caps so bills can't surprise them. Nonprofit associations are especially sensitive to surprise bills.

## Pricing the product

Three dimensions, so a small chapter-based nonprofit and a large association pay sensibly different amounts:

- Size: bands by active members (for example up to 250, 1,000, 2,500, 5,000+), the way AMS vendors price by contacts. Members, not admin seats, because nonprofits have few paid staff and many volunteer admins.

- Modules: Core (Welcome, CCMPS, DMS, Website, Security) in every plan; add-ons priced separately: PMS, Student/Participants, Events and registration, Member cards with Wallet, AI.

- Tier: Self-hosted shared, Honcho Cloud or Dedicated, as in the chart above. Dedicated carries a setup fee and is where custom work and Hermes live, matching the hybrid SaaS/custom model.

Market anchors above suggest roughly $1,000 to $5,000 a year for small-to-mid associations on shared hosting, and more for dedicated. Actual numbers are your call; this plan only sets the structure.

## Options for AI billing

#### A. Included credits, hard cap, top-ups recommended

Each plan with AI includes a monthly allowance of Honcho AI credits (for example 1 credit = 1 cent of retail value). Briefs, alerts and chat spend credits at published rates. At the cap, AI pauses until next month or a top-up pack is bought; overage billing is off unless the client turns it on.

For:

- Predictable bills, which nonprofits need

- Credits hide model prices, so changing models doesn't change the price list

- Matches what Circle, HubSpot and Atlassian do

Against:

- You carry the provider bill and the risk if the rates are set wrong

- Needs a credits ledger and a usage page

#### B. Bring your own key

The client opens their own Anthropic account, puts the key in their Honcho settings, and pays the provider directly. Honcho charges a flat AI module fee and still meters, caps and reports usage.

For:

- No token risk for you

- Clients who want their own data terms or already have an account

- Fits dedicated droplets

Against:

- Setup friction for volunteer-run groups

- No margin on usage

- Support load when their key or billing fails

#### C. Pass-through with markup

Honcho records the real cost of every request and invoices it monthly, plus a markup (the examples above range from about 5% to 30%).

For:

- Simple to explain, fair to light users

- Margin on every request

Against:

- Bills vary month to month

- Clients see token jargon and model prices

#### D. Flat fee, fair use

One price for the AI module, "unlimited" within a fair-use limit that Honcho enforces quietly.

For:

- Easiest to sell and bill

Against:

- Heavy users cost more than they pay; agents make this worse

- "Fair use" disputes

#### E. Per outcome

A price per thing done: per brief, per answered question, per completed change, like Zendesk's per-resolution price.

For:

- Clients pay for results they can see

Against:

- Hard to define "an outcome" for chat

- Still needs caps

#### F. Connect your own Claude

The client's admins already have Claude (Team or Enterprise). Their owner adds Honcho as a custom connector in Claude.ai; each admin signs in to Honcho once and asks questions in Claude.ai, with their own Honcho permissions. Their subscription pays for the AI. A subscription can't power Honcho's built-in AI: Anthropic's terms limit subscription logins to Claude.ai and Claude Code, so the built-in module always needs an API key.

For:

- No token cost or risk for you

- Admins use a tool they already know

- Same MCP server as the Hermes tier

- Briefs and alerts still work as plain numbers, no key needed

Against:

- Chat only: no AI-written briefs, no confirmed changes

- Honcho must be reachable from the internet, with per-admin sign-in

- Custom connectors are still a beta

#### G. Each admin connects their own ChatGPT

With OpenAI's "Sign in with ChatGPT" (opened to app plan usage on 29 Sept 2026), an admin connects their ChatGPT Plus or Pro account on their Honcho profile. Their chat and their own brief run on their plan, within a weekly limit they set per app. Commercial hosted apps need OpenAI's approval (waitlist). Not possible with Claude subscriptions, which Anthropic limits to Claude.ai and Claude Code.

For:

- No token cost for you or the organization

- Spend is naturally split by admin, so by chapter too

- Admins keep using a plan they already pay for

Against:

- Member data goes into each admin's personal AI account: an organization on/off setting is required

- Admins need Plus or Pro; volunteer admins may not have it

- Org-wide alerts still need an organization key or plain numbers

- Waitlist, and a second provider to build and test

Recommended mix: A on Honcho Cloud and Self-hosted shared, and as the default on Dedicated; B offered to Dedicated clients for a lower module fee; F available on every tier as a low-price AI option (connector fee only) and alongside A for clients who want both. G added when OpenAI approves Honcho, behind an organization setting. Within A, the morning brief and alerts are cheap enough to include outright; chat and changes spend credits.

## Limits and control, by organization and by chapter

The same controls work for every billing option, because Honcho meters every request itself from the model's reported token counts.

- Organization pool: The monthly allowance or budget. Warnings to the System Admin at 50%, 80% and 100%. At 100%: pause, or allow overage if the client turned it on.

- Chapter allocation (optional): The organization splits its pool across chapters, or gives some chapters a share. When a chapter's share runs out, a setting decides: stop, or borrow from the national pool. National features (briefs for national admins) draw from a National share.

- Admin limits (optional): A daily or monthly limit per admin, and who may use chat at all (Security Groups function ai/use_chat).

- Feature settings: Which model each feature uses (cheaper models for briefs and alerts if quality holds), and briefs sent through the half-price batch service.

Billing chapters: start with a usage-by-chapter report the organization can use to charge chapters back itself. Billing chapters directly (each with its own payment method) can come later, alongside the planned chapter payment accounts for event registration.

## What gets built

| Piece | What it does |
| --- | --- |
| ai_requests | One row per AI call: organization, chapter, admin, feature, model, tokens in and out, cost, credits charged. |
| ai_credit_ledger | Allowance granted each month, top-ups bought, credits spent; running balance per organization and chapter. |
| Rate card | System settings: credits per feature or per 1,000 tokens for each model, so prices change without code. |
| Budget checks | Before each call: is there balance at the admin, chapter and organization level? After: record the actual cost. |
| Usage page | For System Admins: this month's use by chapter, admin and feature, balance, and a CSV for chargebacks. |
| Provider side | One Anthropic workspace and key per client, each with a spend limit set in the provider's console as a backstop behind Honcho's own caps. |
| Invoicing | To start: the monthly usage report feeds a manual or Stripe invoice for top-ups and overage. Later: Stripe usage billing, once its token billing leaves preview. |

## A worked example (illustrative)

Using the cost estimates from the AI plan, on Opus 5.5 prices, with credits at 1 cent and a 40% margin on model cost:

| Use | Model cost | Credits |
| --- | --- | --- |
| One morning brief (batch) | about $0.015 | included |
| One chat question | $0.05 to $0.10 | 7 to 14 |
| One confirmed change | about $0.10 | 14 |
| Monthly allowance, standard AI | covers about 150 questions | 2,000 |
| Top-up pack | model cost about $7 | 1,000 for $10 |

The rates are placeholders until phase 1 of the AI plan measures real usage.

## Decisions for you

- AI billing model: A (credits) as default with B (own key) for dedicated clients, as recommended, or another mix?

- Overage: hard stop at the cap by default, with overage only if the client opts in?

- Chapter allocation: offer it from the start, or begin with organization-level pools and the chapter usage report?

- Size bands: price by active members, as AMS vendors do? Which band edges?

- Which modules are add-ons and which are in Core (DMS and Website are Core today).

- Margin target on AI usage (the examples range from about 5% to 30%; the worked example uses 40% to cover failed and retried calls).

- Per-admin ChatGPT (G): apply to OpenAI's waitlist now, and allow it only where the organization switches it on?

- Claude connector (F): sold as part of the AI module, or a separate low-price add-on?

- Tier names and whether the entry tier gets AI (it can, with shorter chat answers), or AI starts at Honcho Cloud.

- BPA itself: as the first client and blueprint, is BPA billed like everyone else, or a founding-client arrangement?

Before setting real prices, it's worth confirming two or three AMS competitors' current AI pricing directly with their sales teams; little of it is published.

#### Sources

- Raklet: association management software pricing (https://www.raklet.com/blog/association-management-software-reviews-pricing/)

- Member Lounge: association software with built-in AI (https://memberlounge.app/best-association-software-built-in-ai-2026/)

- Member Lounge: AMS buyer's guide (https://memberlounge.app/association-management-software-the-2026-buyers-guide/)

- Schoolmaker: Circle pricing (https://schoolmaker.com/blog/circle-so-pricing)

- Learning Revolution: Mighty Networks vs Circle (https://www.learningrevolution.net/mighty-networks-vs-circle/)

- Zylo: 2026 SaaS pricing trends (https://zylo.com/blog/saas-pricing-trends)

- Ibbaka: AI pricing predictions for 2026 (https://www.ibbaka.com/ibbaka-market-blog/b2b-saas-and-agentic-ai-pricing-predictions-for-2026)

- Usagebox: AI credits as the new pricing primitive (https://usagebox.com/articles/ai-credits-new-pricing-primitive-2026)

- Kinde: BYOK pricing (https://kinde.com/learn/billing/billing-for-ai/byok-pricing/)

- Geekflare: BYOK strategy (https://geekflare.com/guides/byok-ai-business-strategy/)

- Stripe: billing for LLM tokens (https://docs.stripe.com/billing/token-billing)

- TechCrunch: Stripe token billing (https://techcrunch.com/2026/03/02/stripe-wants-to-turn-your-ai-costs-into-a-profit-center)

- Lava: usage-based billing for AI (https://www.lava.so/blog/usage-based-billing-ai)

- TrueFoundry: OpenRouter BYOK (https://www.truefoundry.com/blog/openrouter-byok-explained-cheaper-often-faster-and-changing)

- WinBuzzer: subscription logins banned in third-party apps (https://winbuzzer.com/2026/02/19/anthropic-bans-claude-subscription-oauth-in-third-party-apps-xcxwbn/)

- Claude Help Center: custom connectors using remote MCP (https://support.claude.com/en/articles/11175166)

- The New Stack: Sign in with ChatGPT for third-party tools (https://thenewstack.io/sign-in-with-chatgpt/)

- DEV Community: Sign in with ChatGPT for developers (https://dev.to/hassann/sign-in-with-chatgpt-for-developers-the-oauth-flow-plan-usage-and-what-it-means-for-your-api-bill-48f7)

Part III: Modules

# Chapter 3: Honcho AI Assistant

## Status

Status: phases 0 and 1 built 2026-10-29 on the Mac, not yet deployed: AI connections by scope (National and each chapter), the credential vault, usage and limits, and the Daily Coffee Report (email and Telegram, plus a Sports section). The two-tier recommendation is awaiting sign-off.

Online copy: https://claude.ai/artifact/CNVNAd9y2V41kTnPu4Z3mt

Changed since the plan: phase 1 became the Daily Coffee Report, ported from Eric's Python design; the AI only writes it up and a plain report goes out without it. Still open: email warnings at 50/80/100% of a limit, the OpenAI provider (waiting on OpenAI's approval), and the local-model connection type.

## Overview

Daily briefs, alerts and an "Ask EMS" assistant built into Honcho, with Hermes kept as a premium tier.

The recommendation: Build the AI into Honcho as a module that calls the model's API directly from PHP. It can only use a fixed set of Honcho functions ("tools"), runs as the admin who asked, under the same Security Groups, and logs to the same Auditlog. No second system on each server. Hermes becomes the higher tier for organizations that want general-purpose agents for the rest of their business. It reaches Honcho through a read-only MCP server instead of the database. The same MCP server doubles as a Claude connector: a client whose admins already pay for Claude (Team or Enterprise) adds Honcho to Claude.ai and asks questions there, on their own subscription. A subscription can't power Honcho's own AI (Anthropic's terms limit subscription logins to Claude.ai and Claude Code), so the built-in module uses an API key. ChatGPT is different: OpenAI now lets apps use a subscriber's plan ("Sign in with ChatGPT"), so admins could optionally connect their own ChatGPT account, if the organization allows it.

## Two tiers

#### Standard: Honcho AI

- Morning brief by email, tailored to each admin's role and chapter

- Alerts when a rule trips (failed payment, document waiting too long)

- "Ask EMS" chat box: questions about members, renewals, documents, events

- Changes on request, always confirmed by the admin first

- Works in Honcho Lite too: it's just another module

#### Premium: Hermes agents

- Agents for work outside Honcho: research, writing, email, other systems

- Other channels (Telegram, WhatsApp, Slack) and long-running memory

- Several agents with different jobs, installable skills

- Reads Honcho through the same MCP server as the Claude connector, with the same permissions

- Separate install per client, priced accordingly

## How it fits Honcho

- Module: modules/ai/, an add-on switched on per client on the Security Groups Modules panel, like PMS. Its own Developer's Guide chapter and Users' Guide section.

- Provider layer: the module talks to the model through one small interface (send messages and tools, get text and tool calls back, report tokens), so the tools, permissions, confirm step and Auditlog stay the same whichever company answers. First provider: Anthropic, through the official PHP SDK (composer require anthropic-ai/sdk), key in .env as ANTHROPIC_API_KEY, one key per client so each client's spend is separate. Second, when OpenAI grants access: OpenAI, with an organization key or per-admin ChatGPT connections. Third, Local model (OpenAI-compatible): a model such as Qwen served on the client's own server by llama.cpp or Ollama (no Hermes needed), entered as a server address and model name with no key. Member data never leaves the server; suited to the Dedicated tier and the HIPAA option. It needs a larger droplet (8 GB or more), runs on the CPU (minutes per report, too slow for chat) and writes less well than Haiku, so it's an option, not the default.

- Per-admin connections (optional): an admin clicks "Connect ChatGPT" on their profile and approves; Honcho stores the refreshing token encrypted and can revoke it. Their chat (and their own brief) then runs on their ChatGPT Plus or Pro plan, within the weekly limit they set. An organization setting switches this on or off, because member data then goes to the admin's personal AI account. Claude logins can't be used this way (Anthropic's terms); Claude users have the connector in phase 3.

- PHP version: the Mac and staging both run PHP 8.2, but composer.json still pins the platform to 7.4. Raise it to 8.2 first and check the SDK's minimum before installing.

- Permissions: new functions in Security Groups: ai/use_chat, ai/receive_brief, ai/manage_ai. Each tool also checks the function it needs (for example ccmps/edit) as the person asking.

- Settings: System Settings rows for AI on/off, model, monthly spend cap, brief time and recipients.

- Log: table ai_requests: who, which feature, tokens in/out, cost, outcome. It feeds the spend cap and a small usage page.

- Scheduling: cron inside the Honcho container (or the droplet) calls ai/runbriefs and ai/runalerts with a server-only token.

- Email: Brevo, with the key we just made.

## Using a ChatGPT subscription

The AI Connections menu shows "OpenAI (ChatGPT): coming once OpenAI approves Honcho". That refers to OpenAI's "Sign in with ChatGPT", which lets an app use a person's paid ChatGPT plan. Two things stand between a ChatGPT plan and Honcho:

- OpenAI has to approve Honcho first. For commercial, hosted apps like Honcho, access is by waitlist: the developer applies through OpenAI's interest form and gets an app ID once approved. (Open-source and locally run tools get it self-serve, which is why tools like OpenCode or Hermes can already use a plan.)

- Honcho doesn't have the OpenAI connection yet. The menu entry is there, greyed out; the code that talks to OpenAI comes once there's approval to test against.

So a paid ChatGPT account can't be used in Honcho yet. The options:

| Option | Uses a ChatGPT plan? | Available |
| --- | --- | --- |
| Anthropic API key (Haiku, Sonnet, Opus) | No: pay per use, a fraction of a cent to a few cents per report | Now |
| OpenAI API key (platform.openai.com) | No: a separate pay-per-use account from the ChatGPT plan | After the OpenAI connection is built (a modest job) |
| Sign in with ChatGPT | Yes | After OpenAI approves Honcho and the connection is built |

Recommended path:

- Now: an Anthropic key with Claude Haiku 5.5 to see AI-written reports, for pennies a month.

- In the background: apply to OpenAI's waitlist (search "Sign in with ChatGPT" on OpenAI's developer site), describing Honcho as "a membership management platform where each admin can connect their own ChatGPT plan".

- Once approved: build the OpenAI connection, with both an OpenAI API key and per-person "Connect ChatGPT", so an admin's own plan powers their AI use in Honcho.

A Claude Pro/Max/Team subscription can't be used the same way: Anthropic allows those logins only in Claude.ai and Claude Code. Claude users get the Honcho connector instead (phase 3).

## Phases

Each phase ends with your sign-off, as with RBAC and Settings. Phases 1 to 4 only read data.

- Phase 0: Groundwork: Model provider account and key, spend cap set in the provider's console, PHP platform raised to 8.2, SDK installed, the provider layer, module skeleton, ai_requests table, settings rows, Security Groups functions, and a privacy note on what member data may be sent to the model.

- Phase 1: Morning brief (read only): Fixed queries gather the numbers (new and lapsed members, renewals due this month, documents awaiting approval, events this week, Sunshine posts). The model turns them into a short email per admin, limited to what that admin may see: a Chapter Admin gets their chapter, a Member Admin gets national figures. Sent through Brevo at a set time. The model only sees counts and names, never passwords, addresses or birthdays. Briefs can go through the Batch API at half price, because nobody waits on them. Without an API key the brief still goes out as plain numbers; the AI only writes them up.

- Phase 2: Alerts (read only): Rules checked every hour or night (dues payment failed, document waiting more than N days, chapter with no admin, member card reissued twice in a week). Rules need no AI at all; the model is used only to word or group them when there are several. Each admin chooses which alerts they get.

- Phase 3: Honcho connector (read-only MCP server) (read only): Moved up from last place. The read tools (find_members, member_counts, renewals_due, documents_pending, upcoming_events, chapter_summary) offered over MCP, with each admin signing in to Honcho so their own permissions apply. One server serves two uses: Claude.ai custom connectors for clients who bring their own Claude, and Hermes agents on the Dedicated tier. Honcho must be reachable from the internet; Anthropic still calls custom connectors a beta.

- Phase 4: Ask EMS chat (read only): A chat panel on the EMS dashboard, using the same read tools as the connector, for clients on the built-in AI. Answers link to the real screens. Every tool runs as the admin asking, so a Chapter Admin can't see other chapters through the AI.

- Phase 5: Changes on request (changes data): Tools that change data (extend_membership, post_bulletin, approve_document, lock_account) never act directly. The AI shows what it will do ("Extend these 3 memberships to 2027?") and the admin clicks Confirm. The change runs through Honcho's existing code, and the Auditlog records "AI for <admin>". Undo where the screen has undo. Built-in chat only at first; changes through the connector come later, if at all.

## Safety rules

- Never more than the person asking. No tool bypasses rbac_allowed(); no direct SQL from the model; the model never sees the database.

- Every change is confirmed by a person and logged. Nothing changes data from a brief or an alert.

- Member-written text is untrusted. Bulletin posts, notes and comments are passed to the model as data, marked as such; instructions inside them are ignored, and the confirm step catches anything that slips through.

- Least data. Each tool returns only the fields its job needs. Passwords, codes, card secrets, birthdays and home addresses never go to the model.

- Off switch. One setting turns the AI off for a client; reaching the monthly cap pauses it and emails the System Admin.

## Model and cost

Starting point: Claude Opus 5.5, the current default model. Cheaper models are a choice to make after testing real briefs, not before. Prices per million tokens of text in and out:

| Model | In | Out | Use |
| --- | --- | --- | --- |
| Claude Opus 5.5 | $4.00 | $20.00 | Default for chat and changes |
| Claude Sonnet 5.5 | $2.00 | $10.00 | Candidate for briefs if quality holds |
| Claude Haiku 5.5 | $0.10 | $0.50 | Candidate for wording alerts |

Rough monthly estimate for BPA on Opus 5.5 (to be measured in phase 1):

| Feature | Assumption | Per month |
| --- | --- | --- |
| Morning brief | 10 admins, about 3,000 tokens in and 800 out each, every day; half price through the Batch API | about $5 |
| Alerts | Rules only; the model words a few summaries a day | under $2 |
| Ask EMS chat | About 200 questions a month at 5 to 10 cents each (tool descriptions cached) | $10 to $20 |

Cost controls: the provider console's spend limit per key, Honcho's own monthly cap from ai_requests, prompt caching for the fixed instructions and tool list, and the Batch API for briefs.

## Roadmap changes

- The DigitalOcean cards DO-10 to DO-17 (install Hermes on every droplet, move the Coffee Brief scripts, read-only MySQL user, reporting views, stats skill) move to the premium tier. The reporting queries from DO-14 are reused by the morning brief.

- Your own Daily Coffee Report can stay on Hermes; it's a separate product from the clients' morning brief.

- New board cards for phases 0 to 5 once you sign off. The MCP server now comes before the built-in chat; per-admin ChatGPT follows OpenAI's approval.

## Decisions for you

- Provider account: one Anthropic account per client (their bill, their key) or one Honcho account resold with usage passed on?

- Included or paid: is the standard AI included in Honcho, or a paid option above the base price? Does Honcho Lite get it?

- Who gets briefs at BPA: which roles by default (System, Member, Chapter Admins), and what time?

- Member data: confirm the "never sent" list above, and whether members are told the portal uses AI for admins.

- First tools: the read tools in phase 3 and write tools in phase 4 are a starting list; add or remove.

- Per-admin ChatGPT: join OpenAI's "Sign in with ChatGPT" waitlist now (commercial apps need approval), and offer it behind an organization setting once approved?

- Local model: add the "Local model (OpenAI-compatible)" connection type for Dedicated-tier and privacy-sensitive clients, after the OpenAI provider (they share the same request format)?

- Claude connector: build the MCP server as phase 3 (it serves both "bring your own Claude" clients and the Hermes tier), as now proposed?

Nothing is built yet. On sign-off: phase 0 first, then the morning brief, which is the quickest thing to show and only reads data.

# Chapter 4: Digital Membership Cards

## Status

Status: decisions made 2026-10-26 (the plan's recommendations; Google Wallet now, Apple Wallet and event registration later). Phase 1 built: My Card page, phone app Card tab, cancel and reissue.

Online copy: https://claude.ai/artifact/3QVrXXRpZryjkkj21NLftc

Next: phase 2 door check-in, then the Google Wallet button (Eric creates the issuer account first). Only 14 of 1,725 members have a photo, which weakens the photo check at the door.

## Overview

Plan for review · 26 October 2026

Every member gets a card with a QR code: in the member portal and phone app, and in Apple Wallet or Google Wallet. At an event, a volunteer scans it with a phone. Honcho checks, live, that the member is current and has paid for that event, and records their attendance. Meetings use the same scan to take attendance.

## How it works at the door

1 · Member shows card: From Apple or Google Wallet, the phone app, or the portal. No sign-in needed at the door.

2 · Volunteer scans: A check-in page in the phone's browser, logged in, with the event chosen. Name or number lookup if the camera won't read it.

3 · Honcho checks live: Card valid? Member current? Registered and paid for this event? Already checked in?

4 · Admit and record: A big green or red answer with the member's photo. Every scan goes into the event's attendance list.

Admit: Current member, registered and paid (or a meeting with no fee).

Check: Already checked in, Past Due (grace period), or registration pending payment.

Stop: Not registered, unpaid, Expired, or a card that was cancelled.

The volunteer can still let someone in after a "Check" or "Stop" (pay at the door, say). The override is recorded with their name.

The QR code holds no personal information. It's a long random code that only means something to Honcho. All the decisions are made live on the server, so a card never needs to be "up to date": if someone renews, lapses or is barred, the next scan knows. The photo on the scanner screen stops one card being passed around, and a second scan of the same card at the same event is flagged.

## What gets built

| Piece | What it is |
| --- | --- |
| Member card | A "My Card" page in the portal and phone app: name, member number, chapter, member type, photo, "valid through" year (or "Lifetime" for 2099) and the QR code. Cancel and reissue a card if a phone is lost: the old QR stops working at once. |
| Door check-in | A phone-friendly page: choose the event, scan, see the answer. Name or member-number search as a fallback. Works for events and for chapter meetings. |
| Attendance | Each check-in recorded: who, which event, when, scanned by whom, the answer, any override. An attendance list per event with an Excel export, and counts on the event. |
| Apple Wallet | An "Add to Apple Wallet" button that downloads a signed card (.pkpass, style "generic") with the same QR. |
| Google Wallet | An "Add to Google Wallet" button: a signed link that saves the card to Google Wallet, with the same QR. |
| Card updates | When a member renews or changes chapter, the card in their Wallet updates itself (Google through its API; Apple through a small web service and Apple's push service). |

#### New tables

- ccmps_cards: one active card per member (the random code, stored hashed; issued, cancelled; Wallet serial and object ids).

- event_checkins: event, member (or registration), time, scanned by, answer, override and reason.

- wallet_devices (Apple updates only): which iPhones hold which card, so Honcho can tell them to refresh.

- events gains: check-in open or not, members only, takes attendance.

## Phases

Each phase works on its own and gets your sign-off before the next, as with the website and settings work.

#### Phase 1: The card in the portal and phone app

"My Card" page and phone app tab, cards table, cancel and reissue, a card for every member created on first view. No outside accounts needed; members can start showing it straight away.

#### Phase 2: Door check-in and attendance

The scanning page (camera QR reading with a small pinned library, since iPhone Safari has no built-in scanner), the live checks, overrides, the attendance list and export. Who may scan: Event Admins for any event, Chapter Admins for their chapter's events, and a new Door Volunteers group for the people at the table. Before the Event Module exists this checks membership only, which is all a meeting needs.

#### Phase 3: Apple Wallet and Google Wallet

The two "Add to Wallet" buttons. Needs the accounts below set up first, which can take a couple of weeks, so start them during Phase 1.

#### Phase 4: Cards that update themselves

Renewals, lapses and chapter changes pushed to the Wallet cards. Optional: the door check-in works without it, because it never trusts what's printed on the card.

#### Alongside: Event Module: registration and payment

Already on the to-do list: events with activities and fees, registration, and payment into the host's account (National, or the host chapter for the General Membership and Board meetings). When it lands, the door check-in starts answering "registered and paid?", and guests who aren't members get an emailed ticket with its own QR. It needs its own plan, mainly the payment processor choice.

## Accounts and costs

| Needed for | Account | Cost | Lead time |
| --- | --- | --- | --- |
| Apple Wallet | Apple Developer Program, as an organization, plus a Pass Type ID and its signing certificate (renewed yearly) | $99 a year | An organization needs a D-U-N-S number (free, from Dun & Bradstreet), then Apple's review: allow 1 to 3 weeks |
| Google Wallet | Google Pay & Wallet Console issuer account, Google Cloud service account | Free | Works in test mode at once; Google approves publishing in a few days |
| Phases 1, 2, 4 (Google) | None | None | None |

No new paid software: the Apple card is signed with PHP's own OpenSSL functions, and the Google link is a signed token, so nothing else needs to be installed. I'll confirm the current Apple and Google requirements against their documentation when Phase 3 starts.

Whose Apple account? Honcho will run for other organizations too. If the Apple and Google accounts are Honcho's (yours), one setup serves every client and each card still shows the client's name and colors. If they're BPA's, each new client repeats the setup. Check Apple's terms on issuing passes for other organizations before choosing.

## Security and privacy

- Only logged-in door staff can check a card. Scanning the QR with an ordinary camera shows nothing useful.

- Random, cancellable codes. A lost phone means cancel and reissue; the old code is refused from then on. Codes are stored hashed, like passwords.

- The card shows what a lock screen can safely show: name, number, chapter, member type and year. No address, phone or email.

- Every scan, override, cancellation and reissue goes in the Auditlog, and the check-in page is limited to its groups (Security Groups functions such as events/checkin).

- Screenshots: a copied QR still shows the real member's photo at the door, and a second use at the same event is flagged.

## Decisions (accepted 2026-10-26)

- What should the card show? Recommended: name, member number, chapter, member type, photo (in the portal and app; Wallet cards have limited room for one), and "Valid through 2027" or "Lifetime".

- Who can scan at the door? Recommended: Event Admins (any event), Chapter Admins (their chapter's events) and a new Door Volunteers group that admins add people to for an event.

- Should a Past Due member (grace period) be admitted? Recommended: show "Check" (amber) and let the volunteer decide, so a member can renew on the spot.

- Do you need scanning without internet (hangars, rural airfields)? Recommended: not at first. If it's needed, a later step downloads the event's list to the volunteer's phone before the doors open and uploads the check-ins afterwards.

- Whose Apple and Google accounts? Recommended: Honcho's (yours), so every client is covered, after checking Apple's terms. Start the D-U-N-S and Apple enrollment during Phase 1 either way.

- Card design? Recommended: the logo and the color scheme from System Settings, so the card matches the portal, and a new client's card follows their own settings.

- Start with Phases 1 and 2 now, before the Event Module? Recommended: yes. Cards and meeting attendance are useful on their own, and the scanner simply gains the "paid?" check when registration arrives.

# Chapter 5: Payments, Financial and Store

## Status

Status: decisions made 2026-10-30 (below). Nothing built yet; F0, the payment base, is next. Money work comes before the Scheduler.

Online copy: https://claude.ai/artifact/LYApDeBVM3JrM3szqaSAuR

Also decided: Point of Sale is the final part of the Financial module; a separate Reporting module starts with gathering requirements (Chapter 7).

## Overview

Core dues + two add-ons · plan, decisions made · 30 Oct 2026

One payment base and three parts. Dues payments (in Core) collect dues online with automatic renewal. Financial (add-on) sends invoices, keeps account balances, records expenses and, last of all, takes payments at a counter. Store (add-on) sells branded merchandise such as hats and T-shirts, tracks the orders and gives each buyer a receipt.

## What goes where

Dues payment is in Core, so every member organization can collect dues without buying an add-on.

| Part | Contains | Who needs it |
| --- | --- | --- |
| Core: payments and dues | PayPal connection, price list, payments, receipts, dues online, automatic renewal, cash and check recording, dues report | Every member organization |
| Financial add-on | Accounts and balances, invoices, card on file, monthly statements, expenses with receipt uploads, cost-share invoices, accounting export, Point of Sale | Flight schools, clubs, partnerships, professional services |
| Store add-on | Products, cart, orders, shipping and pickup, order receipts. National first, chapters' own stores later | Anyone selling branded merchandise |

## Receipt or invoice?

Both come from the same document, depending on when the money arrives:

| Document | When | Examples |
| --- | --- | --- |
| Receipt | Paid at the time of purchase | A T-shirt order, dues paid online, a counter sale |
| Invoice | Billed now, paid later | A flight school's flight time, a partner's share of the hangar bill, a club's monthly statement |

Each is a numbered PDF. Buyers can download it from their account or get it by email, and admins can reprint it. Once an invoice is paid, it shows as paid and its receipt is issued.

## What exists today

- ccmps_financial_transactions: a dues payment record with invoice number, billing and shipping addresses and dues year. It's empty locally, and its only type is "National Annual Dues".

- honcho_financial: an account with a balance, for staff-side customers.

- ccmps.paypal_txn_id: left over from the legacy system's PayPal payments.

- The Financial settings tab (financial year, grace period), the Financial Admins group, and member status recalculation (current, past due, lifetime).

- An unused store page layout.

The plan keeps dues status in the member record, where the portal already uses it, and adds the money side around it. The legacy data load (ETL) will bring dues history into the new tables.

## Payments go through PayPal

PayPal is the first provider, as BPA uses it today:

| Need | PayPal product |
| --- | --- |
| Pay online (dues, store, invoices) | Checkout buttons: pay with a PayPal account or by card without one. Card numbers stay with PayPal, never in Honcho |
| Automatic dues renewal | Subscriptions: a plan per dues type (yearly, or monthly for clubs). PayPal charges on schedule, retries failed payments, and tells Honcho by webhook |
| Card on file for flight time | Vault (saved payment methods), charged when an invoice is issued. Financial add-on |
| Chapters paid into their own account | Each chapter connects its own PayPal business account (later task) |
| Point of Sale | PayPal's in-person options, or a second provider. Compared when we reach that phase |
| Sales tax on merchandise | Rates you enter in Honcho (decided) |

PayPal has no official PHP library for subscriptions, so Honcho calls PayPal's REST API directly from one helper (payment_helper.php). This is the same way it already calls Brevo and Telegram, and the same design as ai_send(): Stripe or Square can be added later as another provider without changing the screens. The PayPal client ID and secret are stored in the credential vault. A webhook verified with PayPal marks things paid, so a closed browser tab can't lose a payment. Each client uses their own PayPal business account.

To check in PayPal's sandbox (test mode) before building automatic renewal: whether members without a PayPal account can start a subscription with just a card; what happens to existing subscriptions when the dues amount changes (PayPal needs the plan's price updated); and how PayPal's fees compare with the legacy site's.

## Payments base and dues (Core)

#### Shared base

- Price list: dues types, flight-hour and instructor rates, rental rates and products. Each has a price, a tax setting and an income category for the accounting export.

- Accounts (Financial add-on): one per person who pays (a member, or a staff-side customer such as a flight-school student), with a running balance. "Add Funds" is a prepayment into it.

- Invoices and payments: numbered invoices with line items, and payments by card, cash, check or balance. Refunds and credits, every change in the Auditlog.

- Documents: receipts, invoices and monthly statements as PDF, from a template that uses the organization's logo and colors.

#### Dues

- Dues types by member type and year: National dues, and optionally chapter dues collected together. Flying-club dues can be monthly.

- Pay online from the member home. When paid, the member record updates and the existing status check runs. Lifetime members are skipped.

- Automatic renewal: an "Auto-renew" option at checkout starts a subscription. Members get a reminder before each renewal and a receipt after it. If a payment fails, PayPal retries, the member gets an email, and the grace period applies as it does now.

- Admins record cash and check payments, see who is due, overdue or on auto-renew, and email reminders.

## Financial add-on

#### Invoicing for flight schools and clubs

- From the Scheduler: at check-in, aircraft hours times the rate, instructor time, and any fuel credit become invoice lines automatically.

- Pay three ways: card on file, the prepaid balance, or the link in the invoice email.

- Monthly statements: one statement covering club dues, flight time and partnership cost shares (the Scheduler's cost-sharing statements become invoices here).

- Overdue rules: an account past due can be blocked from new bookings. This is a switch.

#### Expenses with receipts, kept in the Document Library

- Expense entry (parts, supplies, fuel, insurance, hangar, maintenance work): date, amount, vendor, category, and the aircraft or asset it's for. The Scheduler's cost-sharing and maintenance log use the same entries.

- Upload the receipt (a photo or PDF) on the same screen. Behind the scenes Honcho files it in the Document Library under Receipts, by asset and year. Only the admins who handle expenses (and, for a partnership, the partners) can open it.

- The expense shows a link to its receipt, and the Library's search and tags find receipts like any other document. One shared helper (dms_file_upload()) does this, so any module (maintenance paperwork, signed forms) can file uploads the same way.

#### Reports

- Money collected by period and category, outstanding balances, expenses by asset, dues renewals, and an export for accounting software (for example a QuickBooks CSV). A Coffee Report section for yesterday's payments and new orders. A Reporting module across all of Honcho is a separate task: gather its requirements first.

#### Point of Sale (last)

- Selling at a counter or an event: choose items from the price list or the store, or a booking to settle, then take the card on a reader or a phone. Cash and check are recorded by staff. The receipt is emailed or printed. PayPal's in-person options and a second provider (Square or Stripe) will be compared. This part gets its own options comparison when we reach it.

## Store add-on

- Products: name, description, photos, price, and options such as size and color. Each combination can have its own stock count, with a "sold out" state.

- Where it shows: a Store page on the member portal and, optionally, on the public website, using the existing store layout. Optional members-only prices.

- Buying: cart, then PayPal checkout, which collects the shipping address. Sales tax at the rates you enter. Choose shipping (flat rate, or by weight) or "pick up at an event or the office".

- Orders: paid, packed, shipped (with a tracking number), picked up, refunded. Emails for the confirmation and when an order ships. The receipt PDF is in the buyer's account.

- Store Admins: a new security group that manages products, works through the order list and prints packing slips.

- Chapter stores (later): a chapter sells its own chapter-logo merchandise, paid into the chapter's own PayPal account and run by its Chapter Admins.

Stock it yourself, or print on demand? With print on demand (Printful or Printify), each order is printed with the logo and shipped by the printer, so there's no stock to buy or store. You earn less per item. Decided: stock you hold first, print on demand as a later connection.

## Tables

| Table | Holds |
| --- | --- |
| fin_items | Price list: kind (dues, service, rental, product), price, tax, income category |
| fin_accounts | One per payer: tg_user_id or ccmp_id, balance, provider customer id, card-on-file summary (brand and last 4 digits only) |
| fin_invoices / fin_invoice_lines | Number, account, status (draft, open, paid, void), due date, source (dues, booking, order, statement), lines |
| fin_payments | Amount, method (card, cash, check, balance), provider payment id, refunds |
| fin_subscriptions | Auto-renewals: dues type, interval, provider subscription id, status, next renewal |
| fin_expenses | Date, amount, vendor, category, asset, linked Document Library receipt |
| fin_provider_events | Every webhook received, so none is processed twice |
| store_products / store_variants | Products, options, stock |
| store_orders / store_order_lines | Orders, shipping, status, tracking, linked invoice |

A store order is an invoice that was paid immediately. Dues, bookings and merchandise therefore all share the same payments, receipts and reports.

## Phases

#### F0: Payment base (Core)

- PayPal connection screen (vault, sandbox first) and the verified webhook.

- Price list, invoices and payments tables, and the PDF receipt template.

#### F1: Dues online (Core)

- Pay dues from the member home, with receipts and the status update.

- Cash and check recording, reminders, and the dues report.

#### F2: Automatic renewal (Core)

- Sandbox checks first, then PayPal subscription plans per dues type.

- Renewal reminders, failed-payment emails and the grace period.

#### S1: Store, National (add-on)

- Products with options and stock, cart, checkout, entered tax rates, orders, emails, receipts and Store Admins.

#### F3: Invoicing, accounts and expenses (Financial add-on)

- Accounts and balances, invoices, card on file, monthly statements and the accounting export.

- Expenses with receipts filed in the Document Library.

- Built alongside the Scheduler, which comes after this money work.

#### F4: Chapters get paid

- Chapters connect their own PayPal accounts for events and chapter dues.

- Chapter stores selling chapter-logo merchandise.

#### S2: Store extras

- Shipping by weight, pickup at events, store reports.

- Print on demand.

#### F5: Point of Sale

- Options comparison first, then counter sales of store items, services and booking balances.

## Decisions (Eric, 30 Oct 2026)

- PayPal first, because it does recurring payments. Other providers can be added later through the same helper.

- Store is an add-on. Dues collection is needed by every member organization, so dues payments go in Core. Invoicing, accounts, expenses and Point of Sale are the Financial add-on.

- National's account to start. Chapters' own accounts, including chapter stores for chapter-logo merchandise, are a later task (F4).

- Merchandise you stock first, print on demand later.

- Sales tax: rates entered in Honcho.

- Money first: these phases come before the Scheduler.

- Expense receipts are uploaded with the expense and filed in the Document Library.

- Reporting module: a separate task to gather requirements.

# Chapter 6: Scheduler

## Status

Status: decisions made 2026-10-30 (below). Nothing built yet; starts after the money work, and its invoicing needs the Financial add-on.

Online copy: https://claude.ai/artifact/GyZQrdzfn2B197iL6GvRvD

## Overview

Honcho add-on · plan approved · 30 Oct 2026

Book a customer, an asset and a performer into one time slot, with a conflict check across all three. For example: a student, an airplane and an instructor; a patient, an exam room and a doctor; a member and a meeting room with no performer.

## What it does

It follows the screens you sent from Flight Schedule Pro, rebuilt the Honcho way:

- Schedule board: one day with a column for each asset and performer, hours down the side, and grey shading where someone or something is unavailable. Click an empty slot to book it. Filter by asset, performer, activity type and location.

- New Reservation and Find a Time: book a slot you choose, or let Honcho list the times when everything a booking needs is free.

- Asset catalog (the Aircraft page) and performer directory (the Instructors page): photo cards with a location filter and badges such as "Chief".

- On the member home: My Reservations, a New Reservation button and expiry alerts ("Your Medical Certificate expired 12/1/2022").

- Reports: hours per customer, how busy each asset and performer is, and no-shows, exported to Excel.

N3775RAircraft

N28QWAircraft

Alex RemyInstructor

William MooreInstructor

Rich HartInstructor

8am

7:00 Maintenance (asset only)

9am

10am

10:00 Dual lesson J. Smith

10:00 Dual lesson J. Smith

11am

12pm

12:00 Ground school K. Lee

1pm

1:00 Solo · T. Ray

An example of the board with made-up bookings. One reservation appears in every column it uses: the 10:00 dual lesson holds both N3775R and William Moore. A solo flight uses only the aircraft; ground school uses only the instructor.

## Names are settings

Each organization names its three roles on System Settings > Scheduler, the same way CCMP = "Member". Code uses constants such as SCHED_CUSTOMER, SCHED_ASSET and SCHED_PERFORMER (with plural forms) and never hard-codes "Student" or "Aircraft".

| Organization | Customer | Asset | Performer |
| --- | --- | --- | --- |
| Flight school (BPA) | Student | Aircraft | Instructor |
| Clinic | Patient | Exam Room | Doctor |
| Salon | Client | Chair | Stylist |
| Clubhouse | Member | Room | (switched off) |

One switch, Use performers, hides the performer everywhere for organizations that only book assets. Assets can also be split into kinds, as Flight Schedule Pro does with Aircraft, Meeting Rooms and Equipment. Each kind gets its own name and its own filter on the board.

## Business profiles

One setting, Business type, chosen when the Scheduler is first set up. It fills in the names, adds starter activity types, says where performers come from, and switches on the sub-modules that kind of business needs. It's a starting point, not a lock: each switch can still be changed on its own. A flight school that also wants cost sharing can switch it on.

| Business type | Names | Performers are | Maintenance | Cost sharing | Meters |
| --- | --- | --- | --- | --- | --- |
| Flying club / aircraft partnership | Member · Aircraft · Instructor | Members (member login) | on (annual, ELT, oil…) | on | Hobbs, tach |
| Flight school | Student · Aircraft · Instructor | Staff accounts (members allowed too) | on (adds 100-hour) | off | Hobbs, tach |
| Equipment / tool rental | Customer · Tool · (none) | No performers | on (service intervals) | off | hours used |
| Professional services | Client · Room · Practitioner | Staff accounts | off | off | none |
| Custom | Typed in | Chosen | each switched by hand |  |  |

A clinic could rename "Client" to "Patient", or a salon "Room" to "Chair". The profile is only a starting point.

## Every performer has a login

A performer must be someone who can sign in, so they always see their own schedule. A setting says where performers come from:

- Members: a member who instructs uses their member login. No second account is needed. This suits flying clubs and partnerships.

- Staff accounts: an instructor, doctor or practitioner who isn't a member gets a Honcho staff account. This suits flight schools and professional services, where performers are rarely members.

- Both (the flight school default): staff instructors plus any member instructors.

Both kinds already have a trongate_users row, so a performer is stored as one tg_user_id and the security groups work the same for both. A staff instructor who also flies as a customer (a flight review, for example) has two accounts, one in each place, as you said.

One limit: Honcho Lite (member portal only, no staff module) has no staff accounts, so it can only use member performers. A flight school or clinic needs Honcho with the staff module deployed. The Business type screen will say so when you pick one of those.

## Maintenance sub-module

Switched on by the flying, flight school and rental profiles. For each asset it keeps:

- Meters: Hobbs and tach (or "hours used" for a tool). Updated at check-in, or entered by hand.

- Inspections by hours, by date, or both: annual (12 calendar months), 100-hour (aircraft used for hire or instruction), ELT (12 months), transponder and pitot-static (24 months), oil change (for example every 50 hours), and recurring Airworthiness Directives. Each one tracks when it was last done and when it is next due.

- Alerts before something is due (for example 10 hours or 30 days ahead), on the board, by email, and as a Coffee Report section.

- Grounding: when an item is overdue, the asset can't be booked past that point, and existing bookings are flagged for staff.

- Squawks: a pilot reports a problem at check-in. Staff decide whether it grounds the aircraft, then close it when fixed.

- Maintenance log: work done, by whom, meter reading, cost, and the signed paperwork filed in the Document Library.

## Cost sharing sub-module (partnerships and clubs)

For splitting an aircraft's costs among its partners:

- Expenses per aircraft: insurance, hangar or tiedown, annual, maintenance (taken from the maintenance log), loan, subscriptions. Each is one-off or repeating (monthly, yearly).

- Split rules per expense type: fixed costs equally or by ownership share; flying costs by hours flown, which the Scheduler already knows from check-in.

- Monthly statement per partner: their share of each expense, hours flown, and the total. Shown on screen, exported to Excel and emailed.

- Cost per hour: fixed costs plus flying costs divided by hours flown, to help set a club's rental rate.

Collecting the money stays with the financial module. These statements say what each partner owes; the financial module will invoice it and record payments.

## Activity types decide what a booking needs

The three roles aren't fixed per organization; they're set per activity type. Each type says which roles it needs, how long it usually lasts, its color, its buffer time and who may book it:

| Activity type | Customer | Asset | Performer | Who can book |
| --- | --- | --- | --- | --- |
| Dual lesson | required | Aircraft | required | Member or staff |
| Solo / rental | required | Aircraft | none | Member (if checked out) |
| Ground lesson | required | Meeting room (optional) | required | Member or staff |
| Maintenance | none | Aircraft | none | Staff only |
| Time off | none | none | required | The performer or staff |

This one setting covers all the cases you described, so the module needs no separate "with performer" and "without performer" versions.

## How it fits Honcho

- Customers are existing records. At BPA a customer is a ccmps member, so Summer Flight Academy students book through the same login.

- Performers are logins. Each performer links to a trongate_users account, either a member login or a staff account (see above).

- Assets and locations belong to a scope. National, or a chapter through subentity_id, so a chapter can schedule its own airplane. Chapter Admins manage only their own.

- Permissions use RBAC. A schedule module row with these functions: view_board, book_self, book_others, manage_resources, manage_settings and view_reports. It is switched on per client like PMS (an add-on, not Core).

- Messages use what's already built. Brevo email for confirmations and reminders, Telegram later, the cron pattern from the Coffee Report, and a "Today's schedule" section for the Coffee Report.

## Tables

New tables, all prefixed sched_, created by one re-runnable migration:

| Table | Holds |
| --- | --- |
| sched_locations | Name, address, time zone, subentity_id |
| sched_resource_types | Kinds such as Aircraft, Meeting Room and Instructor: role (asset or performer), singular and plural names, icon, sort order |
| sched_resources | Each airplane, room or instructor: type, name, photo, description, location, badge, hourly rate, status (in service or grounded), tg_user_id for performers |
| sched_activity_types | Name, color, needs customer / asset type / performer, default and minimum/maximum length, buffer before and after, who can book |
| sched_hours | Each resource's regular hours, by weekday |
| sched_blocks | One-off unavailability: time off, closures (maintenance is a reservation, so it shows as a red block) |
| sched_reservations | Activity type, customer, location, start, end, status (tentative, confirmed, checked out, checked in, cancelled, no-show), notes, created_by, recurrence group |
| sched_reservation_resources | One row per resource a reservation holds. The conflict check reads this table |

#### Preventing double bookings

A booking is allowed only if none of its resources (and not the customer either) has another active reservation that overlaps (start < new_end AND end > new_start, buffers included) and each resource is within its hours and has no block. The check and the insert run in one transaction that locks those resources' rows, so two people clicking at the same moment can't both get the slot. The form checks as you type, and the server checks again on Save.

Find a Time uses the same rules: for each day in the range it works out the free time each needed resource has in common and lists the slots long enough for the booking.

## The board: build it, don't buy it

The theme's FullCalendar is version 2.9.1 from 2016. A column per aircraft or instructor needs FullCalendar's Scheduler add-on, which needs a paid license for commercial use, and you'd need one for every client. I recommend drawing the board ourselves: CSS grid columns, time rows, and blocks placed from start and end times, as in the example above. It's a few hundred lines of plain JavaScript with no build step, no license fees, and works the same on a phone. A personal week or month view can use a current open-source (MIT) FullCalendar later, if that's wanted.

## Phases

#### Phase 0: Foundations

- Migration: tables, the RBAC module and functions, and the Scheduler settings tab (Business type, names, where performers come from, sub-module switches).

- Setup screens using the maintenance-table pattern: locations, resource types, resources (with photos), activity types and hours.

#### Phase 1: Staff booking

- Day board with filters, date picker and Today.

- Reservation form: create, change, cancel, with the live conflict check.

- Blocks (time off, closures). Asset catalog and performer directory.

#### Phase 2: Members book themselves

- My Reservations and New Reservation on the member home.

- Find a Time.

- Confirmation, change and reminder emails.

- Performers see and manage their own day.

#### Phase 3: Operations

- Week and month views. Repeating bookings (every Tuesday for 8 weeks).

- Check out and check in (Hobbs and tach readings for aircraft, meters for any asset).

- No-show marking. Reports and Excel export.

#### Phase 4: Maintenance sub-module

- Inspection items by hours and/or date, with presets per business type.

- Alerts, grounding that blocks bookings, squawks, and a maintenance log with Document Library paperwork.

#### Phase 5: Cost sharing sub-module

- Aircraft expenses and split rules.

- Monthly partner statements and cost per hour.

- Hands the amounts to the financial module once it exists.

#### Phase 6: Rules and reach

- Qualifications: an asset can require a checkout, and an activity can require a current medical or flight review. These checks feed the expiry alerts on the home page.

- Calendar feed (iCal) for Google and Apple calendars.

- Phone app screen, Coffee Report section, Telegram and SMS reminders.

Not in this plan: account balances, Add Funds, charging for flight time and collecting partners' shares. All of that comes with the financial module, which will use the hours and statements this module records.

## Decisions (Eric, 30 Oct 2026)

- An add-on, sold as its own option like PMS.

- Staff book first (Phase 1); members book for themselves from Phase 2.

- Every performer has a login: a member login (clubs and partnerships) or a Honcho staff account (flight schools and professional services). Someone who is both a performer and a customer has an account in each place.

- Chapters can own assets as well as National.

- Billing comes with the financial module.

- "Scheduler" is the default menu name. A System Admin can change it on System Settings, like the role names. Code sched.

- A Business type setting (flying club or partnership, flight school, equipment rental, professional services, custom) presets the names and performers and switches on the Maintenance and Cost sharing sub-modules.

Part IV: The Project To-Do List

# Chapter 7: Project To-Do List

## Security — do soon

- ☐ Revoke the Gmail app password (noreply.honcho@gmail.com) in the Google account, create a new one and put it in .env (SMTP_PASSWORD) on the Mac and on staging. Moving the SMTP settings out of the code into .env was done 2026-10-22; the old password is still in git history.

- ☑ Remove the PayPal sandbox logins, passwords and card numbers from config/config.php. Already gone, and never in git (checked 2026-10-22).

- ☑ Remove the TEMP_2ND_FACTOR bypass (654321). Done 2026-10-22 in both logins; a blank entry no longer passes for an account with no second factor either (hash_equals, blank never matches).

- ☑ session_regenerate_id(true) at the start of both successfullogin() functions (2026-10-22). Both logins tested on the Mac (staff by Eric).

- ☑ DMS manage() takes the user's role from the URL. Fixed 2026-10-11 (_get_dms_role()), tested 2026-10-16.

- ☑ Member records open to any logged-in member (found and proved 2026-10-27, test values restored; fixed 2026-10-27, not yet deployed). One rule, Ccmps::_member_access($recid, view|edit|create|admin) with _national_admin() and _deny_member_access(): own record; Member/System Admins and staff any; Chapter Admins their own chapter; Student Admins Q and S members (types 3, 4); create and admin actions for admins only. Applied to: viewccmp, updateccmp, createccmp (also crashed for everyone: missing default argument, and a genders table that is ref_genders), ccmpsubmit (a Chapter Admin's new members go in their own chapter), export (all members: national admins; own chapter: Chapter Admins), mastercurrentroster (national admins), lockacct, unlockacct, bulkaction (selected records filtered to the admin's members), ditch_picture (own or admin), createccmpuseraccount, ccmpuseracctsubmit. Before: an ordinary member could view, edit and save anyone's record, download the full member export and the national roster, lock accounts, run bulk actions and delete photos.

- ☐ Audit the rest of Ccmps.php (and the other modules) for public methods whose permission check is commented out; this round covered the member record actions above.

## Login & accounts

- ☐ Real second factor (2FA): a one-time code by text (SMS) or email, valid for a few minutes, single use. Required for anyone in an admin / super-user group; optional for other members. SMS provider: being set up. Replaces today's "member number" second factor.

- ☐ Forgot password for both logins (rebuild; the member version in Welcome.php is unfinished): random one-time token stored hashed with an expiry (~30 min); emailed (or texted) to the account's own address; same message whether or not the account exists; link works once; limit how often it can be requested; logged in the audit log. Today's version emails one hard-coded address with a hard-coded link, never creates a token, and newpassword() stops at a debug die().

- ☐ Emulate a member ("view as") (asked 2026-10-27): a System Admin or Member Admin (a Chapter Admin only within their chapter, if wanted) can open the portal as any member, to see exactly what that member sees and act as them. The legacy system has this; how it works there has to be looked up (owner doesn't remember), then rebuilt. Design points: a system RBAC function (e.g. emulate_members); the admin's own session is saved and restored by a clear "Return to my account" bar shown on every page while emulating; never emulate someone with more rights (no System Admin through emulation) and never see or change their password, second factor or card; every start/stop and every change made while emulating goes in the Auditlog as "<admin> as <member>"; decide whether some actions (payments, voting) are blocked while emulating. Update the Security chapter and the Users' Guide (admins).

- ☑ Decide: full authentication redesign or RBAC only. RBAC only for this version, keeping the two logins (2026-10-17).

- ☐ Later (backlog): full login redesign, with one login per person and members and staff as profiles.

- ☐ The Honcho login doesn't reset acct_table, so member and staff session flags mix when both logins are used in one browser.

- ☐ Chapter-admin delete redirects to the Honcho login.

- ☐ /honcho shows "Error 256" instead of the login page.

- ☐ Staff Account profile CRUD: staff side menu My Profile → My Account (adminsidemenu.php / usersidemenu.php) links to the old honcho/index/system_accounts/view/<tg_user_id> route and shows a blank page. Build view/edit for the logged-in staff member's own account (name, job title, email, phone, photo, font sizes, password change), likely from modules/honcho/users/ (a copy of the CCMPS views, not wired up). Log changes with logevent(); update the Developer's Guide.

- ☑ After the staff login the dashboard was drawn at honcho/authenticate, so the back button went to the login form's address; PMS's Home breadcrumb went to the member home. Login now redirects to honcho; PMS Home goes to honcho (2026-10-18).

## Permissions (RBAC)

- ☑ Answer the 12 decisions in the Honcho RBAC Implementation Plan (https://claude.ai/code/artifact/d55caab2-e13a-4502-bdbe-e52b7f7f4561), then approve it. All 12 recommendations accepted, plan approved (2026-10-18).

- ☑ RBAC step 1: back up and build (five system_* tables, rbac_helper.php, system-rbac screens). Built and tested on the Mac 2026-10-18; backup ~/honcho-backups/bpausa-2026-10-18-before-rbac.sql.gz. Local test logins cleaned up the same day (decision 9): database/migrations/2026-10-18-cleanup-test-logins.sql removed staff test logins 2, 4, 5, 6, linked login 3 to Eric's member record 1538, and cleared 585 made-up member login numbers (backup ~/honcho-backups/bpausa-2026-10-18-before-login-cleanup.sql.gz). Tested by Eric; deployed to staging 2026-10-18 (e4c2789) with both scripts run there.

- ☑ RBAC step 2: migrate the data (2026-10-18-system-rbac-step2.sql + report). Reviewed by Eric; on staging 2026-10-18 (fd9afa4).

- ☑ RBAC step 3: switch PMS to Security Groups (rbac_allowed() per page, team picker via rbac_people(), menu via rbac_allowed(), Modules panel / system_modules.enabled instead of PM_SYS_SETTING_ID). On staging 2026-10-18 (4a24c68).

- ☑ RBAC step 4: switch DMS to Security Groups (either login; chapter admins limited to their own chapter; 2026-10-18-system-rbac-step4.sql). On staging 2026-10-18 (8aab527).

- ☐ RBAC step 5: CCMPS member admin roles live in Security Groups (Member Permissions, record checkboxes and Security screens all sync; login flags from groups). Built and tested on the Mac 2026-10-18.

- ☑ Leslie Morris (1435, deceased) still had System/Chapter/Student Admin in the ccmps columns. Cleared 2026-10-19 (2026-10-19-clear-deceased-member-roles.sql); saving a record with Deceased ticked now removes all roles and group memberships (rbac_clear_member_access()).

- ☑ Deceased members are refused login (2026-10-19): username_pw_check(), mobile_bridge(), and the API login and token check.

- ☑ Locked members are refused login with "Your account has been locked. Please contact your <SUBENTITY> Administrator." (2026-10-19)

- ☑ Soft-deleted accounts are refused login with "Your account has been deleted…" (2026-10-19).

- ☐ The unapproved check in Welcome::username_pw_check() still only returns (and $unapproved is never set), so it never stops a login. Decide whether approval should be enforced before turning it on.

- ☑ SUBENTITY / SUBENTITIES used for screen text across the live member, CMS, DMS and Subentities screens (2026-10-19).

- ☐ Phone app branding: public/ccmpsmobile/index.html / app.js hard-code "BPA Member Portal", "Member", "My Chapter" and the "Chapter" tab. Have the API send the CCMP / SUBENTITY terms (and the org name) and fill them in.

- ☑ Roster, directory and export crashed (500) on a blank lookup id: Model::get_where() now returns false for null (2026-10-19).

- ☑ Roster, directory, export and master roster: aux fields joined (_member_select()), old column names renamed, aircraft from ccmps_aircraft, and the roster/directory views now actually list members (2026-10-19).

- ☑ Every DMS file upload gave a 500: $this->file->upload() (stock v2 File module) doesn't exist here, and two $this->dmslibrary->viewdocrec() self-calls crashed. New _upload_doc() in Dmslibrary.php; Mac upload folders made writable (2026-10-18).

- ☐ DMS: replacing the file on a document that already has one is unfinished - deliberate echo(6233); die(); / echo(4812); die(); stops in submit_upload(), and its duplicate check (isset() on false) always says "already associated". First uploads work.

- ☑ Saving a new DMS document gave a 500: document_id required with no default (strict mode). Default '' added in the step 4 script; the document form's copied delete pop-up crashed on an unset $attr_close (2026-10-18).

- ☐ RBAC step 6 (later): delete the old pm_* security tables. (system_settings row 16, PM_SYS_SETTING_ID, was deleted 2026-10-22 in settings phase 1.)

- ☑ RBAC step 4: decide what DMS functions Chapter Admins need (the dmslibsubadmin role has none in the tables; it's handled in code today). Decided 2026-10-18: manage their own chapter's documents (all DMS functions, own chapter only).

- ☐ Creating a member inserts into trongate_users with columns this database doesn't have (user_level_id, user_acct_info_table, code; this table has title, login_acct_table_id, login_acct_info_table) - Ccmps.php ~3285 and ~3978. Check the real BPA trongate_users before go-live: RBAC and member creation must agree on one shape.

- ☑ Staff DMS checks in Dmslibrary.php look for staff security groups 5-8, which don't exist. Turned out to be commented out (dead code), 2026-10-18.

- ☑ Member side menu showed the Admin tile (and an empty Reports menu) to members with no admin role, e.g. Chapter President only. Now one $has_admin_menu check in sidemenu.php (2026-10-16, verified).

- ☑ Member Permissions screen (welcome-ccmpspermissions/manage): see and set every member's admin roles in one list (2026-10-16).

- ☑ Member Admin role doesn't open the Member Admin menu: login sets ccmps_ccmp_admin (from ccmp_admin) but menus check ccmps_admin, which only "refresh my session data" sets, from a nonexistent admin column. Fixed 2026-10-18 (RBAC step 5: rbac_member_session_flags() sets ccmps_admin).

- ☐ Student Admin has no section in the member side menu (only the older ccmphome.php layout has one).

## DMS

- ☐ header5() saves the text "Approved" into the numeric status column, so the save fails in strict mode (should be 1).

- ☑ Security group → role data is incomplete (group 1 → missing role 6; groups 2–4 no role). No longer read: DMS uses Security Groups (RBAC step 4, 2026-10-18).

- ☑ Subentity Admin gets "Error 5103" after moving a card (case commented out). Fixed 2026-10-18 (case restored in header0, backlog, pending, header5).

- ☑ manage() gives a 500 error when nobody is logged in. Fixed 2026-10-18: goes to the login page.

- ☐ Test the manage-page filters while logged in after the 2026-10-06 SQL-injection fix.

- ☑ Drop the old CMS library tables (cms_ccmps_filelibrary_*). Done with the other old CMS tables in 2026-10-20-cms-drop-old-tables.sql (not in ccmps.sql).

## PMS (add-on)

- ☐ Reverse-engineer user stories with acceptance criteria for each module (owner, 2026-10-27) and store them in PMS once its story pages are finished. PMS already has the tables: pm_stories (title, description, status, priority, points, accepted by/at) and pm_story_criteria (the acceptance criteria per story).

- – One PMS project per module: CCMPS (members), DMS, Security (RBAC and logins), Website (CMS), System Settings, Member Cards, PMS itself, Welcome; later the Student module and Events.

- – Each story written from the role's side ("As a Chapter Admin, I can ... so that ..."), with testable criteria (Given / When / Then), drawn from the code, the Developer's, Member and Administrator's Guides and the decisions in this list.

- – Can be drafted before PMS is ready (a file per module, imported by a script later), and doubles as the UAT test script: worth having before UAT starts.

- – The system project (owner, 2026-10-27): every client gets a pre-seeded project that represents the system itself (its modules' stories and criteria), alongside the projects the client creates. Design notes:

- – Marked as the system project (e.g. a flag on pm_projects), seeded by a core migration; core stories come with each core release, the client's own (custom) stories are added to it per client (core-and-client model).

- – An option to surface it (System Settings switch: shown or hidden in the project lists).

- – Only certain users, in defined roles: Security Groups functions for it (e.g. view, comment, accept stories, edit), separate from ordinary PMS access. Which roles get what: to decide with the owner.

- ☐ Test the logged-in pages and forms on this engine.

- ☑ Remove the ini_set('display_errors'...) / error_reporting debug lines at the top of Pm.php. Done 2026-10-18 (RBAC step 3).

- ☑ Team-member picker lists nobody (fixed by RBAC plan step 3: build the list from trongate_users). Done 2026-10-18 (RBAC step 3).

- ☑ PM_SYS_SETTING_ID is hard-coded in Pm.php. Done 2026-10-18 (RBAC step 3).

- ☐ Add PMS to the mobile menu in ccmphome.php (device_type == 2).

- ☑ Staff side menu had no PMS link. Added PMS → Projects to adminsidemenu.php (2026-10-18).

- ☐ Member side menu shows PMS → Projects to member system admins, but Pm.php check_permission() only accepts the staff login (authenticated), so a member who clicks it lands on the staff login. Link hidden 2026-10-18 (if(false && …) in sidemenu.php). Decided 2026-10-18: running PMS needs the Honcho staff module, so the full member link doesn't come back; see the next item.

- ☐ Later (backlog): members can view a project's kanban board and work only the tasks assigned to them (pm_story_tasks.assignee). Needs the PMS kanban/task pages (not built yet) and RBAC step 3 first; then a "PM Participants" group with two functions plus an "assigned to me" filter.

## Participants module (add-on, branded "Student" for BPA)

- ☐ Design: two system_settings rows for the label (singular + plural).

- Who goes where (decided 2026-10-27): members with type Q, Qualified Student (ccmp_type 3) stay in CCMPS and vote. Students who take part in BPA programs and have a regular S, Student membership (ccmp_type 4) move to the Student module and don't vote. The Student checkbox on the member record (ccmps.student) is information only; it decides nothing.

- ☐ Seeding (owner, 2026-10-27): no seeding by default: the module starts empty for a client. For BPA, perhaps seed it with the S members (ccmps where ccmp_type = 4); not decided. If so, still to decide: payments, aircraft, logins, and what happens to the moved ccmps rows. Do it in the ETL from the legacy database, not just on the test data.

- ☐ Voting: Student-module participants are never eligible voters (handled by the Eligible voter rules task below).

- ☐ Then the CCMPS Student Members list (manage/mosm, mcmm) and the home-page student counts mean Q members only (ccmp_type 3), which the counts already use.

## Daily Coffee Report and AI connections (owner, 2026-10-29)

The Coffee Report is the Honcho AI module's daily brief (AI plan phase 1: https://claude.ai/artifact/CNVNAd9y2V41kTnPu4Z3mt). Eric's existing Python scripts (written by another AI) gather the information; the AI only assembles it into the report. National and each chapter have their own AI connection: Member Admins and System Admins use National's; each Chapter Admin can enter their chapter's own.

- ☑ Eric: hand over the Coffee Report Python scripts (received 2026-10-29) (copy them into the repo, e.g. tools/coffee/, or say where they live) with a sample of what each one outputs.

- ☑ Review the scripts and decide how they run (2026-10-29: rebuilt in PHP inside Honcho, approved by Eric; personal pieces stay in his Hermes brief): keep them as Python called by Honcho's scheduler (needs Python on the server, so Dedicated and Honcho Cloud only), or port the data-gathering to PHP so it also runs on cPanel shared hosting. List each script's sources (Honcho database, outside websites, keys it needs) and what it returns. Recommendation to Eric before any porting.

- ☑ AI connections by scope (National and chapter) (phase 0 built 2026-10-29: ai/connections, ai/connection/{id}, Test connection, Remove key; Anthropic API keys. Still to come: Sign in with ChatGPT when OpenAI approves). One screen per scope: provider and credentials, a Test connection button, on/off, monthly limit. National's is set by System Admins and used by System Admins and Member Admins; a chapter's is set by that chapter's Chapter Admin and used by that chapter's admins. Accepted credentials: an Anthropic or OpenAI API key, or Sign in with ChatGPT once OpenAI approves Honcho. A Claude Pro/Max/Team subscription can't be entered (Anthropic allows those logins only in Claude.ai and Claude Code); chapters with Claude use the Honcho connector instead (AI plan phase 3). Security Groups functions such as ai/manage_national, ai/manage_chapter.

- ☑ Credential vault (built 2026-10-29, vault_helper.php; replace and revoke on the connection screen, Auditlog SaveAIConnection / RemoveAIKey). Encrypted storage for every AI key and token (encryption key in .env, never in the database or git); shown once when entered, then masked; replace, revoke, last used; every change in the Auditlog. Reused for other per-client secrets later.

- ☐ Which connection a request uses (built 2026-10-29: ai_scope_for_session(), AI_CHAPTER_FALLBACK, the monthly limit check and the ai/usage page; still to do: email warnings at 50/80/100%). National admins use National's; a Chapter Admin uses their chapter's if set; otherwise a National setting decides: fall back to National's, or plain numbers with no AI. Each scope's use and cost recorded separately in ai_requests and shown on a usage page, with warnings at 50/80/100% of the scope's limit (pricing plan: https://claude.ai/artifact/3kynSEzd98AwCh2fJDBmpV).

- ☑ Coffee Report settings screen, per chapter (and one for National) (built 2026-10-29, ai/coffeesettings/{id}). Choose the sections (from what the scripts provide), the order, the delivery time and time zone, the days, who receives it (the scope's admins by default, plus chosen members or addresses), email subject, and a short instruction for the AI's tone. Preview and Send me a test buttons. Chapter Admins edit their chapter's; System and Member Admins edit National's.

- ☑ Coffee Report runner (built 2026-10-29: coffee_run(), ai/coffeecron, archive ai/coffeearchive; still to do on servers: MAIL_FROM_EMAIL, COFFEE_CRON_KEY and the crontab line). Scheduled job: for each scope due, run its sections' scripts, pass the results to that scope's AI connection to assemble the report, and send it through Brevo; with no connection or at the limit, send the plain numbers. Keep each sent report (archive page per scope), log failures and email the scope's admins when a report can't be sent.

- ☐ Local model connection type (owner, 2026-10-29): a third provider in ai_helper.php, Local model (OpenAI-compatible): a server address and model name, no key, for a model like Qwen served on the client's own server by llama.cpp or Ollama (no Hermes needed). Shares the OpenAI request format, so build it with or after the OpenAI provider. For the Dedicated tier and privacy-sensitive (HIPAA) clients; needs 8 GB+ and is CPU-slow (fine for the Coffee Report, not chat). Keep the model server bound to the Docker network only.

- ☑ Docs: Developer's Guide Honcho AI chapter; Administrator's Guide chapter 7, AI and the Daily Coffee Report, a step-by-step walkthrough (2026-10-29).

- ☑ Hermes-run Coffee Report for clients: replaced by the above (2026-10-29). Eric's own Hermes Coffee Brief stays separate.

## Scheduler (add-on; plan approved 2026-10-30)

Books a customer, an asset and a performer into one time slot (student + aircraft + instructor; patient + exam room + doctor; or customer + asset with no performer), with a conflict check across all of them. Plan: https://claude.ai/artifact/GyZQrdzfn2B197iL6GvRvD

Decisions (owner, 2026-10-30): an add-on (system_modules sched, RBAC like PMS). Staff book first (phase 1), members from phase 2. Every performer has a login (owner, 2026-10-30): a member login (clubs, partnerships) or a Honcho staff account (flight schools, professional services, where performers are rarely members); stored as one tg_user_id. A setting says where performers come from: Members / Staff accounts / Both. Someone who is both a performer and a customer (e.g. an instructor getting a flight review) has an account in each place. Honcho Lite has no staff accounts, so staff performers need the staff module deployed. Business type setting (owner, 2026-10-30): Flying club / aircraft partnership, Flight school, Equipment / tool rental, Professional services, Custom; presets the names, starter activity types, where performers come from and the sub-module switches (Maintenance, Cost sharing, Meters), each still changeable. Chapters can own assets (subentity_id). Billing waits for the financial module. The menu name ("Scheduler") and the three role names (customer / asset / performer, singular and plural) are System Settings rows; a Use performers switch. Build the day board ourselves (CSS grid + plain JS): FullCalendar's resource view needs a paid license per client.

- ☐ Phase 0, foundations: migration (sched_locations, sched_resource_types, sched_resources, sched_activity_types, sched_hours, sched_blocks, sched_reservations, sched_reservation_resources), RBAC module and functions (view_board, book_self, book_others, manage_resources, manage_settings, view_reports), Scheduler settings tab (Business type, names, performer source, sub-module switches); setup screens in the maintenance-table pattern (locations, resource types, resources with photos, activity types, hours).

- ☐ Phase 1, staff booking: day board (a column per asset and performer, unavailable shading, filters, date picker, Today); reservation form with live conflict check and a locked transaction on Save; blocks (time off, closures); asset catalog and performer directory; performer-only logins.

- ☐ Phase 2, members book themselves: My Reservations and New Reservation on the member home; Find a Time; confirmation, change and reminder emails (Brevo, cron like the Coffee Report).

- ☐ Phase 3, operations: week and month views; repeating bookings; check-out and check-in (Hobbs/tach or any meter); no-shows; reports and Excel export. Billing hooks when the financial module is built.

- ☐ Phase 4, Maintenance sub-module: meters (Hobbs/tach, hours used); inspection items by hours and/or date with presets per business type (annual, 100-hour for hire/instruction, ELT, transponder/pitot-static, oil change, recurring ADs); alerts ahead of due (board, email, Coffee Report); grounding blocks bookings and flags existing ones; squawks at check-in; maintenance log with cost and DMS paperwork.

- ☐ Phase 5, Cost sharing sub-module (partnerships, clubs): expenses per aircraft (insurance, hangar/tiedown, annual, maintenance from the log, loan), one-off or repeating; split rules (equal, ownership share, hours flown); monthly partner statements (screen, Excel, email); cost per hour. Invoicing and payments go to the financial module.

- ☐ Phase 6, rules and reach: qualifications (asset checkout, current medical or flight review) feeding home-page expiry alerts; iCal feed; phone app screen; Coffee Report "Today's schedule" section; Telegram/SMS reminders.

- ☐ Docs: Developer's Guide chapter (Part II Add-ons) and an Administrator's Guide chapter, built with each phase.

## Payments, Financial and Store (plan approved 2026-10-30; money work comes before the Scheduler)

Plan: https://claude.ai/artifact/LYApDeBVM3JrM3szqaSAuR

Decisions (owner, 2026-10-30):

- PayPal first, because it does recurring payments: Checkout buttons (PayPal account or card), Subscriptions for automatic renewal, Vault for card on file. Called through PayPal's REST API from one payment_helper.php, since PayPal has no official PHP subscriptions SDK; Stripe or Square can be added later as other providers. Client ID and secret in the vault; a verified webhook marks things paid.

- Where things go: dues payments and auto-renewal in Core (every member organization needs them). Accounts, invoices, card on file, statements, expenses and POS are the Financial add-on. Store is an add-on.

- National's PayPal account to start; chapters' own accounts and chapter stores (chapter-logo merchandise) later.

- Merchandise stocked first, print on demand later. Sales tax at rates entered in Honcho.

- Expense receipts (parts, supplies, etc.) are uploaded with the expense entry and filed behind the scenes in the Document Library (Receipts, by asset and year, access limited), through a shared dms_file_upload() helper that other modules reuse.

Existing pieces: ccmps_financial_transactions (empty locally), honcho_financial, ccmps.paypal_txn_id, Financial settings tab and Financial Admins group, unused store layout.

- ☐ F0 Payment base (Core): PayPal connection screen (vault, sandbox first), verified webhook + fin_provider_events; fin_items, fin_invoices/_lines, fin_payments; PDF receipt template.

- ☐ F1 Dues online (Core): pay from the member home, receipts, status update via the existing recalculation; cash/check recording, reminders, dues report.

- ☐ F2 Automatic renewal (Core): first check in the sandbox: card-only subscribers without a PayPal account, changing the dues amount on existing subscriptions, fees vs the legacy site. Then subscription plans per dues type, fin_subscriptions, reminders, failed-payment emails, grace period.

- ☐ S1 Store, National (add-on): store_products/_variants, cart, PayPal checkout, entered tax rates, store_orders/_lines, emails, receipts, Store Admins group.

- ☐ F3 Invoicing, accounts and expenses (Financial add-on): fin_accounts, invoices, card on file, prepaid balance, monthly statements, accounting export; fin_expenses with receipt upload to the Document Library (dms_file_upload()); later the Scheduler's check-in invoices and cost-share invoices.

- ☐ F4 Chapters get paid: chapters connect their own PayPal accounts for events and chapter dues; chapter stores for chapter-logo merchandise.

- ☐ S2 Store extras: shipping by weight, event pickup, store reports, print on demand.

- ☐ F5 Point of Sale (the final part): compare PayPal's in-person options with a second provider, then counter sales.

- ☐ Legacy ETL: dues history (and paypal_txn_id) into the new tables.

## Reporting module (owner, 2026-10-30)

- ☐ Gather the requirements with Eric before any design: who uses reports (members, chapter/national admins, staff, partners); which reports each module needs (membership, dues, financial, store, Scheduler utilization and maintenance, DMS, events); on-screen vs Excel/PDF vs emailed on a schedule; saved and shared reports (like Flight Schedule Pro's Saved Items); filters and scope limits (a Chapter Admin sees only their chapter); whether users build their own. Then write a plan.

## Developer's Guide

- ☑ Conventions chapter (Part III, chapters/conventions.js, 2026-10-27): where things go, database, security, screens, code style, docs and releases. Keep it current when a pattern is agreed.

- ☐ Per-user preferences table (core): system_user_preferences (login id = trongate_users.id, preference key, value) instead of columns on ccmps (tab_setting ... button_setting, fontsize, mfontsize, language) and on honcho_user_accounts (fontsize, tfontsize). One store for members and staff; new preferences need no table change; the Font pop-up then works for staff too; member reloads (ETL) don't touch preferences. Do before the ETL (requested 2026-10-27).

- ☐ Chapters still to write: Welcome, Participants. (Configuration written 2026-10-25.) "Deploying on DigitalOcean" started 2026-10-08 (chapters/deployment.js); keep it updated as each DO-xx step is done.

- ☐ CCMPS Testing tab describes lib/CcmpsPermissions.php and run_integration_tests.sh, which aren't in the project.

- ☐ Delete the old CCMPS_Developer_Documentation.docx (superseded).

- ☐ Install Node.js on this Mac so the guide can be rebuilt without a temporary copy.

- ☑ Rebuilt both guides 2026-10-25 (temporary Node 20 + docx 9 in the session's scratch folder); fixed two unescaped quotes in chapters/cms.js that had stopped the Developer's Guide from building. Run node --check chapters/*.js after editing a chapter.

## Home page content (CMS)

- ☑ All 8 content modules read a table named scopes; now ccmps_scopes (2026-10-16). Can't be tested until the item below is done.

- ☑ Finish the 8 content modules - replaced by the content manager below (decided 2026-10-20: the old CMS code and tables were a prototype; rebuild, best practices, throw the old ones out). Their debug stops were commented out 2026-10-20.

Content manager for the member home (`ccmphome.php`) and a public website (plan agreed 2026-10-20; sign-off after each phase):

- ☑ Phase 1 - Foundation (built 2026-10-20, approved): tables cms_sections (on/off for member home and public site, order, heading, one-page menu label), cms_items, cms_media (picture library), cms_posts (Sunshine, Bulletin Board stickies, Marquee, Careers), events (top level of the future Event Module). Permissions in Security Groups: the existing Content Admin and Event Admin checkboxes become member roles (groups Content Admins, Event Admins); new cms functions; Chapter Admins add events for their own chapter; staff get the same through the Security Groups screen.

- ☑ Phase 2 (built 2026-10-20, deployed 5c89428; menu name is the CMS_LABEL constant, "Website") - Content manager screens (cms-content), from both the staff and member menus: sections list (show/hide per site, order, headings, menu labels), items per section, picture uploader and picker.

- ☑ Phase 3 (built 2026-10-20, deployed e2396d3; old tables dropped on staging after backup) - Feed screens on cms_posts: Sunshine (illnesses, deaths), Bulletin Board (yellow stickies), Marquee, Careers (with a detail page per job, public). Delete the 8 old CMS modules and their cms_ccmps_* / cms_users_* tables.

- ☑ Phase 4 (built 2026-10-20, deployed c45fb23) - ccmphome.php rebuilt from the tables, keeping the Inspinia look: the 11 demo sections plus Sunshine, Bulletin Board, Calendar, Marquee, Metrics (member home only) and Careers; the one-page top menu (click, scroll to the section) is built from the sections switched on.

- ☑ Phase 5 (built 2026-10-20, deployed 8857eef) - Events calendar (FullCalendar 6.1.15, pinned copy in public/js/, not Inspinia's 2016 version): Chapter Admins add events for their chapter, Event Admins and System Admins for any; public checkbox; member home shows every chapter's events (colour-coded), public site only public ones.

- ☑ Remove the temporary "Test..." content from the Mac's database (done 2026-10-20 when the BPA content was loaded).

- ☑ Phase 6 (built 2026-10-20, deployed 71d9872; content copied to staging after backup) - Public website in the Welcome module (welcome/website, welcome/job/{id}; the front address shows it only when CMS_PUBLIC_SITE=1), and BPA's text, pictures and meeting dates loaded from bpapilots.org on the Mac.

- ☐ BPA content gaps (decide or supply): Operation Skyhook and Summer Flight Academy 2027 dates for the calendar; a national contact email or phone for Contact Us; testimonials / partner quotes if wanted; which Summer Flight Academy location is right (bpapilots.org says both Atlanta Speedway KHMP and Houston Southwest KAXH; Houston was used). PUBLIC_WEBSITE in config/config.php still points to sgapleaders.org, not bpapilots.org.

- ☑ Phase 7 (built 2026-10-20, not yet deployed) - Posting roles, as decided 2026-10-20: Chapter Admins (cms/chapter_posts) post Sunshine, Bulletin Board and Careers for All Members (the default) or their own chapter, never Public; members post their own sticky notes (CMS_MEMBER_BULLETINS), approved at once; Chapter, Content and System Admins can set a note Pending or Disapproved. Migration 2026-10-20-cms-posting-roles.sql (run on the Mac).

- ☐ Content manager lists: the Delete button in the Options column is drawn far too big (wide box). Already like this before phase 7; find which stylesheet sizes form buttons in tables.

- ☐ The Chapters tile / menu item on the member home links to cms-ccmpschapters/viewpage, a module that never existed (the unused bulletin modal and the old Vue/axios jumbotron script were removed in phase 4).

- ☐ Last: Event Module - rewrite registration's hard-coded events (Skyhook, General Meeting, Board Meeting) to use events with an event_activities child table; the calendar keeps reading events.

- – Who hosts (owner's notes, 2026-10-21): Operation Skyhook and the Summer Flight Academy are national events. The General Membership Meeting and the National Board Meeting rotate between chapters, and the registration money goes directly to the host chapter.

- – So an event needs a host (National or a chapter, events.subentity_id), and registration must take payment into the host's account: the host chapter's payment-acceptance details (payment account / processor settings, payee, contact) need a home, probably on the Chapters screen (ccmps_subentities, next to financial_email / financial_contact), with National's own details for national events. Keep payment secrets out of the database in plain text.

## Core product and client configurations (hybrid SaaS / custom) - after BPA is perfected

Decided 2026-10-27: once this BPA instance is right, it becomes the blueprint for the Honcho core. Each new client gets its own configuration in Git, and its own staging and production (one droplet per client, as planned for BPA). Core improvements flow to every client; client-specific work stays with that client.

- ☐ Decide the Git layout. Options: (a) a core repo plus a small repo per client (settings, seed data, logo and pictures, custom modules) laid over the core at deploy; (b) the core repo with a clients/<name>/ folder per client; (c) a branch per client (not recommended: merging core fixes into every branch gets painful). Recommendation to discuss: (a).

- ☐ Releases: a client deploys a tagged core version plus its own configuration; a core upgrade is tested on the client's staging before production.

- ☐ Separate core from BPA in what exists today:

- – Migrations: core schema changes vs BPA data fixes (lifetime 2099, chapter states, BPA website content). Core migrations run for every client; client data scripts only for that client.

- – Defaults in `config.php` still name BPA (organization name, logo bpalogo100x82.jpg, SUBENTITY_NATIONAL_ID 99, BPA's Wallet issuer in .env). New clients start from neutral defaults and set theirs on System Settings.

- – Aviation fields (certificates, ratings, aircraft; ccmps_aux, CCMPS_AUX_MODULE) are BPA-specific: keep them as an optional module, off for clients that don't need them.

- – Phone app wording ("BPA Member Portal", already on the list), the Member and Administrator's Guides (written for BPA), website content.

- – Per-client accounts: Google Wallet issuer (and Apple later), Brevo, email, payments; and the Inspinia licence question.

- ☐ New-client checklist: the Configuration chapter's New Client tab grows into the full runbook (droplet, .env, migrations, client configuration, System Settings, accounts).

## Legacy data load (ETL) - before UAT, and again before go-live

The data on the Mac and staging is old test data. The real data comes from the legacy BPA database (bpapilots.org, different structure) by an ETL, run just before UAT starts and again just before go-live. Things the ETL must repeat or allow for (noted 2026-10-26):

- ☐ Data fixes made on the test data - build them into the ETL or re-run them after it: lifetime members current_year 9999 -> 2099 and status Current (2026-10-22-lifetime-members.sql); chapter states and National HQ (2026-10-21-chapter-state*.sql); deceased members keep no roles (2026-10-19-clear-deceased-member-roles.sql); RBAC step 2 (login rows and group memberships from the role columns, 2026-10-18-system-rbac-step2.sql) and member login numbers. Not 2026-10-18-cleanup-test-logins.sql (test data only).

- ☐ Settings are not data: the system_settings rows (financial year, grace period, names, wording, colors), system_color_schemes, CMS content and Security Groups set up on the screens must survive the load. Load members, not the whole database.

- ☐ Member ids: member cards (ccmps_cards), Security Group memberships (trongate_users ids), photos (assets/<id>/) and the audit log all point at ccmps.id. Either keep the legacy ids, or clear ccmps_cards (and make the Google Wallet objects inactive) and rebuild logins and groups after each load, so no card or role lands on the wrong person.

- ☐ Check trongate_users shape against the real data (see the RBAC item about member creation).

- ☐ Photos: only 14 of 1,725 test members have one; see what the legacy site holds.

- ☐ Map the legacy dues and status fields to current_year / status / ccmps_financial_transactions, and lifetime members to 2099.

- ☐ Plan the ETL itself (field mapping from the legacy structure) once SSH or FTP access to the legacy host works.

## Settings (plan approved 2026-10-22)

Honcho Settings Plan (https://claude.ai/artifact/1duFrj6djyVgxZdH8xMJtW): every setting in one home (.env, config.php, or system_settings with a screen). Sign-off after each phase.

- ☑ Phase 1 (built 2026-10-22, deployed a3eef28 with both migrations run on staging after backup ~/backups/bpa_staging-2026-10-22-before-settings-phase1.sql.gz): system_settings gains label/category/input_type/options/rbac_function/help/sort_order; the four financial settings moved in from ccmps_financial_settings (Financial tab); new Financial Admins group and member role (ccmps.financial_admin); System Settings rebuilt as tabs, each person sees only what they may change; saving the year or grace period re-checks member statuses after a confirmation. Migrations 2026-10-22-settings-phase1.sql, 2026-10-22-lifetime-members.sql (both run on the Mac; backup ~/honcho-backups/bpausa-2026-10-22-before-settings-phase1.sql.gz) and -drop-old-table.sql (not run yet, on the Mac or staging: run after the Financial tab is checked).

- ☑ Lifetime members and the status re-check: current_year 2099 = lifetime member, always Current (decided 2026-10-22). recalcstatus() rule 2, CCMP_LIFETIME_YEAR in config.php, saving a record keeps 2099; 2026-10-22-lifetime-members.sql changed the 9999s to 2099 and set lifetime members Current (run on the Mac).

- ☑ Phase 2 (built 2026-10-22, deployed 7060e66 with its migration run on staging after backup ~/backups/bpa_staging-2026-10-22-before-settings-phase2.sql.gz): setting() in config/settings.php, used by config.php; Organization, Wording, Features & Policy and Look tabs (2026-10-22-settings-phase2.sql, run on the Mac); PUBLIC_WEBSITE now bpapilots.org; CMS_PUBLIC_SITE / CMS_MEMBER_BULLETINS moved from .env. Decided by going ahead with the plan's recommendations: wording is on the screen (System Admins only), the two switches moved.

- ☑ Phase 3 (built 2026-10-25, not yet deployed): color schemes (system_color_schemes: six scheme colors - Primary, Accent, Highlight, Label, Value, Menu - 57 color constants use scheme_color(); Classic = today's colors exactly; Inspinia, Navy & Gold, Slate & Crimson, Custom with color pickers) and logos from the picture library on the Look tab; 58 typed-in logo paths now use MAIN_LOGO. Migration 2026-10-25-settings-phase3.sql (run on the Mac; backup ~/honcho-backups/bpausa-2026-10-25-before-settings-phase3.sql.gz).

- ☐ Later: the ~229 colors typed straight into views move to the scheme as each screen is touched; colors as CSS variables.

- ☑ Phase 4 (2026-10-25, not yet deployed): deleted 60 unused constants (kept 8 for coming work: WHATENV, DEVEMAIL, BREVO_SMTP_KEY, CURRENCY_*, PAYPAL_*, DEFAULT_CONTROLLER) and the three duplicate DMS color definitions; site_owner.php follows the organization name; ccmps_settings_copy dropped (2026-10-25-settings-phase4-cleanup.sql, run on the Mac); Configuration chapter of the Developer's Guide (chapters/configuration.js).

- ☐ Ccmps::recalcstatus() and recalc_all_member_statuses() are public, so anyone can run them from the address bar (welcome-ccmps/recalc_all_member_statuses). Make them _-prefixed (update the callers) or check permissions.

- ☐ New members get the password 123456 (DEFAULT_CCMP_PASSWORD). Give them a random one and a set-password link (with Forgot password).

## Theme (Inspinia) - decided 2026-10-25

Keep Inspinia for now; don't hand-write a copy of it. Move gradually to plain Bootstrap 5 + a small Honcho stylesheet.

- ☑ Step 1 (2026-10-25, not yet deployed): audit done. Removed 488 unused theme files (120 demo pages, unused plugins in js/plugins and css/plugins, demo scripts, email templates; 10 MB) with git rm; every file the app references is kept, including Landing_Page and img/landing (member home, sponsors). (The 290 MB was mostly Utils/, 247 MB, ignored by git and never deployed; left alone on the Mac.) jQuery 3.1.1 -> 3.7.1 (checksum matches jquery.com) on the 61 Inspinia pages.

- ☐ Eric to click-test with jQuery 3.7.1 (menus, DataTables lists, calendar, pop-ups, file upload); then delete the old public/themes/inspinia/js/jquery-3.1.1.min.js. To go back: swap the two names in the views.

- ☐ 5 pages load js/plugins/bs-custom-file/bs-custom-file-input.min.js, which was never in the theme (a 404; the file inputs work without it). Remove the reference or add the file.

- ☐ Other templates load their own old jQuery: janux and js/ 1.9.1, epona 2.2.3, Landing_Page 2.1.1, cool_mobi CDN 1.11.0 / 3.2.1 / 3.5.1. Check which are still used; update or delete them.

- ☐ Check the Inspinia licence terms: paid themes are usually licensed per end product, and Honcho is planned per client.

- ☐ Later: a Honcho theme on free Bootstrap 5 (CSS variables, so the color schemes become real variables), keeping Inspinia's look and class names; move screens over as they are touched. Then no theme licence is needed.

## Digital membership cards (plan drafted 2026-10-26, awaiting decisions)

Digital Membership Cards plan (https://claude.ai/artifact/3QVrXXRpZryjkkj21NLftc): a card with a QR code in the portal, phone app, Apple Wallet and Google Wallet; scanned at the door for event entry (registered and paid) and meeting attendance.

- ☑ Decisions (2026-10-26): go ahead with the plan's recommendations; Google Wallet now, Apple Wallet and event registration later.

- ☑ Phase 1 (built 2026-10-26, not yet deployed): My Card page (welcome-cards), Card button on the member record, phone app Card tab (welcome-api/mycard, reissuecard), ccmps_cards (2026-10-26-member-cards.sql, run on the Mac), cancel and reissue. Only 14 of 1,725 members have a photo: ask members to add one, or the photo check at the door won't help much.

- ☐ Phase 2: door check-in page and attendance (event_checkins, Door Volunteers group, overrides, export).

- ☐ Phase 3: Google Wallet button (Eric: create the issuer account at pay.google.com/business/console). Apple Wallet later: start the D-U-N-S number and Apple Developer (organization) enrollment early, 1 to 3 weeks.

- ☐ Phase 4: Wallet cards update themselves on renewal or chapter change.

- ☐ Depends on the Event Module (below) for "registered and paid" at the door and guest tickets.

## Eligible voter rules (later)

- ☐ Work out `eligible_voter` by rules instead of a checkbox (owner, 2026-10-27). Voting depends on currency of membership and member type, not type alone: e.g. Associate members can't vote even when current; Q (Qualified Student) members can; S students (Student module) never can. Steps:

- – Write down BPA's full rule set with the owner (which member types vote; what "current" means here, e.g. status Current only or Past Due in the grace period too; lifetime and honorary members; deceased, deleted, locked; any rule about chapter or time as a member).

- – One function (e.g. ccmp_voting_eligible($member)) that applies the rules, used everywhere; the member types that vote become a setting (e.g. a "Votes" column on ccmps_types, or a System Settings row) rather than being written into the code.

- – Recalculate it wherever status is recalculated (recalcstatus(), the Financial Settings re-check, saves that change type or year) and in the ETL; the Eligible Voter box on the record becomes display-only (or an admin override with a reason, if the rules allow one).

- – A list or export of eligible voters for elections.

## Small fixes

- ☐ ccmps_aux.ccmp_id has a foreign key to the old ccmps_org table, not ccmps, so a member created since that copy was made can't get an aux row (2 such members on the Mac, including the portaladmin account added 2026-10-27). Point the key at ccmps, add the missing rows, then decide whether ccmps_org can go.

- ☑ System > Subentities (Chapters) gives a 500 on every page: it reads/writes system_subentities, which doesn't exist. Rebuilt 2026-10-21 on ccmps_subentities (maintenance-table pattern, State and Active added). Still open: whether it gets the staff-only / Lite rule like Settings and the Auditlog.

- ☐ Revisit National HQ (ccmps_subentities id 99, SUBENTITY_NATIONAL_ID in config.php): why is it in the chapter table? No members, events or posts use it (checked 2026-10-21). For now it is inactive, has no state, is hidden from the Chapters screen and never counted. Decide whether to keep it (and what for) or delete it.

- ☐ James H. Green Chapter has no state (no member addresses to go on); fill it in on the Chapters screen.

- ☐ Member home ATIS tile hidden 2026-10-16 (it downloaded doc 1 from the removed CMS library). Upload ATIS to DMS and put its id in the link in ccmphome.php, then re-add it to the Member Guide.

- ☐ Ccmps::currentroster() (and any other method using the same $this->login() line) gives a 500 when the session has expired: login() doesn't exist. Redirect to welcome/logout instead (found 2026-10-22).

- ☑ Debug line numbers on buttons removed 2026-10-27: "128 Update", "137 Close", "141 Close" (viewccmp.php); "69Cancel", "80 Cancel", "92 Cancel", "103 Manage All" (ccmpcrud.php).

- ☐ The Student Members list links (welcome-ccmps/manage/mosm, mcmm) show every member: manage() no longer filters by student. Filter to Q members (ccmp_type 3), as the home-page counts do; S students belong to the Student module (decided 2026-10-27). Found 2026-10-27.

- ☐ Other screens whose Close goes to the home page instead of back where you came from: fix as they're touched (pattern: Cards::_return_url()).

- ☐ Member-list bulk actions Lock, Unlock, Approve User Acct, Approve CCMPS and Archive are listed but do nothing (Ccmps.php bulkaction()).

- ☑ sidemenu.php Content Admin block is missing its closing </li> (~line 161). Replaced by the Website block 2026-10-20.