Honcho Requirements

What Honcho does and will do: each feature as numbered requirements, marked Built, Planned or Changed, with the decisions behind them, plus the project to-do list. Private: not for distribution.

Generated 2026-10-30

Part I: Overview

# Chapter 1: About This Book

## How to Use This Book

This book says what Honcho does and what it will do, feature by feature: Honcho's high-level requirements. The user stories with acceptance criteria will live in the Project Management module and name the requirement they deliver; how to use each feature is in the Member and Administrator's Guides; how it works inside is in the Developer's Guide.

Each feature chapter has the same shape: Purpose (what and who for), Requirements (numbered, such as CARD-08), Business Rules, Known Problems, Decisions (dated) and Related Documents. Requirement numbers never change or get reused, so user stories and test results can always point to them.

| Status | Means |
| --- | --- |
| Built | Working, with the date it was built ("before Oct 2026" = part of the original system). Deployed to staging unless the chapter says otherwise |
| In progress | Built but not working yet (for example, waiting on an outside account) |
| Planned | Agreed, not built |
| Changed | Built differently from the plan, with the reason |
| Not working / Not built | Exists but broken, or expected but missing |

Every Core chapter and the AI chapter were checked against the code on 30 Oct 2026, not copied from the plans. The last part is the project to-do list, rebuilt from docs/todo.md every time the book is made. The book is the master copy: when a feature changes, its chapter is updated and the book rebuilt (node generate.js in docs/requirements), and the new Honcho_Requirements.docx is copied to Downloads.

Private: this book holds pricing and business plans. It lives in docs/requirements, which is never deployed to a server, and is not one of the Help pages. Share it only on purpose.

## Chapters at a Glance

| Ch. | Feature | Prefix | Where it stands (30 Oct 2026) |
| --- | --- | --- | --- |
| 2 | Signing In and Accounts | LOGIN | Built; Forgot password broken (rebuild planned); real two-step codes and "view as a member" planned |
| 3 | Permissions and Security Groups | PERM | Built and used by Projects, the Library, the Website, Settings and AI; older member-record checks still to convert |
| 4 | Member Records | MEM | Built; recording dues received by National not built, so renewals stay Pending; Student module and voter rules planned |
| 5 | Digital Membership Cards | CARD | Card built; Google Wallet waiting on Google; door check-in next |
| 6 | System Settings and Branding | SET | Built; colors still typed into screens move to the scheme gradually |
| 7 | Document Library | DOC | Built; replacing a file and moving to Approved on the board are broken |
| 8 | Member Home and Website | WEB | Built; public website ready but off for BPA; Event Module planned |
| 9 | Help and Guides | HELP | Built |
| 10 | Honcho AI and the Coffee Report | AI | Connections and Coffee Report built and on staging (daily report running); alerts, connector, chat and changes planned; two-tier split awaiting sign-off |
| 11 | Payments, Financial and Store | PAY | Decided 30 Oct; nothing built; still in plan form |
| 12 | Scheduler | SCHED | Decided 30 Oct; nothing built; still in plan form |
| 13 | Pricing and AI Billing | PRICE | Options written; decisions not made; plan form |
| 14 | Project To-Do List |  | Everything else, from docs/todo.md |

Still to add: Projects (the PMS add-on, built), the staff back office (Honcho), the phone app, and later the Event Module, Participants (Student), Reporting and Emulation chapters as they are planned.

## Order of Work

What has been agreed so far, in order:

- Deploy what's waiting: done 30 Oct 2026 (AI phases 0 and 1, the Coffee Report with its scheduler, Help pages, guides, side menu and library fixes).

- Money first (decided 30 Oct): payment base, dues online and automatic renewal (Core), then the National store.

- Invoicing, accounts and expenses (Financial add-on), built alongside the Scheduler's first phases, which need it for flight-time invoices.

- Chapters' own accounts and stores, then the Scheduler's maintenance and cost-sharing phases, then Point of Sale last.

Still to be placed in the order: member cards phases 2 to 4, AI phases 2 to 5, the Participants (Student) module, the Event Module, the Reporting module (requirements first) and the legacy data load, which must happen before user acceptance testing and again before go-live.

## Where Things Live

| What | Where |
| --- | --- |
| This book | docs/requirements/Honcho_Requirements.docx (and a copy in Downloads) |
| Chapters (master copies) | docs/requirements/chapters/*.js |
| Project to-do list | docs/todo.md |
| Dev Board (cards by column) | https://claude.ai/artifact/TV9y61yxM6pVW1bKmbizym |
| Online plan pages | Listed at the top of each plan chapter |
| Member, Administrator's and Developer's Guides | docs/member-guide, docs/admin-guide, docs/developer-guide, and Help in Honcho |
| Code walkthroughs | docs/code-walkthrough-list.md |

Part II: Core Features

# Chapter 2: Signing In and Accounts

## Purpose

How people get into Honcho. There are two logins, by decision: members sign in to the member portal (and the phone app), and staff sign in to Honcho, the staff back office, when it is deployed. A person who is both a member and staff has an account in each.

| Who | Signs in at |
| --- | --- |
| Members, including member admins | The member portal login, and the phone app |
| Staff | /honcho (only when the staff module is deployed) |
| System administrator | Full Honcho: the staff sysadmin account. Honcho Lite (member portal only): a member with the System Admin role |

Module: Core (Welcome). To-do sections: Security, Login & accounts.

## Requirements

Built = working (date, where known; "before Oct 2026" = part of the original system). Planned = agreed, not built. Not working = exists but broken.

### Member Sign-in

| ID | Requirement | Status |
| --- | --- | --- |
| LOGIN-01 | Members sign in with a username (usually their email address) and password, and tick "I am not a robot". | Built (before Oct 2026) |
| LOGIN-02 | A second step asks for the member's second factor. For BPA this is the Member Number; its name is a setting (System Settings, Wording). An account with nothing on record for the second factor can't sign in, and a blank entry never passes. | Built; hardened 22 Oct 2026 (the shared temporary code 654321 was removed) |
| LOGIN-03 | Remember me keeps the member signed in on that device for 3 days; otherwise the sign-in lasts for the browser session. | Built (before Oct 2026) |
| LOGIN-04 | Refused sign-ins, each with its own message: a locked account (names whom to contact), a deleted account, and a deceased member (portal, phone app and the app's saved sign-in). | Built 19 Oct 2026 |
| LOGIN-05 | Each sign-in starts a new session id, so a session id planted beforehand is useless. | Built 22 Oct 2026 |
| LOGIN-06 | When a session runs out, the next page says "Your Session has expired - please login again" and returns to the login. | Built (before Oct 2026) |
| LOGIN-07 | The phone app signs in with the same username and password as the portal. | Built (before Oct 2026) |
| LOGIN-08 | Sign-ins and sign-outs are recorded in the Auditlog. | Built (before Oct 2026) |

### Passwords

| ID | Requirement | Status |
| --- | --- | --- |
| LOGIN-09 | Members and staff can change their password. A password must be at least the minimum length set in System Settings (BPA: 6). | Built (before Oct 2026) |
| LOGIN-10 | A member whose account was created by an admin must choose a new password at first sign-in (a System Settings switch, on for BPA). | Built (before Oct 2026) |
| LOGIN-11 | Forgot password for both logins: a one-time link with a short expiry (about 30 minutes), sent to the account's own email (or phone); the same message whether or not the account exists; the link works once; requests limited; logged. | Not working; rebuild planned. Today's version emails one fixed address and stops before saving the new password. Until rebuilt, the System Administrator resets passwords |

### Staff and System Administrator Accounts

| ID | Requirement | Status |
| --- | --- | --- |
| LOGIN-12 | Staff sign in at /honcho with username, password and a Verification Code (the account's second factor), then land on the staff dashboard. | Built (before Oct 2026); dashboard address fixed 18 Oct 2026 |
| LOGIN-13 | In Honcho Lite the system administrator is a member with the System Admin role. BPA has a dedicated one that isn't a person, portaladmin (Member Number SA-0001, out of the directory, never a current member). Its password is kept outside the code. | Built 27 Oct 2026 |
| LOGIN-14 | Staff can view and edit their own account (name, job title, email, phone, photo, display sizes, password). | Planned. Today the staff My Account link shows a blank page |

### Planned

| ID | Requirement | Status |
| --- | --- | --- |
| LOGIN-15 | A real second factor: a one-time code by text or email, valid for a few minutes and usable once. Required for anyone with an admin role; optional for other members. Replaces the Member Number step. | Planned. Text messages wait on Brevo approving the toll-free number |
| LOGIN-16 | View as a member: a System Admin or Member Admin (a Chapter Admin within their chapter, if wanted) opens the portal as a member, to see exactly what they see and act for them. A "Return to my account" bar on every page; never gains more rights than the admin has; never sees or changes the member's password, second factor or card; every start, stop and change logged as "<admin> as <member>". | Planned (asked 27 Oct 2026). The legacy system's version is to be looked up first |
| LOGIN-17 | Members create their own account from the login page. | Not available: the link is switched off on the login page. Accounts are created by admins (or the legacy data load). Decide whether to offer it |

## Business Rules

- Two logins per person, by design (decided 17 Oct 2026). Someone who is both staff and a member signs in to each separately and has separate permissions in each.

- A member username must never equal a staff username. The login checks staff accounts first, so a matching member could never sign in. That's why BPA's member system administrator is portaladmin, not sysadmin.

- The staff sysadmin account is for /honcho only; on the member portal it passes both steps, then loops on "Session has expired".

- Deceased members can't sign in, and lose every admin role and group when the record is saved as Deceased (see Permissions).

## Known Problems

- Signing in to both logins in one browser mixes their session settings (the staff login doesn't clear the member's).

- /honcho can show "Error 256" instead of the login page.

- An "unapproved account" check exists in the member login but never stops anyone. Decide whether accounts need approval before turning it on.

- The Gmail app password once written in the code must still be revoked in the Google account (it is in the code's history).

- The Member Guide's "Creating an Account" section describes a link that is switched off (LOGIN-17); the guide needs correcting.

## Decisions

| Date | Decision |
| --- | --- |
| 17 Oct 2026 | Keep two logins for this version; a full login redesign (one login per person, members and staff as profiles) is backlog. |
| 19 Oct 2026 | Deceased, locked and deleted accounts are refused with their own messages (LOGIN-04). |
| 22 Oct 2026 | The shared temporary second-factor code is removed; an account needs its own second factor (LOGIN-02). |
| 27 Oct 2026 | A dedicated member system administrator account, portaladmin, for running BPA as Honcho Lite (LOGIN-13). |
| 27 Oct 2026 | "View as a member" to be built (LOGIN-16). |

## Related Documents

| Document | Where |
| --- | --- |
| Member Guide | Chapter 1, Getting Started: Logging In |
| Administrator's Guide | Chapter 6, System Admins |
| Developer's Guide | Security chapter: Login Hardening; System Admin Accounts |
| To-do list | Security; Login & accounts |

# Chapter 3: Permissions and Security Groups

## Purpose

One permission system for every part of Honcho. A System Admin ticks the functions a group may use (for example "Create and edit projects") and adds people to the group. Every module then asks the same question: may this person do this?

Permissions say what someone may do. Which records they may do it to (their own chapter, their own record) is decided by each module and described in its chapter.

| Who | Uses it to |
| --- | --- |
| System Admins | Create groups, choose their functions, add people, switch add-on modules on and off |
| Member Admins and System Admins | Give members admin roles with the checkboxes on the member record or the Member Permissions screen |
| Everyone | Gets exactly the menus and pages their groups allow |

Module: Core (System). To-do section: Permissions (RBAC).

## Requirements

### Groups and Functions

| ID | Requirement | Status |
| --- | --- | --- |
| PERM-01 | A person (one login) belongs to any number of groups; a group holds functions from any number of modules; a person may do everything any of their groups allows. Staff and member logins are treated alike, but each login is a separate person. | Built 18 Oct 2026 |
| PERM-02 | Functions are named for what a person would recognize ("Create and edit projects"), not for pieces of code. | Built 18 Oct 2026 |
| PERM-03 | A group can be switched off without deleting it; it then gives nothing. | Built 18 Oct 2026 |
| PERM-04 | A change takes effect on the person's next click; nobody has to sign out. | Built 18 Oct 2026 |

### Security Groups Screens

| ID | Requirement | Status |
| --- | --- | --- |
| PERM-05 | Security Groups screens: list groups with their counts; create, rename, switch off; tick a group's functions, one panel per module with "Select all"; add and remove people from a list of every login; see one person's effective access (every function they have and which group gives it). | Built 18 Oct 2026 |
| PERM-06 | Modules panel: switch an add-on (Projects, AI, and later the Store, Financial, Scheduler) on or off for everyone. Core modules can't be switched off. | Built 18 Oct 2026 |
| PERM-07 | Only System Admins open these screens: staff system admins when the staff module is deployed, member System Admins in Honcho Lite. The same rule guards System Settings and the Auditlog. | Built 18 Oct 2026 |
| PERM-08 | Every change is recorded in the Auditlog (groups created, renamed, switched; functions added and removed; people added and removed; modules switched). | Built 18 Oct 2026 |

### Member Admin Roles

| ID | Requirement | Status |
| --- | --- | --- |
| PERM-09 | Members' admin roles are System Admin, Member Admin, Chapter Admin, Student Admin, Content Admin, Event Admin and Financial Admin. Each is a group; ticking the role on the member record or on the Member Permissions screen (every member's roles in one list) adds the member to the group, and the Security Groups screens show the same. | Built 18 Oct 2026 (Content and Event 20 Oct, Financial 22 Oct) |
| PERM-10 | A member's menus follow their roles: the EMS (admin) part of the member menu appears only for members with an admin role. | Built 16 Oct 2026 |
| PERM-11 | Saving a member as Deceased removes all their roles and groups. | Built 19 Oct 2026 |
| PERM-12 | Chapter Admins act only within their own chapter: its members, member cards, documents, events and posts. | Built 18-27 Oct 2026 (per module) |
| PERM-13 | Financial Admins may change only the Financial tab of System Settings. | Built 22 Oct 2026 |

### Modules Using It

| ID | Requirement | Status |
| --- | --- | --- |
| PERM-14 | Projects (PMS) asks Security Groups for every page and its menu. | Built 18 Oct 2026 |
| PERM-15 | The Document Library asks Security Groups for every action, from either login. | Built 18 Oct 2026 |
| PERM-16 | The Website (content manager), System Settings and AI use Security Groups functions. | Built 20-29 Oct 2026 |
| PERM-17 | The member records' many older checks read the admin roles, which now come from the groups. Converting them to ask Security Groups directly, function by function, is later work. | Partly built (roles from groups 18 Oct 2026); conversion planned |
| PERM-18 | Every page that changes or reveals data checks permission before doing anything. A review of older code for checks that were switched off found and fixed the member record pages (27 Oct 2026); the rest of the member records code and other modules still need the same review. | Partly built; review planned |
| PERM-19 | The old per-module permission tables are retired once nothing reads them. | Planned (last step) |

## Business Rules

- No roles separate from groups: a group holds its functions directly.

- Staff groups take staff logins, member roles take member logins, so a leftover entry can't cross sides.

- Who is always the signed-in person; never a value from the page address or a form.

- Switching a module off makes every check for it fail, so its menus and pages disappear for everyone.

- Members' own sticky notes on the Bulletin Board need no function, only the Member Bulletins setting.

## Known Problems

- Student Admins have no section in the member side menu.

- Creating a member writes the login row with a different shape from the one Security Groups reads. Check the real BPA database before go-live so both agree.

## Decisions

| Date | Decision |
| --- | --- |
| 18 Oct 2026 | RBAC plan approved with all 12 recommendations (one shared system in Core; groups hold functions; two logins remain two people; the old setups migrated, then retired). |
| 18 Oct 2026 | Chapter Admins get every Document Library function, limited to their own chapter. |
| 18 Oct 2026 | Security Groups, System Settings and the Auditlog share one gate: System Admins only (PERM-07). |
| 19 Oct 2026 | A deceased member keeps no roles or groups (PERM-11). |

## Related Documents

| Document | Where |
| --- | --- |
| Administrator's Guide | Chapter 6, System Admins (Security Groups, Member Permissions) |
| Developer's Guide | Security chapter (tables, rbac_allowed(), screens, migration) |
| To-do list | Permissions (RBAC) |

# Chapter 4: Member Records

## Purpose

The heart of Honcho: one record per member ("CCMPS": customers, clients, members, participants), with their contact details, membership, chapter, status and dues, and for BPA their pilot certificates and aircraft. Members keep their own record up to date; admins manage everyone's within their reach; rosters, the directory and exports are drawn from it.

| Who | Uses it to |
| --- | --- |
| Members | View and update their own profile; see their chapter roster and the national directory |
| Chapter Admins | Manage their own chapter's members, export them, record renewals |
| Member Admins, System Admins | Manage every member, run bulk actions, the national roster and the master spreadsheet |
| Student Admins | Manage Q and S (student) members |

Module: Core (CCMPS). The words "Member" and "Chapter" are settings (System Settings, Wording), so another organization can say "Client" and "Branch". To-do sections: Security; Permissions; Participants module; Legacy data load; Eligible voter rules.

## Requirements

### The Member Record

| ID | Requirement | Status |
| --- | --- | --- |
| MEM-01 | A member record holds contact information (name, emails, phones, emergency contact), addresses (mailing, physical, billing, shipping), membership (member number, type, chapter, status, current year), certificates and ratings, aircraft (one row each), roles, preferences, admin notes and account details. | Built (before Oct 2026) |
| MEM-02 | The record opens read-only in tabs; Update opens it for editing in collapsible sections; Save Changes saves and Cancel leaves without saving. Close returns to the page the person came from. | Built; Close behavior 27 Oct 2026 |
| MEM-03 | Fields set by admins (status, member type, chapter and similar) are read-only for members. | Built (before Oct 2026) |
| MEM-04 | A member can upload a photo for their record (used on the membership card and at the door); the member or an admin can remove it. | Built (before Oct 2026) |
| MEM-05 | Member types: R Regular, A Associate, Q Qualified Student, S Student, F Family, H Honorary, each with its National dues amount (BPA: $60, $35, $10, $10, $10, $0). | Built (before Oct 2026) |
| MEM-06 | An organization can hide fields it doesn't use with switches on System Settings > Member Fields (so far Department, Lead Source, Reports To), rather than removing them from the screens. | Built 27 Oct 2026 |
| MEM-07 | Each member chooses their own text sizes (Small, Medium or Large) for tabs, headings, labels, values and buttons, from Font in the top bar or Preferences; pages follow their choice. | Built (before Oct 2026) |
| MEM-08 | Contact preferences: Do Not Call, Email Opt Out, Directory Opt Out (left out of the National Directory), Mail Notices. | Built (before Oct 2026) |
| MEM-09 | Members see and update their profile, including addresses, emergency contact, preferences, certificates and aircraft, in the phone app too. | Built (before Oct 2026) |

### Who May See and Change a Record

| ID | Requirement | Status |
| --- | --- | --- |
| MEM-10 | One rule decides who may open, change, create and manage records: a member their own record; Member Admins, System Admins and staff admins any record; Chapter Admins their own chapter's members (new members they add go in their chapter); Student Admins Q and S members. Only admins may create members, lock accounts, run bulk actions and create logins. | Built 27 Oct 2026 (before then any signed-in member could open and change any record) |
| MEM-11 | The full member export and the national roster are for national admins only; a Chapter Admin's export is always their own chapter. | Built 27 Oct 2026 |

### Member Lists, Rosters and Exports

| ID | Requirement | Status |
| --- | --- | --- |
| MEM-12 | Admin member lists (All Members, Chapter Members, Student Members) with search, sorting, and per-row View, Update, Delete, Undelete and Permanently Delete. Delete can be undone; Permanently Delete removes the member and all their records. | Built (before Oct 2026) |
| MEM-13 | Bulk actions on ticked members: set the Current Year, create login accounts, delete. | Built. Lock, Unlock, Approve User Acct, Approve CCMPS and Archive are listed but do nothing yet |
| MEM-14 | My Chapter Roster (current members of the member's chapter) and National Directory (current members everywhere, except those who opted out), for members only. | Built; fixed 19 Oct 2026 |
| MEM-15 | National Roster (the treasurer's roster of current members) and Master Spreadsheet (all members as Excel) for national admins; Export Members (own chapter) for Chapter Admins. | Built; fixed 19 Oct 2026 |
| MEM-16 | The admin home shows member counts by status: Current, Past Due, Current Student. | Built (before Oct 2026) |
| MEM-17 | Chapters list and details (each chapter's officers and financial contact), for members; maintained by System Admins. | Built (before Oct 2026) |

### Status and Dues

| ID | Requirement | Status |
| --- | --- | --- |
| MEM-18 | A member's status is worked out, not typed: Current (paid for the current membership year and received by National), Pending (renewed, waiting for National to record the money), Past Due (behind, while the grace period is on), Expired (behind, grace period off), None (deceased or deleted). | Built (before Oct 2026); lifetime rule 22 Oct 2026 |
| MEM-19 | The membership year, the open dues payment year, the grace period (on or off) and the new-member proration are set on the Financial tab of System Settings. Changing the year or grace period re-checks every member's status after a confirmation and reports how many changed. | Built 22 Oct 2026 |
| MEM-20 | Renewing a member (setting their Current Year to the open dues payment year) creates a National dues record for that year: the member type's National dues, prorated for a brand-new Regular member, owed until National records it. | Built (before Oct 2026) |
| MEM-21 | National records that a renewal's money has been received, which makes the member Current. | Not built. Nothing marks a dues record received yet, so renewed members would stay Pending. Part of Payments F1 (see the Payments chapter) |
| MEM-22 | A lifetime member has Current Year 2099 and is always Current. | Built 22 Oct 2026 |

### Locking, Deceased, Logins

| ID | Requirement | Status |
| --- | --- | --- |
| MEM-23 | A System Admin can lock a member (tick Locked) to stop them signing in without deleting them. | Built (before Oct 2026) |
| MEM-24 | Saving a member as Deceased stops them signing in, removes every admin role and group, and leaves them off rosters, the directory, the treasurer's spreadsheet and the counts. The record is kept; an email address isn't needed to save it. | Built 19 Oct 2026 |
| MEM-25 | An admin can create a member's login from their record or with the bulk action; the member then chooses a new password at first sign-in. | Built (before Oct 2026) |

### Planned

| ID | Requirement | Status |
| --- | --- | --- |
| MEM-26 | Participants (Student) module: S members (type 4) move to their own module, branded "Student" for BPA, and don't vote; Q members (type 3) stay in member records and vote. | Planned (decided 27 Oct 2026). No seeding by default; for BPA perhaps from S members, not decided |
| MEM-27 | Eligible voter rules: whether a member may vote is worked out from their type and status, wherever status is recalculated; the Eligible Voter box becomes display-only. | Planned (later) |
| MEM-28 | Aviation-specific fields (certificates, ratings, chapter role, member number) move to their own table, switched on only for organizations that use them. | In progress (the code still reads some of them from the main record) |

## Business Rules

- Q and S: Q (Qualified Student) members are members and vote; S (Student) members are program participants and don't vote. The Student checkbox on the record is information only and decides nothing.

- Status follows money, not a checkbox: Current needs a dues record for the member's year that National has received in full.

- Temporary cutover rule: members whose Current Year is 2026 or earlier keep the status they have, because the old system's payment history isn't loaded. Remove the rule (or raise the year) after one full renewal cycle on Honcho; left in place it would hide a legacy member who stops renewing.

- Hide, don't delete: when an organization doesn't want a field, it is switched off on Member Fields, never removed from the screens.

- Real data comes from the legacy system: today's records are old test data; the real members load from the legacy database before acceptance testing, and again before go-live.

## Known Problems

- Renewed members stay Pending until MEM-21 is built.

- Older parts of the member records code still need the permission review that fixed the record pages (Permissions, PERM-18).

- Only 14 of 1,725 test members have a photo.

## Decisions

| Date | Decision |
| --- | --- |
| 19 Oct 2026 | Deceased members keep their record but lose sign-in, roles and groups (MEM-24). |
| 22 Oct 2026 | Lifetime = Current Year 2099, always Current (MEM-22); the financial settings move to System Settings (MEM-19). |
| 27 Oct 2026 | One access rule for member records (MEM-10). |
| 27 Oct 2026 | Fields are hidden with Member Fields switches, never commented out (MEM-06). |
| 27 Oct 2026 | Q members stay and vote; S members go to the Student module and don't vote (MEM-26). |

## Related Documents

| Document | Where |
| --- | --- |
| Member Guide | Chapter 2, For Every Member |
| Administrator's Guide | Chapters 2 and 3, Chapter Admins and Member Admins |
| Developer's Guide | CCMPS chapter |
| To-do list | Participants module; Legacy data load; Eligible voter rules |

# Chapter 5: Digital Membership Cards

## Purpose

Every member has a digital membership card with a QR code, in the member portal, the phone app and their phone's wallet. At an event or meeting, a volunteer scans it and Honcho checks, at that moment, that the person is a current member (and, once the Event Module exists, registered and paid), and records their attendance.

| Who | Uses it to |
| --- | --- |
| Members | Show their card at the door; replace it if their phone is lost |
| Member, System and Chapter Admins | See and replace a member's card |
| Event Admins, Chapter Admins, Door Volunteers | Scan cards at the door (planned) |

Module: Core (part of the member records). To-do section: Digital membership cards.

## How It Works at the Door

The door check-in is planned (phase 2); this is how it is designed to work.

- The member shows the card from the phone app, the portal or a phone wallet. No sign-in is needed at the door.

- A volunteer scans it on a check-in page in their phone's browser, logged in, with the event chosen.

- Honcho checks live: is the card valid, the member current, registered and paid, already checked in?

- The answer appears in green, amber or red with the member's photo, and the scan goes into the event's attendance list.

Because every decision is made on the server at the moment of the scan, a card never needs to be "up to date": if someone renews, lapses or is barred, the next scan knows.

## Requirements

Built = working (date built; deployed to staging unless noted). In progress = built but not yet working. Planned = agreed, not built. Changed = built differently from the plan, with the reason.

### The Card

| ID | Requirement | Status |
| --- | --- | --- |
| CARD-01 | Every member has one active card. It is created automatically the first time the member (or an admin) opens it. | Built 26 Oct 2026 |
| CARD-02 | The card shows the organization's logo and name, the member's photo (or initials when there is no photo), name, member number, chapter, member type, and "Valid through" with the year paid through, or "Lifetime". | Built 26 Oct 2026 |
| CARD-03 | The card carries a QR code that identifies the card only. It contains no personal information, and nothing stored in the database is enough to make a working code. | Changed: built as a card number plus a signature made with a server key (HC1:<card>:<signature>), not a stored random code as planned. Same protection, and changing the key cancels every card at once |
| CARD-04 | The card's colors come from the organization's color scheme (System Settings), so it matches the portal and each client's cards follow their own settings. | Built 26 Oct 2026 |
| CARD-05 | Members open their card from My Card in the home page side menu, and from the Card tab of the phone app. | Built 26 Oct 2026 |
| CARD-06 | Deceased and deleted members have no card. | Built 26 Oct 2026 |
| CARD-07 | Cards are for members only; staff accounts have none. | Built 26 Oct 2026 |

### Lost or Replaced Cards

| ID | Requirement | Status |
| --- | --- | --- |
| CARD-08 | A member can cancel their card and get a new one (for a lost phone) from the portal or the phone app, after confirming that the old card stops working. The old QR code is refused from that moment, wherever it is. | Built 26 Oct 2026 |
| CARD-09 | An admin can do the same for a member they manage (CARD-11). | Built 26 Oct 2026 |
| CARD-10 | Every replacement, and every "Add to Google Wallet", is recorded in the Auditlog with who did it. | Built 26 Oct 2026 |

### Seeing Someone Else's Card

| ID | Requirement | Status |
| --- | --- | --- |
| CARD-11 | System Admins, Member Admins and staff with member-records access can open any member's card from the Card button on the member record. Chapter Admins can open cards of their own chapter's members only. | Built 26 Oct 2026 |

### Phone Wallets

| ID | Requirement | Status |
| --- | --- | --- |
| CARD-12 | Add to Google Wallet button on My Card and in the phone app saves the card, with the same QR code, to Google Wallet. | In progress: built 26 Oct 2026, not yet working. Waiting on a permission step in the Google Pay & Wallet Console (Google last refused with 403). Then Google must approve publishing; until then only test accounts can save cards |
| CARD-13 | When a card is replaced, its old copy in Google Wallet shows as inactive. | In progress (as CARD-12) |
| CARD-14 | Add to Apple Wallet button. | Planned, later. Needs a D-U-N-S number and Apple Developer enrollment as an organization ($99 a year, 1 to 3 weeks); start early |
| CARD-15 | Wallet cards update themselves when a member renews or changes chapter. | Planned (phase 4). Today Google's copy is refreshed whenever the member taps Add to Google Wallet again |

### Door Check-in and Attendance

| ID | Requirement | Status |
| --- | --- | --- |
| CARD-16 | A phone-friendly check-in page: the volunteer chooses the event and scans with the camera; search by name or member number when a code won't scan. | Planned (phase 2) |
| CARD-17 | Each scan answers Admit (green: current, registered and paid, or a meeting with no fee), Check (amber: already checked in, Past Due within the grace period, or payment pending) or Stop (red: not registered, unpaid, Expired, or a cancelled card), with the member's photo. | Planned (phase 2) |
| CARD-18 | The volunteer may still admit someone after Check or Stop (to pay at the door, say). The override is recorded with their name and reason. | Planned (phase 2) |
| CARD-19 | A second scan of the same card at the same event is flagged. | Planned (phase 2) |
| CARD-20 | Every scan goes into the event's attendance list, with an Excel export and counts on the event. | Planned (phase 2) |
| CARD-21 | Who may scan: Event Admins (any event), Chapter Admins (their chapter's events), and a new Door Volunteers group that admins add people to. | Planned (phase 2) |
| CARD-22 | Works for chapter meetings and attendance before the Event Module exists, checking membership only. "Registered and paid" and emailed guest tickets with their own QR code arrive with the Event Module. | Planned (phase 2; Event Module later) |

## Business Rules

- One active card per member. Replacing a card cancels the old one first.

- "Valid through" is the member's paid-through year; a lifetime member (year 2099) shows Lifetime.

- The card decides nothing. Membership, payment and attendance are checked live when the card is scanned, never read from the card.

- Only logged-in door staff can check a card. Scanning the QR code with an ordinary camera shows only a code that means nothing elsewhere.

- The card shows only what a lock screen can safely show: no address, phone number or email.

- Photos matter at the door: the photo on the scanner screen stops a card (or a screenshot of one) being shared. In the current test data only 14 of 1,725 members have a photo, so members should be asked to add one.

## Decisions

| Date | Decision |
| --- | --- |
| 26 Oct 2026 | Go ahead with the plan's recommendations: the card contents (CARD-02), who may scan (CARD-21), Past Due members get Check rather than Stop (CARD-17), no scanning without internet at first, the organization's color scheme on the card (CARD-04), and phases 1 and 2 before the Event Module. |
| 26 Oct 2026 | Google Wallet now; Apple Wallet and event registration later. |
| 26 Oct 2026 | The Apple and Google accounts are Honcho's own, so one setup serves every client (check Apple's terms on issuing passes for other organizations first). |
| 26 Oct 2026 | The QR code is a signed card number rather than a stored random code (CARD-03). |

## Not Included

- Scanning without internet (hangars, rural airfields): not at first. If needed later, the event's list would be downloaded to the volunteer's phone before the doors open and the check-ins uploaded afterwards.

- Guest tickets and paid-registration checks: part of the Event Module, which needs its own plan.

## Related Documents

| Document | Where |
| --- | --- |
| Member Guide | Chapter 2, For Every Member: Your Membership Card |
| Developer's Guide | CCMPS chapter: Member Cards (card_helper.php, wallet_helper.php, welcome-cards, the phone API) |
| To-do list | Digital membership cards (the last chapter of this book) |
| Original plan, 26 Oct 2026 | https://claude.ai/artifact/3QVrXXRpZryjkkj21NLftc |

# Chapter 6: System Settings and Branding

## Purpose

Lets each organization make Honcho its own without code changes: its names and wording, logos and colors, contact links, policies, financial year and which member fields it uses. Honcho is sold to many organizations, so anything an organization decides lives here; secrets and server details live in the server's private settings file; only what needs a code change lives in the code.

| Who | Uses it to |
| --- | --- |
| System Admins | Change every tab |
| Financial Admins | Change the Financial tab only |

Module: Core (System). To-do sections: Settings; Theme.

## Requirements

### The Settings Screen

| ID | Requirement | Status |
| --- | --- | --- |
| SET-01 | System Settings, one tab per area: Organization, Wording, Look, Features & Policy, Financial, Member Fields, Document Library. Each setting has a label and help text. | Built 22 Oct 2026 (tabs added through 27 Oct) |
| SET-02 | Each person sees only the tabs and settings they may change, and the server ignores a change to any other setting. | Built 22 Oct 2026 |
| SET-03 | Each value is checked for its kind: text (no page markup), on/off, year, number with a range, fraction, web address, phone, list choice, color scheme, picture. | Built 22 Oct 2026 |
| SET-04 | Every change is recorded in the Auditlog with its old and new value. | Built 22 Oct 2026 |
| SET-05 | A change shows on the next page anyone opens. If the settings can't be read, every setting falls back to its built-in default and the problem is logged. | Built 22 Oct 2026 |
| SET-06 | New settings arrive with an update to the system (a database migration), never typed in on the screen, since a setting does nothing until the code reads it. | Built 22 Oct 2026 (rule) |

### Names, Wording and Contacts

| ID | Requirement | Status |
| --- | --- | --- |
| SET-07 | Organization: the organization's full and short names, the portal and admin names, its public website, support phone, Facebook, X and YouTube links. | Built 22 Oct 2026 |
| SET-08 | Wording: the words for a member and members, a chapter and chapters, a staff user and users, the website menu, and the names of the member and staff second factors. Screens use these words everywhere instead of "Member" and "Chapter". | Built 22 Oct 2026 (screens converted 19 Oct) |
| SET-09 | Top bar name: every member page shows the short name plus "Member Portal" (BPA Member Portal) and every admin page the short name plus "EMS" (BPA EMS), in the scheme's colors, linking to the public website. Both words are settings. | Built 27 Oct 2026 |

### Look

| ID | Requirement | Status |
| --- | --- | --- |
| SET-10 | Color schemes: Classic (BPA's original colors), Inspinia, Navy & Gold, Slate & Crimson, and Custom with six color pickers. A scheme gives six jobs one color each everywhere: Primary, Accent, Highlight, Label, Value, Menu. | Built 25 Oct 2026 |
| SET-11 | The main logo and the header logo are chosen from the Website picture library. | Built 25 Oct 2026 |
| SET-12 | A configurable extra button on the member home (link and label). | Built 22 Oct 2026 |
| SET-13 | The roughly 229 colors still typed straight into individual screens move to the scheme as each screen is worked on. | Planned (gradual) |
| SET-14 | A Honcho theme on free Bootstrap 5 replaces the paid Inspinia theme, screen by screen, keeping its look; colors become true scheme variables. Until then, check whether Inspinia's licence allows one copy per client. | Planned (decided 25 Oct 2026); unused theme files already removed |

### Features, Policies and Fields

| ID | Requirement | Status |
| --- | --- | --- |
| SET-15 | Features & Policy: whether the front address shows the public website or the login; whether members may post sticky notes; minimum password length; new members must change their password; what chapters without their own AI connection get. | Built 22 Oct 2026 (AI setting 29 Oct) |
| SET-16 | Financial: current membership year, grace period, open dues payment year, new member dues proration (see Member Records). | Built 22 Oct 2026 |
| SET-17 | Member Fields: switch member-record fields the organization doesn't use off and on (see Member Records, MEM-06). | Built 27 Oct 2026 |
| SET-18 | Document Library: the library's chapter word, its three tag names, and the kanban column titles and which columns show (see Document Library). | Built 22 Oct 2026 |

## Business Rules

| Kind of setting | Lives in | Examples |
| --- | --- | --- |
| Secret, or different on each server | The server's private settings file (.env), never in the code or database | Database password, API keys, mail sender, server address |
| Needs a code change to mean anything | The code (config.php) | Internal switches |
| Decided by the organization | System Settings | Names, colors, policies, financial year |

- Never type the organization's name, colors or logo into a screen: use the settings.

- Financial Admins can change only the Financial tab, and every change to the year or grace period re-checks member statuses after a confirmation.

## Known Problems

- The member status re-check can be started by anyone from the address bar; it must be limited to the settings screen.

- New members get the same starting password (123456); they should get a random one and a set-password link, with the Forgot password rebuild (Logins, LOGIN-11).

- Phone app wording is still typed in ("BPA Member Portal", "Member", "My Chapter"); the app should take the organization's words from the server.

## Decisions

| Date | Decision |
| --- | --- |
| 22 Oct 2026 | Settings plan approved: every setting has one home (private file, code, or System Settings with a screen), delivered in phases with a sign-off after each. |
| 22 Oct 2026 | A Financial Admin role that may change only the Financial tab. |
| 25 Oct 2026 | Color schemes with six jobs; Classic keeps BPA's colors exactly. |
| 25 Oct 2026 | Keep the Inspinia theme for now and move gradually to plain Bootstrap 5 with a small Honcho stylesheet. |
| 27 Oct 2026 | Top bar shows "<short name> Member Portal" or "<short name> EMS", configurable (SET-09). |

## Related Documents

| Document | Where |
| --- | --- |
| Administrator's Guide | Chapter 6, System Admins: System Settings |
| Developer's Guide | Configuration chapter; Security chapter, System Settings |
| To-do list | Settings; Theme (Inspinia) |
| Original Settings plan, 22 Oct 2026 | https://claude.ai/artifact/1duFrj6djyVgxZdH8xMJtW |

# Chapter 7: Document Library

## Purpose

Stores the organization's documents (policies, minutes, forms and more), finds them through labels and filters, and takes new documents through review and approval on a kanban board. Members read and download what they're allowed to see; admins add documents and move them to approval.

| Who | Uses it to |
| --- | --- |
| Members | Find, preview and download approved documents at or below their access level |
| Chapter Admins | Manage their own chapter's documents: add, edit, move on the board, approve, hide, delete, comment |
| Document admins (member System Admins, staff DMS Admins) | Manage every document |

Module: Core (DMS). Its board and three-label design were later reused for Projects. To-do section: DMS.

## Requirements

### Documents

| ID | Requirement | Status |
| --- | --- | --- |
| DOC-01 | A document is a record (title, subject, short and full description, author, access level, priority, chapter, region, department, dates) with or without an uploaded file. "Record only" is for a paper document or a note. | Built (before Oct 2026) |
| DOC-02 | Files are kept where the web server can't hand them out directly; preview and download happen only after the permission check. | Built (before Oct 2026) |
| DOC-03 | Uploading a file with the same name as an existing one keeps the old file as a backup instead of overwriting it. | Built (before Oct 2026) |
| DOC-04 | Uploading a file to a new document works. | Built; fixed 18 Oct 2026 (every upload had failed) |
| DOC-05 | Replacing the file on a document that already has one. | Not working: unfinished code stops with "already associated … File not replaced" |

### Finding Documents

| ID | Requirement | Status |
| --- | --- | --- |
| DOC-06 | Every document carries one value from each of three labels. Each organization names the labels (BPA: Organization, Category, Type) on System Settings and loads its own values. | Built (before Oct 2026); names as settings 22 Oct 2026 |
| DOC-07 | The list filters by the three labels, chapter, file format, region, lead, access level, staff member, member and department, and shows the active filters. | Built (before Oct 2026); filters made injection-safe 6 Oct 2026 |
| DOC-08 | Members see approved documents at or below their access level (Public up through levels such as Leaders, Staff, Board, CEO). | Built (before Oct 2026) |
| DOC-09 | The back button says Home for someone who came from the member home and Dashboard for someone who came from the admin menu, and goes there. | Built 29 Oct 2026 |

### Review and Approval

| ID | Requirement | Status |
| --- | --- | --- |
| DOC-10 | A kanban board with six columns: Unrefined, Backlog, In Progress, In Review, Pending Approval, Approved. The first and last can be hidden, and every column title is a setting. | Built (before Oct 2026); titles and switches as settings 22 Oct 2026 |
| DOC-11 | Each card has buttons to move it to another column, open it and comment on it. Every move is recorded in the Auditlog. Done takes an approved document off the board. | Built (before Oct 2026) |
| DOC-12 | Comments on a document; a comment can be closed when dealt with, deleted and restored. | Built (before Oct 2026) |
| DOC-13 | A document can be put on hold or marked blocked with a reason shown on the card; an approver can reject it with a reason or approve it, which clears any hold, block or rejection. | Built (before Oct 2026) |
| DOC-14 | Moving a card into the Approved column from the board. | Not working: fails with a database error (the column's title is saved where a number belongs). Approving from the document works |
| DOC-15 | Two settings, "edit moves a document to In Progress" and "to Backlog", exist but nothing uses them yet. | Planned (not built) |

### Access

| ID | Requirement | Status |
| --- | --- | --- |
| DOC-16 | Every action asks Security Groups, from either login (member or staff). | Built 18 Oct 2026 |
| DOC-17 | Chapter Admins have every library function, limited to their own chapter's documents; anything they add is saved to their chapter. | Built 18 Oct 2026 |
| DOC-18 | Someone who isn't signed in is sent to the login page. | Built 18 Oct 2026 |

### Planned

| ID | Requirement | Status |
| --- | --- | --- |
| DOC-19 | Other modules file uploads into the library behind the scenes, under a fixed place (for example Receipts, by asset and year) with access limited to the right people: expense receipts first, maintenance paperwork later. | Planned (Financial F3; decided 30 Oct 2026) |
| DOC-20 | The Coffee Report lists documents waiting for approval. | Built 29 Oct 2026 (Coffee Report section) |

## Business Rules

- Setting up the library for a new organization is mostly renaming the three labels and the board's column titles in System Settings, then loading the organization's own label values.

- Any value from a page that goes into a database query is checked as a number first (the rule adopted after the 6 Oct 2026 fix).

- The library works out each person's role on the server, never from the page address.

## Known Problems

- DOC-05 (replacing a file) and DOC-14 (moving to Approved on the board).

- Board moves write an empty title into the Auditlog.

- Opening the library's address with no page named shows a "Contact System Admin" message; the real entry points are the list and the board.

- The manage-page filters should be re-tested while signed in since the 6 Oct fix.

## Decisions

| Date | Decision |
| --- | --- |
| 16 Oct 2026 | The Document Library is the only library; the older member library was removed. |
| 18 Oct 2026 | The library uses Security Groups; Chapter Admins get every function for their own chapter (DOC-16, DOC-17). |
| 30 Oct 2026 | Expense receipts are filed in the library behind the scenes (DOC-19). |

## Related Documents

| Document | Where |
| --- | --- |
| Member Guide | Chapter 3, Document Library |
| Administrator's Guide | Chapter 5, Document Library |
| Developer's Guide | DMS chapter |
| To-do list | DMS |

# Chapter 8: Member Home and Website

## Purpose

Decides what the member home shows below the member tiles, and runs an optional public website from the same content, section by section, without a web designer. Content Admins manage pages, pictures and posts; Event Admins and Chapter Admins keep the events calendar; Chapter Admins and members post to the Sunshine, Bulletin Board and Careers sections.

| Who | Uses it to |
| --- | --- |
| Members | Read the member home; post their own sticky notes |
| Content Admins, System Admins | Manage sections, items, pictures and every post; put posts on the public website |
| Event Admins | Add and change any event |
| Chapter Admins | Post for all members or their chapter; approve their chapter's sticky notes; add their chapter's events |
| The public | See the public website, when it is switched on |

Module: Core (CMS). Its menu name is a setting ("Website" for BPA). To-do section: Home page content (CMS).

## Requirements

### The Member Home

| ID | Requirement | Status |
| --- | --- | --- |
| WEB-01 | The member home has tiles for My Profile, My Chapter Roster, National Directory, Chapters, Doc Library, Register Me, Sponsors, My Sticky Notes, EMS (admins only) and Logout, and a side menu with the same plus My Card, Help and the admin sections a member's roles allow. | Built (before Oct 2026); My Card 26 Oct, Help 29 Oct, EMS label 28 Oct 2026 |
| WEB-02 | Below the tiles, the organization's own page: sections in the order the Content Admins set, with a menu bar whose links scroll to each section. Sections that are off or empty don't show. | Built 20 Oct 2026 |
| WEB-03 | Section types: picture slider, feature boxes, team (Officials), timeline, quotes, prices, contact details, Sunshine, Bulletin Board, Calendar, Marquee, Careers, and member numbers (member home only). | Built 20 Oct 2026 |
| WEB-04 | The slider is 470 pixels tall and crops pictures to the screen width, keeping heads in view; the guide gives the best picture size (1920 x 640). | Built 20 Oct 2026; crop fixed 27 Oct |

### Managing Content

| ID | Requirement | Status |
| --- | --- | --- |
| WEB-05 | Page Sections: show or hide each section on the member home and on the public website, drag to reorder, change headings, subtitles and menu labels. | Built 20 Oct 2026 |
| WEB-06 | Items inside a section (slides, team members and so on), with a form showing only the boxes that section uses; pictures chosen from the library; hide without deleting; drag to reorder. | Built 20 Oct 2026 |
| WEB-07 | Pictures: upload JPEG, PNG, GIF or WebP up to 10 MB; very wide pictures are made 1920 wide; each has a description for screen readers and a use count; a picture in use can't be deleted. | Built 20 Oct 2026 |
| WEB-08 | Pictures are also the source for the logos on System Settings. | Built 25 Oct 2026 |

### Posts

| ID | Requirement | Status |
| --- | --- | --- |
| WEB-09 | Sunshine (illnesses, recoveries, passings), Bulletin Board (sticky notes), Marquee (scrolling one-liners) and Careers (job postings, each with its own page and Apply button). | Built 20 Oct 2026 |
| WEB-10 | Each post is for All Members or one chapter, may also go on the public website, and has optional show-from and show-until dates; the list says whether each is showing, waiting or ended. | Built 20 Oct 2026 |
| WEB-11 | Chapter Admins post Sunshine, Bulletin Board and Careers for All Members or their chapter, never the public website. | Built 20 Oct 2026 |
| WEB-12 | Members post their own sticky notes, which go up at once (if the Member Bulletins setting is on); a Chapter, Content or System Admin can set one Pending or Disapproved to take it down; a changed disapproved note goes back for approval. | Built 20 Oct 2026 |

### Events Calendar

| ID | Requirement | Status |
| --- | --- | --- |
| WEB-13 | The calendar shows every chapter's events: national in green, the member's own chapter in blue, others in grey; Month, Week and List views; a list on phones and when the month is empty. | Built 20 Oct 2026 |
| WEB-14 | Event Admins and System Admins add any event; Chapter Admins add their own chapter's. An event has a title, dates and times or All day, location, descriptions, picture, a link with a button label, and a Public tick. | Built 20 Oct 2026 |
| WEB-15 | Event Module: registration for events with activities and fees, paid into the host's account (National, or the host chapter for the rotating General Membership and Board meetings); replaces today's hard-coded registration events. | Planned (needs its own plan; payments come from the Payments chapter) |

### Public Website

| ID | Requirement | Status |
| --- | --- | --- |
| WEB-16 | A public website from the same content, with no login: only sections ticked Public website, posts ticked for it and public events; member numbers never; a Member Login button. | Built 20 Oct 2026 |
| WEB-17 | A setting decides whether the site's front address shows the public website or the login; the website's own address always works, so it can be built before it is switched on. | Built 20 Oct 2026. BPA keeps it off while bpapilots.org stays its public site |
| WEB-18 | BPA's content (slider, About, programs, officials, membership classes, contact, meeting dates 2027-2033) loaded from bpapilots.org without inventing anything. | Built 20 Oct 2026. Gaps for BPA to supply: Skyhook and Summer Flight Academy dates, a national contact, testimonials, the right Academy location |

## Business Rules

- Content is data, not code: it moves between servers by copying the content tables and pictures, after a backup.

- Member-only sections (member numbers, Sunshine, Bulletin Board, Marquee by default) never appear on the public website.

- Only Content Admins and System Admins can put a post on the public website.

- Old Notices and Activities are gone: announcements go in the Marquee or Bulletin Board, activities on the calendar.

## Known Problems

- The Delete button on the content lists is drawn far too wide.

- The Chapters tile and menu item link to a page that doesn't exist.

## Decisions

| Date | Decision |
| --- | --- |
| 20 Oct 2026 | Replace the unfinished prototype content modules with a new content manager, built in phases with sign-off; keep the Inspinia look. |
| 20 Oct 2026 | Posting roles: Chapter Admins for All Members or their chapter, members their own sticky notes, approved at once unless an admin holds them back. |
| 21 Oct 2026 | Skyhook and the Summer Flight Academy are national events; the General Membership and Board meetings rotate between chapters, and their registration money goes to the host chapter. |

## Related Documents

| Document | Where |
| --- | --- |
| Member Guide | Chapter 2: Library, News and Events |
| Administrator's Guide | Chapter 4, Website (Home Page Content) |
| Developer's Guide | Website (CMS) chapter |
| To-do list | Home page content (CMS) |

# Chapter 9: Help and Guides

## Purpose

Gives everyone the instructions for what they can do, inside Honcho and as downloadable Word documents, from one source so the two never disagree. Three guides: the Member Guide (what every member does), the Administrator's Guide (admin screens and step-by-step setup) and the Developer's Guide (code, servers, conventions).

Module: Core (Help). To-do section: Developer's Guide.

## Requirements

| ID | Requirement | Status |
| --- | --- | --- |
| HELP-01 | Three guides, each a Word document and the same text as web pages in Honcho, made from the same chapter files. | Built 29 Oct 2026 |
| HELP-02 | Who reads which: the Member Guide for every signed-in person; the Administrator's Guide for anyone with an admin role and for staff; the Developer's Guide for System Admins (member or staff). | Built 29 Oct 2026 |
| HELP-03 | Help in the top bar of member pages and in the member side menu opens the guides a person may read. | Built 29 Oct 2026 |
| HELP-04 | Each chapter shows its contents on the left with links to each section, and links to the previous and next chapter. | Built 29 Oct 2026 |
| HELP-05 | Search across the guides a person may read. | Built 29 Oct 2026 |
| HELP-06 | Help text follows the member's chosen text size. | Built 29 Oct 2026 |
| HELP-07 | Admin screens link straight to the section that explains them (for example the AI connection and Coffee Report settings pages). | Built 29 Oct 2026 (more screens as they are worked on) |
| HELP-08 | Close returns to the page the person came from. | Built 30 Oct 2026 (until then Close went to the home page) |
| HELP-09 | When a feature changes, its guide chapters and these requirements are updated in the same piece of work, and the guides rebuilt. | Built (working rule since Oct 2026) |

## Business Rules

- Guide text is never edited in Honcho itself: it is changed in the chapter files and rebuilt, so the Word and web versions always match.

- This requirements book is not a Help page: it holds pricing and business plans and stays private.

- Guides use the organization's words (Member, Chapter) as BPA has them; another organization's guides would be rebuilt with its words.

## Decisions

| Date | Decision |
| --- | --- |
| 29 Oct 2026 | Split the guides into Member, Administrator's and Developer's, and put all three in Honcho as Help pages. |
| 30 Oct 2026 | This requirements book joins them as a fourth, private document; user stories will live in the Projects module. |

## Related Documents

| Document | Where |
| --- | --- |
| Developer's Guide | Conventions chapter (keeping the guides updated) |
| Guide sources | docs/member-guide, docs/admin-guide, docs/developer-guide |

Part III: Add-ons and Coming Modules

# Chapter 10: Honcho AI and the Coffee Report

## Purpose

AI built into Honcho for admins: today a Daily Coffee Report (a short morning email, and optionally a Telegram message, with the numbers and news an admin needs); next, alerts, a chat assistant and changes made on request. Honcho gathers every fact itself; the AI only writes it up, so numbers are always exact and a plain report goes out when there is no AI.

Two tiers are proposed: the standard Honcho AI module on every hosting tier, and premium Hermes agents (general-purpose agents for work outside Honcho) on the Dedicated tier only. That split is awaiting sign-off.

| Who | Uses it to |
| --- | --- |
| System Admins | Set up National's AI connection and National's Coffee Report; see usage for every scope |
| Member Admins | Receive National's report |
| Chapter Admins | Optionally set up their chapter's own AI connection; set up and receive their chapter's report |

Module: add-on (ai), off until switched on. To-do section: Daily Coffee Report and AI connections.

## Requirements

Everything marked Built was built 29-30 Oct 2026 and deployed to staging on 30 Oct 2026 (Help-linked guides and Sports included).

### AI Connections

| ID | Requirement | Status |
| --- | --- | --- |
| AI-01 | The AI module is an add-on, switched on and off on the Security Groups Modules panel; its menus appear only when it is on. | Built 29 Oct 2026 |
| AI-02 | Each scope has its own AI connection: National, and each chapter that wants one. A connection holds the provider, model, API key, on/off and a monthly limit in dollars. System Admins set National's; a chapter's Chapter Admins set their chapter's. | Built 29 Oct 2026 |
| AI-03 | API keys are stored encrypted and never shown again; the screen shows only the last 4 characters. Remove key (click twice to confirm) deletes the key and switches the connection off. Every change is in the Auditlog. | Built 29 Oct 2026 |
| AI-04 | Test connection sends one tiny question and records the result and date. | Built 29 Oct 2026 |
| AI-05 | A chapter without its own connection uses National's, or gets no AI, as a National setting decides. | Built 29 Oct 2026 |
| AI-06 | When a scope's estimated cost this month reaches its limit, its AI pauses until next month; reports go out plain meanwhile. | Built 29 Oct 2026 |
| AI-07 | Every AI call is logged: who, scope, feature, model, tokens, estimated cost and outcome. The Usage page shows requests and cost by month, scope and feature. | Built 29 Oct 2026 |
| AI-08 | Email warnings to a scope's admins at 50%, 80% and 100% of its monthly limit. | Planned |

### Providers

| ID | Requirement | Status |
| --- | --- | --- |
| AI-09 | Anthropic with three models: Claude Opus 5.5 (default), Sonnet 5.5 and Haiku 5.5. Every call goes through one provider layer, so screens, limits and logging stay the same whichever company answers. | Built 29 Oct 2026 |
| AI-10 | OpenAI: an OpenAI API key, and Sign in with ChatGPT so an admin's own ChatGPT plan pays for their use, behind an organization on/off setting (member data then goes to the admin's personal AI account). | Planned. Shown greyed out ("coming once OpenAI approves Honcho"); Sign in with ChatGPT needs OpenAI's approval (waitlist; Eric to apply) |
| AI-11 | Local model (OpenAI-compatible): a model such as Qwen on the client's own server, entered as an address and model name with no key, so member data never leaves the server. For Dedicated and HIPAA clients; needs 8 GB or more and is slow on CPU. | Planned, with or after AI-10 |
| AI-12 | The screens explain that a Claude or ChatGPT subscription can't be entered: the providers allow subscription logins only in their own apps, so Honcho needs an API key. | Built 29 Oct 2026 |

### The Daily Coffee Report

| ID | Requirement | Status |
| --- | --- | --- |
| AI-13 | A report per scope (National and each chapter). Honcho collects the facts; the AI writes them up using only those facts, keeping every number exact; with no AI, at the limit or on any AI failure, the plain facts are sent instead. | Built 29 Oct 2026 |
| AI-14 | Settings: on/off, send time, time zone, days of the week, email subject, the tone the AI should write in, and the sections with their order and options. | Built 29 Oct 2026 |
| AI-15 | Sections: Membership (current, past due, renewal rate, new in 7 days), Upcoming events, Sunshine and Bulletin Board, Documents waiting for approval, Weather (places), News (topics, hours back, most headlines), YouTube channels (new videos), Markets (the previous trading day's close and change for listed ticker symbols, including indices, crypto, gold and oil futures; WTI crude, Prime Rate and 30-year mortgage from FRED with a free key; exchange rates from US dollars), Sports (yesterday's results and today's games for NFL, MLB, NBA, WNBA, MLS, NWSL; PGA, LPGA, DP World and Champions leaderboards at Top 10, Top 25 or Full, ties included). A chapter's report counts its own chapter. | Built 29 Oct 2026; Sports and Markets 30 Oct 2026 |
| AI-16 | Recipients: the scope's admins when ticked (the page names them, and anyone left out for having no email), plus extra addresses that always receive it; each address gets one copy. | Built 29 Oct 2026 |
| AI-17 | Optionally also to a Telegram chat (one person or a group): bot token stored encrypted, chat ID, a Find chat ID helper; email and Telegram are sent separately, so one failing doesn't stop the other; long reports arrive in parts. | Built 29 Oct 2026 |
| AI-18 | Preview (shows today's report, sends nothing), Send a test to me or to everyone on the list, Telegram test. | Built 29 Oct 2026 |
| AI-19 | Sent list: every run with time, whether the AI wrote it, emails sent, Telegram result and notes; View shows the report and exactly what each section collected. | Built 29 Oct 2026 |
| AI-20 | The server checks every 15 minutes and sends each report once on each ticked day at its time. The check is protected by a secret key. | Built 29 Oct 2026; running on staging since 30 Oct 2026 (first scheduled report sent that day) |
| AI-21 | Emails come from a sender address verified with Brevo (the organization's own domain); a test server sends everything to the developer only. | Built 29 Oct 2026; BPA's domain verified with Brevo 29 Oct |
| AI-22 | Each admin gets a morning brief tailored to their role and chapter. | Changed: replaced by one Coffee Report per scope (AI-13), built from Eric's Python Coffee Brief design (decided 29 Oct 2026) |
| AI-23 | A "Today's schedule" section from the Scheduler, and a "Yesterday's payments and new orders" section from Payments. | Planned (with those modules) |

### Coming Phases

| ID | Requirement | Status |
| --- | --- | --- |
| AI-24 | Alerts: rules checked hourly or nightly (dues payment failed, document waiting more than N days, chapter with no admin, member card reissued twice in a week). Rules need no AI; the AI only words or groups them. Each admin chooses which alerts they get. | Planned (phase 2) |
| AI-25 | Honcho connector: a read-only connection (an MCP server) offering tools such as find members, member counts, renewals due, documents pending, upcoming events and chapter summary, with each admin signing in so their own permissions apply. Serves clients who bring their own Claude (Claude.ai custom connectors) and Hermes agents on the Dedicated tier. | Planned (phase 3) |
| AI-26 | Ask EMS: a chat panel on the admin dashboard using the same read tools; answers link to the real screens; every tool runs as the admin asking. | Planned (phase 4) |
| AI-27 | Changes on request: tools that change data (extend memberships, post a bulletin, approve a document, lock an account) only propose; the admin confirms; the change runs through Honcho's own code and the Auditlog records "AI for <admin>". | Planned (phase 5) |

## Business Rules

- Never more than the person asking: the AI uses only Honcho's own functions, as the admin who asked, under the same Security Groups; it never sees the database or writes its own queries.

- Every change is confirmed by a person and logged; nothing changes data from a report or an alert.

- Member-written text is untrusted: posts, notes and comments go to the AI as data, and instructions inside them are ignored.

- Least data: passwords, codes, card secrets, birthdays and home addresses never go to the AI.

- Facts from code, words from the AI: numbers in the Coffee Report are collected by Honcho, never calculated by the AI.

- Keys are never shown or logged; only the last 4 characters identify one.

- Off switch: switching the module off, or a connection off, stops all AI use for that scope at once.

## Known Problems

- Until an Anthropic API key is entered (on staging and the Mac), reports go out as plain facts.

- National's Telegram delivery on staging is off until the bot token is pasted on the staging settings page (a token encrypted on one server can't be read on another).

- Stock prices come from Yahoo Finance's free but unofficial feed, which, like ESPN's, can change without notice and has no published terms for commercial use. For clients, offer a licensed provider (several have free tiers with a key).

- The sports results come from ESPN's free but unofficial feeds: they can change without notice (that section then says "unavailable"), and their terms for commercial use aren't published. Review before selling Sports to clients.

## Decisions

| Date | Decision |
| --- | --- |
| 29 Oct 2026 | National and each chapter have their own AI connection; Member and System Admins use National's; Chapter Admins may enter their own. |
| 29 Oct 2026 | The Coffee Report is rebuilt in PHP inside Honcho from Eric's Python design (runs on every hosting tier); Eric's personal Hermes brief stays separate. |
| 29 Oct 2026 | Telegram added as a delivery channel; iMessage is not possible from a server. |
| 29 Oct 2026 | Local model connection type added to the plan (AI-11). |
| 30 Oct 2026 | Sports section from ESPN's free scoreboards. |
| Open | Standard AI in Honcho plus Hermes as a premium Dedicated tier (the two-tier proposal). |
| Open | Is the standard AI included or paid, and does Honcho Lite get it? Which roles get reports at BPA by default? Confirm the never-sent data list and whether members are told admins use AI. The first tools for the connector and for changes. |

## Not Included

- iMessage delivery (needs an Apple computer, not a server).

- Claude subscriptions powering Honcho's own AI (Anthropic's terms); Claude users get the connector (AI-25) instead.

- Hermes agents on the Honcho Cloud and shared-hosting tiers.

## Related Documents

| Document | Where |
| --- | --- |
| Administrator's Guide | Chapter 7, AI and the Daily Coffee Report |
| Developer's Guide | Honcho AI chapter |
| This book | Pricing and AI Billing (who pays for AI use) |
| To-do list | Daily Coffee Report and AI connections |
| Original plan, 29 Oct 2026 | https://claude.ai/artifact/CNVNAd9y2V41kTnPu4Z3mt |

# Chapter 11: Payments, Financial and Store

## Status

Status: decisions made 2026-10-30 (below). Nothing built yet; F0, the payment base, is next. Money work comes before the Scheduler.

Online copy: https://claude.ai/artifact/LYApDeBVM3JrM3szqaSAuR

Found since the plan (30 Oct): renewing a member already creates a National dues record (Member Records, MEM-20), but nothing marks it received (MEM-21), so renewed members stay Pending. F1 must include National's way of recording dues received.

Also decided: Point of Sale is the final part of the Financial module; a separate Reporting module starts with gathering requirements (see the to-do list).

## Overview

Core dues + two add-ons · plan, decisions made · 30 Oct 2026

One payment base and three parts. Dues payments (in Core) collect dues online with automatic renewal. Financial (add-on) sends invoices, keeps account balances, records expenses and, last of all, takes payments at a counter. Store (add-on) sells branded merchandise such as hats and T-shirts, tracks the orders and gives each buyer a receipt.

## What goes where

Dues payment is in Core, so every member organization can collect dues without buying an add-on.

| Part | Contains | Who needs it |
| --- | --- | --- |
| Core: payments and dues | PayPal connection, price list, payments, receipts, dues online, automatic renewal, cash and check recording, dues report | Every member organization |
| Financial add-on | Accounts and balances, invoices, card on file, monthly statements, expenses with receipt uploads, cost-share invoices, accounting export, Point of Sale | Flight schools, clubs, partnerships, professional services |
| Store add-on | Products, cart, orders, shipping and pickup, order receipts. National first, chapters' own stores later | Anyone selling branded merchandise |

## Receipt or invoice?

Both come from the same document, depending on when the money arrives:

| Document | When | Examples |
| --- | --- | --- |
| Receipt | Paid at the time of purchase | A T-shirt order, dues paid online, a counter sale |
| Invoice | Billed now, paid later | A flight school's flight time, a partner's share of the hangar bill, a club's monthly statement |

Each is a numbered PDF. Buyers can download it from their account or get it by email, and admins can reprint it. Once an invoice is paid, it shows as paid and its receipt is issued.

## What exists today

- ccmps_financial_transactions: a dues payment record with invoice number, billing and shipping addresses and dues year. It's empty locally, and its only type is "National Annual Dues".

- honcho_financial: an account with a balance, for staff-side customers.

- ccmps.paypal_txn_id: left over from the legacy system's PayPal payments.

- The Financial settings tab (financial year, grace period), the Financial Admins group, and member status recalculation (current, past due, lifetime).

- An unused store page layout.

The plan keeps dues status in the member record, where the portal already uses it, and adds the money side around it. The legacy data load (ETL) will bring dues history into the new tables.

## Payments go through PayPal

PayPal is the first provider, as BPA uses it today:

| Need | PayPal product |
| --- | --- |
| Pay online (dues, store, invoices) | Checkout buttons: pay with a PayPal account or by card without one. Card numbers stay with PayPal, never in Honcho |
| Automatic dues renewal | Subscriptions: a plan per dues type (yearly, or monthly for clubs). PayPal charges on schedule, retries failed payments, and tells Honcho by webhook |
| Card on file for flight time | Vault (saved payment methods), charged when an invoice is issued. Financial add-on |
| Chapters paid into their own account | Each chapter connects its own PayPal business account (later task) |
| Point of Sale | PayPal's in-person options, or a second provider. Compared when we reach that phase |
| Sales tax on merchandise | Rates you enter in Honcho (decided) |

PayPal has no official PHP library for subscriptions, so Honcho calls PayPal's REST API directly from one helper (payment_helper.php). This is the same way it already calls Brevo and Telegram, and the same design as ai_send(): Stripe or Square can be added later as another provider without changing the screens. The PayPal client ID and secret are stored in the credential vault. A webhook verified with PayPal marks things paid, so a closed browser tab can't lose a payment. Each client uses their own PayPal business account.

To check in PayPal's sandbox (test mode) before building automatic renewal: whether members without a PayPal account can start a subscription with just a card; what happens to existing subscriptions when the dues amount changes (PayPal needs the plan's price updated); and how PayPal's fees compare with the legacy site's.

## Payments base and dues (Core)

#### Shared base

- Price list: dues types, flight-hour and instructor rates, rental rates and products. Each has a price, a tax setting and an income category for the accounting export.

- Accounts (Financial add-on): one per person who pays (a member, or a staff-side customer such as a flight-school student), with a running balance. "Add Funds" is a prepayment into it.

- Invoices and payments: numbered invoices with line items, and payments by card, cash, check or balance. Refunds and credits, every change in the Auditlog.

- Documents: receipts, invoices and monthly statements as PDF, from a template that uses the organization's logo and colors.

#### Dues

- Dues types by member type and year: National dues, and optionally chapter dues collected together. Flying-club dues can be monthly.

- Pay online from the member home. When paid, the member record updates and the existing status check runs. Lifetime members are skipped.

- Automatic renewal: an "Auto-renew" option at checkout starts a subscription. Members get a reminder before each renewal and a receipt after it. If a payment fails, PayPal retries, the member gets an email, and the grace period applies as it does now.

- Admins record cash and check payments, see who is due, overdue or on auto-renew, and email reminders.

## Financial add-on

#### Invoicing for flight schools and clubs

- From the Scheduler: at check-in, aircraft hours times the rate, instructor time, and any fuel credit become invoice lines automatically.

- Pay three ways: card on file, the prepaid balance, or the link in the invoice email.

- Monthly statements: one statement covering club dues, flight time and partnership cost shares (the Scheduler's cost-sharing statements become invoices here).

- Overdue rules: an account past due can be blocked from new bookings. This is a switch.

#### Expenses with receipts, kept in the Document Library

- Expense entry (parts, supplies, fuel, insurance, hangar, maintenance work): date, amount, vendor, category, and the aircraft or asset it's for. The Scheduler's cost-sharing and maintenance log use the same entries.

- Upload the receipt (a photo or PDF) on the same screen. Behind the scenes Honcho files it in the Document Library under Receipts, by asset and year. Only the admins who handle expenses (and, for a partnership, the partners) can open it.

- The expense shows a link to its receipt, and the Library's search and tags find receipts like any other document. One shared helper (dms_file_upload()) does this, so any module (maintenance paperwork, signed forms) can file uploads the same way.

#### Reports

- Money collected by period and category, outstanding balances, expenses by asset, dues renewals, and an export for accounting software (for example a QuickBooks CSV). A Coffee Report section for yesterday's payments and new orders. A Reporting module across all of Honcho is a separate task: gather its requirements first.

#### Point of Sale (last)

- Selling at a counter or an event: choose items from the price list or the store, or a booking to settle, then take the card on a reader or a phone. Cash and check are recorded by staff. The receipt is emailed or printed. PayPal's in-person options and a second provider (Square or Stripe) will be compared. This part gets its own options comparison when we reach it.

## Store add-on

- Products: name, description, photos, price, and options such as size and color. Each combination can have its own stock count, with a "sold out" state.

- Where it shows: a Store page on the member portal and, optionally, on the public website, using the existing store layout. Optional members-only prices.

- Buying: cart, then PayPal checkout, which collects the shipping address. Sales tax at the rates you enter. Choose shipping (flat rate, or by weight) or "pick up at an event or the office".

- Orders: paid, packed, shipped (with a tracking number), picked up, refunded. Emails for the confirmation and when an order ships. The receipt PDF is in the buyer's account.

- Store Admins: a new security group that manages products, works through the order list and prints packing slips.

- Chapter stores (later): a chapter sells its own chapter-logo merchandise, paid into the chapter's own PayPal account and run by its Chapter Admins.

Stock it yourself, or print on demand? With print on demand (Printful or Printify), each order is printed with the logo and shipped by the printer, so there's no stock to buy or store. You earn less per item. Decided: stock you hold first, print on demand as a later connection.

## Tables

| Table | Holds |
| --- | --- |
| fin_items | Price list: kind (dues, service, rental, product), price, tax, income category |
| fin_accounts | One per payer: tg_user_id or ccmp_id, balance, provider customer id, card-on-file summary (brand and last 4 digits only) |
| fin_invoices / fin_invoice_lines | Number, account, status (draft, open, paid, void), due date, source (dues, booking, order, statement), lines |
| fin_payments | Amount, method (card, cash, check, balance), provider payment id, refunds |
| fin_subscriptions | Auto-renewals: dues type, interval, provider subscription id, status, next renewal |
| fin_expenses | Date, amount, vendor, category, asset, linked Document Library receipt |
| fin_provider_events | Every webhook received, so none is processed twice |
| store_products / store_variants | Products, options, stock |
| store_orders / store_order_lines | Orders, shipping, status, tracking, linked invoice |

A store order is an invoice that was paid immediately. Dues, bookings and merchandise therefore all share the same payments, receipts and reports.

## Phases

#### F0: Payment base (Core)

- PayPal connection screen (vault, sandbox first) and the verified webhook.

- Price list, invoices and payments tables, and the PDF receipt template.

#### F1: Dues online (Core)

- Pay dues from the member home, with receipts and the status update.

- Cash and check recording, reminders, and the dues report.

#### F2: Automatic renewal (Core)

- Sandbox checks first, then PayPal subscription plans per dues type.

- Renewal reminders, failed-payment emails and the grace period.

#### S1: Store, National (add-on)

- Products with options and stock, cart, checkout, entered tax rates, orders, emails, receipts and Store Admins.

#### F3: Invoicing, accounts and expenses (Financial add-on)

- Accounts and balances, invoices, card on file, monthly statements and the accounting export.

- Expenses with receipts filed in the Document Library.

- Built alongside the Scheduler, which comes after this money work.

#### F4: Chapters get paid

- Chapters connect their own PayPal accounts for events and chapter dues.

- Chapter stores selling chapter-logo merchandise.

#### S2: Store extras

- Shipping by weight, pickup at events, store reports.

- Print on demand.

#### F5: Point of Sale

- Options comparison first, then counter sales of store items, services and booking balances.

## Decisions (Eric, 30 Oct 2026)

- PayPal first, because it does recurring payments. Other providers can be added later through the same helper.

- Store is an add-on. Dues collection is needed by every member organization, so dues payments go in Core. Invoicing, accounts, expenses and Point of Sale are the Financial add-on.

- National's account to start. Chapters' own accounts, including chapter stores for chapter-logo merchandise, are a later task (F4).

- Merchandise you stock first, print on demand later.

- Sales tax: rates entered in Honcho.

- Money first: these phases come before the Scheduler.

- Expense receipts are uploaded with the expense and filed in the Document Library.

- Reporting module: a separate task to gather requirements.

# Chapter 12: Scheduler

## Status

Status: decisions made 2026-10-30 (below). Nothing built yet; starts after the money work, and its invoicing needs the Financial add-on.

Online copy: https://claude.ai/artifact/GyZQrdzfn2B197iL6GvRvD

## Overview

Honcho add-on · plan approved · 30 Oct 2026

Book a customer, an asset and a performer into one time slot, with a conflict check across all three. For example: a student, an airplane and an instructor; a patient, an exam room and a doctor; a member and a meeting room with no performer.

## What it does

It follows the screens you sent from Flight Schedule Pro, rebuilt the Honcho way:

- Schedule board: one day with a column for each asset and performer, hours down the side, and grey shading where someone or something is unavailable. Click an empty slot to book it. Filter by asset, performer, activity type and location.

- New Reservation and Find a Time: book a slot you choose, or let Honcho list the times when everything a booking needs is free.

- Asset catalog (the Aircraft page) and performer directory (the Instructors page): photo cards with a location filter and badges such as "Chief".

- On the member home: My Reservations, a New Reservation button and expiry alerts ("Your Medical Certificate expired 12/1/2022").

- Reports: hours per customer, how busy each asset and performer is, and no-shows, exported to Excel.

N3775RAircraft

N28QWAircraft

Alex RemyInstructor

William MooreInstructor

Rich HartInstructor

8am

7:00 Maintenance (asset only)

9am

10am

10:00 Dual lesson J. Smith

10:00 Dual lesson J. Smith

11am

12pm

12:00 Ground school K. Lee

1pm

1:00 Solo · T. Ray

An example of the board with made-up bookings. One reservation appears in every column it uses: the 10:00 dual lesson holds both N3775R and William Moore. A solo flight uses only the aircraft; ground school uses only the instructor.

## Names are settings

Each organization names its three roles on System Settings > Scheduler, the same way CCMP = "Member". Code uses constants such as SCHED_CUSTOMER, SCHED_ASSET and SCHED_PERFORMER (with plural forms) and never hard-codes "Student" or "Aircraft".

| Organization | Customer | Asset | Performer |
| --- | --- | --- | --- |
| Flight school (BPA) | Student | Aircraft | Instructor |
| Clinic | Patient | Exam Room | Doctor |
| Salon | Client | Chair | Stylist |
| Clubhouse | Member | Room | (switched off) |

One switch, Use performers, hides the performer everywhere for organizations that only book assets. Assets can also be split into kinds, as Flight Schedule Pro does with Aircraft, Meeting Rooms and Equipment. Each kind gets its own name and its own filter on the board.

## Business profiles

One setting, Business type, chosen when the Scheduler is first set up. It fills in the names, adds starter activity types, says where performers come from, and switches on the sub-modules that kind of business needs. It's a starting point, not a lock: each switch can still be changed on its own. A flight school that also wants cost sharing can switch it on.

| Business type | Names | Performers are | Maintenance | Cost sharing | Meters |
| --- | --- | --- | --- | --- | --- |
| Flying club / aircraft partnership | Member · Aircraft · Instructor | Members (member login) | on (annual, ELT, oil…) | on | Hobbs, tach |
| Flight school | Student · Aircraft · Instructor | Staff accounts (members allowed too) | on (adds 100-hour) | off | Hobbs, tach |
| Equipment / tool rental | Customer · Tool · (none) | No performers | on (service intervals) | off | hours used |
| Professional services | Client · Room · Practitioner | Staff accounts | off | off | none |
| Custom | Typed in | Chosen | each switched by hand |  |  |

A clinic could rename "Client" to "Patient", or a salon "Room" to "Chair". The profile is only a starting point.

## Every performer has a login

A performer must be someone who can sign in, so they always see their own schedule. A setting says where performers come from:

- Members: a member who instructs uses their member login. No second account is needed. This suits flying clubs and partnerships.

- Staff accounts: an instructor, doctor or practitioner who isn't a member gets a Honcho staff account. This suits flight schools and professional services, where performers are rarely members.

- Both (the flight school default): staff instructors plus any member instructors.

Both kinds already have a trongate_users row, so a performer is stored as one tg_user_id and the security groups work the same for both. A staff instructor who also flies as a customer (a flight review, for example) has two accounts, one in each place, as you said.

One limit: Honcho Lite (member portal only, no staff module) has no staff accounts, so it can only use member performers. A flight school or clinic needs Honcho with the staff module deployed. The Business type screen will say so when you pick one of those.

## Maintenance sub-module

Switched on by the flying, flight school and rental profiles. For each asset it keeps:

- Meters: Hobbs and tach (or "hours used" for a tool). Updated at check-in, or entered by hand.

- Inspections by hours, by date, or both: annual (12 calendar months), 100-hour (aircraft used for hire or instruction), ELT (12 months), transponder and pitot-static (24 months), oil change (for example every 50 hours), and recurring Airworthiness Directives. Each one tracks when it was last done and when it is next due.

- Alerts before something is due (for example 10 hours or 30 days ahead), on the board, by email, and as a Coffee Report section.

- Grounding: when an item is overdue, the asset can't be booked past that point, and existing bookings are flagged for staff.

- Squawks: a pilot reports a problem at check-in. Staff decide whether it grounds the aircraft, then close it when fixed.

- Maintenance log: work done, by whom, meter reading, cost, and the signed paperwork filed in the Document Library.

## Cost sharing sub-module (partnerships and clubs)

For splitting an aircraft's costs among its partners:

- Expenses per aircraft: insurance, hangar or tiedown, annual, maintenance (taken from the maintenance log), loan, subscriptions. Each is one-off or repeating (monthly, yearly).

- Split rules per expense type: fixed costs equally or by ownership share; flying costs by hours flown, which the Scheduler already knows from check-in.

- Monthly statement per partner: their share of each expense, hours flown, and the total. Shown on screen, exported to Excel and emailed.

- Cost per hour: fixed costs plus flying costs divided by hours flown, to help set a club's rental rate.

Collecting the money stays with the financial module. These statements say what each partner owes; the financial module will invoice it and record payments.

## Activity types decide what a booking needs

The three roles aren't fixed per organization; they're set per activity type. Each type says which roles it needs, how long it usually lasts, its color, its buffer time and who may book it:

| Activity type | Customer | Asset | Performer | Who can book |
| --- | --- | --- | --- | --- |
| Dual lesson | required | Aircraft | required | Member or staff |
| Solo / rental | required | Aircraft | none | Member (if checked out) |
| Ground lesson | required | Meeting room (optional) | required | Member or staff |
| Maintenance | none | Aircraft | none | Staff only |
| Time off | none | none | required | The performer or staff |

This one setting covers all the cases you described, so the module needs no separate "with performer" and "without performer" versions.

## How it fits Honcho

- Customers are existing records. At BPA a customer is a ccmps member, so Summer Flight Academy students book through the same login.

- Performers are logins. Each performer links to a trongate_users account, either a member login or a staff account (see above).

- Assets and locations belong to a scope. National, or a chapter through subentity_id, so a chapter can schedule its own airplane. Chapter Admins manage only their own.

- Permissions use RBAC. A schedule module row with these functions: view_board, book_self, book_others, manage_resources, manage_settings and view_reports. It is switched on per client like PMS (an add-on, not Core).

- Messages use what's already built. Brevo email for confirmations and reminders, Telegram later, the cron pattern from the Coffee Report, and a "Today's schedule" section for the Coffee Report.

## Tables

New tables, all prefixed sched_, created by one re-runnable migration:

| Table | Holds |
| --- | --- |
| sched_locations | Name, address, time zone, subentity_id |
| sched_resource_types | Kinds such as Aircraft, Meeting Room and Instructor: role (asset or performer), singular and plural names, icon, sort order |
| sched_resources | Each airplane, room or instructor: type, name, photo, description, location, badge, hourly rate, status (in service or grounded), tg_user_id for performers |
| sched_activity_types | Name, color, needs customer / asset type / performer, default and minimum/maximum length, buffer before and after, who can book |
| sched_hours | Each resource's regular hours, by weekday |
| sched_blocks | One-off unavailability: time off, closures (maintenance is a reservation, so it shows as a red block) |
| sched_reservations | Activity type, customer, location, start, end, status (tentative, confirmed, checked out, checked in, cancelled, no-show), notes, created_by, recurrence group |
| sched_reservation_resources | One row per resource a reservation holds. The conflict check reads this table |

#### Preventing double bookings

A booking is allowed only if none of its resources (and not the customer either) has another active reservation that overlaps (start < new_end AND end > new_start, buffers included) and each resource is within its hours and has no block. The check and the insert run in one transaction that locks those resources' rows, so two people clicking at the same moment can't both get the slot. The form checks as you type, and the server checks again on Save.

Find a Time uses the same rules: for each day in the range it works out the free time each needed resource has in common and lists the slots long enough for the booking.

## The board: build it, don't buy it

The theme's FullCalendar is version 2.9.1 from 2016. A column per aircraft or instructor needs FullCalendar's Scheduler add-on, which needs a paid license for commercial use, and you'd need one for every client. I recommend drawing the board ourselves: CSS grid columns, time rows, and blocks placed from start and end times, as in the example above. It's a few hundred lines of plain JavaScript with no build step, no license fees, and works the same on a phone. A personal week or month view can use a current open-source (MIT) FullCalendar later, if that's wanted.

## Phases

#### Phase 0: Foundations

- Migration: tables, the RBAC module and functions, and the Scheduler settings tab (Business type, names, where performers come from, sub-module switches).

- Setup screens using the maintenance-table pattern: locations, resource types, resources (with photos), activity types and hours.

#### Phase 1: Staff booking

- Day board with filters, date picker and Today.

- Reservation form: create, change, cancel, with the live conflict check.

- Blocks (time off, closures). Asset catalog and performer directory.

#### Phase 2: Members book themselves

- My Reservations and New Reservation on the member home.

- Find a Time.

- Confirmation, change and reminder emails.

- Performers see and manage their own day.

#### Phase 3: Operations

- Week and month views. Repeating bookings (every Tuesday for 8 weeks).

- Check out and check in (Hobbs and tach readings for aircraft, meters for any asset).

- No-show marking. Reports and Excel export.

#### Phase 4: Maintenance sub-module

- Inspection items by hours and/or date, with presets per business type.

- Alerts, grounding that blocks bookings, squawks, and a maintenance log with Document Library paperwork.

#### Phase 5: Cost sharing sub-module

- Aircraft expenses and split rules.

- Monthly partner statements and cost per hour.

- Hands the amounts to the financial module once it exists.

#### Phase 6: Rules and reach

- Qualifications: an asset can require a checkout, and an activity can require a current medical or flight review. These checks feed the expiry alerts on the home page.

- Calendar feed (iCal) for Google and Apple calendars.

- Phone app screen, Coffee Report section, Telegram and SMS reminders.

Not in this plan: account balances, Add Funds, charging for flight time and collecting partners' shares. All of that comes with the financial module, which will use the hours and statements this module records.

## Decisions (Eric, 30 Oct 2026)

- An add-on, sold as its own option like PMS.

- Staff book first (Phase 1); members book for themselves from Phase 2.

- Every performer has a login: a member login (clubs and partnerships) or a Honcho staff account (flight schools and professional services). Someone who is both a performer and a customer has an account in each place.

- Chapters can own assets as well as National.

- Billing comes with the financial module.

- "Scheduler" is the default menu name. A System Admin can change it on System Settings, like the role names. Code sched.

- A Business type setting (flying club or partnership, flight school, equipment rental, professional services, custom) presets the names and performers and switches on the Maintenance and Cost sharing sub-modules.

Part IV: The Business

# Chapter 13: Pricing and AI Billing

## Status

Status: options written 2026-10-29; decisions not yet made (see Decisions for you).

Online copy: https://claude.ai/artifact/3kynSEzd98AwCh2fJDBmpV

Since then: the AI connection screens (built) let each scope enter its own key and monthly limit, which is option B per scope; usage by chapter is on the AI Usage page.

## Overview

How to price the modules and hosting, and how to limit, control and bill for AI use by organization or by chapter. Companion to the Honcho AI Assistant plan.

The short version: Three deployment tiers: Dedicated (own droplet, Honcho AI and Hermes agents), Honcho Cloud on honcho.online (Docker subsites, Honcho AI, no Hermes) and Self-hosted shared (ordinary cPanel host, no Docker or Hermes). Price Honcho the way the membership-software market already does (by size, plus add-on modules, plus tier). For AI, use credits: each plan includes a monthly allowance, usage stops at a cap unless the client buys more, and Honcho meters every request by organization, chapter and admin. Offer bring-your-own-key as the alternative for dedicated-server clients who want to pay the model provider themselves, a Claude connector for clients whose admins already pay for Claude, and, once OpenAI approves Honcho, per-admin ChatGPT where each admin's own plan pays for their use.

## Deployment tiers

The Honcho AI module calls the AI provider's API from PHP, so it runs on every tier. Hermes agents need an always-on server of their own, so they're only on Dedicated. Names are working names.

|  | Dedicated: highest | Honcho Cloud: middle | Self-hosted shared: entry |
| --- | --- | --- | --- |
| Runs on | The client's own DigitalOcean droplet | A shared honcho.online droplet, one subsite per client | An ordinary cPanel shared host, the client's or ours |
| Docker | Yes: Honcho, database, web proxy (and Hermes) | Yes: one Honcho container per client, one database server with a database each, subdomains routed by the web proxy | No |
| Web address | Client's own domain | client.honcho.online or their own domain | Client's own domain |
| Staging copy for testing | Yes, same droplet | Optional, a second subsite | No |
| Honcho AI (brief, alerts, Ask EMS) | Yes: credits, or the client's own key | Yes: credits | Yes, with limits: chat must answer within the host's time limit (often 30 to 60 seconds) |
| Hermes agents | Yes, on the same or a second droplet, reading Honcho through the MCP server | No | No |
| Custom work | Yes: client configuration in git, custom modules | Configuration only: settings, logo, wording, member fields | Configuration only |
| Updates | We deploy a tested release to staging, then production | We update all subsites together from one release | Files copied over SFTP or cPanel Git; slower, and SSH may be blocked |
| Backups | Nightly off-server, plus droplet backups | Nightly per client, off-server | The host's backups plus a nightly export we set up |
| HIPAA | Optional: DigitalOcean BAA on covered products, plus an AI provider BAA | No | No: shared hosts generally won't sign a BAA |
| AI billing | Credits, or bring-your-own-key with a lower module fee | Credits with a hard cap and top-ups | Credits with a hard cap and top-ups |
| Best for | Large or regulated organizations; BPA | Small and mid-size organizations | Very small groups on a tight budget, or a client tied to an existing host |
| Price level | Setup fee + highest monthly | Middle monthly | Lowest monthly; client may pay their host separately |

HIPAA terms are from secondary sources; confirm DigitalOcean's covered-product list and the AI provider's BAA terms before offering it.

## What similar companies do

Public information on AI pricing is thin, especially for membership software, and most of these figures come from comparison blogs rather than the vendors' own pages. Treat them as direction, not quotes.

| Group | What they do | Examples |
| --- | --- | --- |
| Membership software (AMS) | Priced by contacts or members, with modules sold separately. AI is either missing or bundled into higher tiers; no one publishes per-use AI prices. | Wild Apricot from $66/month at 100 contacts, no AI. MemberClicks from $3,500/year, AI through its parent's suite. Glue Up $4,500 to $15,500/year. |
| Community platforms | AI bundled in the plan with a monthly credit allowance; agents only on top plans. | Circle: 2,500 AI credits a month on some plans (sources disagree on which). Mighty Networks: AI co-host on the entry plan. Hivebrite about $895/month, AI price not published. |
| Large SaaS | Subscription plus included AI credits, with paid overage. Some charge per outcome instead. | HubSpot $10 per 1,000 credits over the allowance. Atlassian 25 AI credits per user a month. GitHub Copilot credits at $0.01. Zendesk $1.50 per resolved conversation. |
| Bring your own key | The client pays the model provider directly; the vendor charges a platform fee for its features. | ServiceNow, Scenario. |
| Metered resale | The vendor resells model usage with a markup; billing tools now automate this. | OpenRouter about 5.5%. Stripe's own example uses a 30% markup (its LLM token billing is still in private preview). |

The pattern: hybrid pricing (subscription + included credits + overage) is becoming the default, credits are replacing raw token prices, and buyers want caps so bills can't surprise them. Nonprofit associations are especially sensitive to surprise bills.

## Pricing the product

Three dimensions, so a small chapter-based nonprofit and a large association pay sensibly different amounts:

- Size: bands by active members (for example up to 250, 1,000, 2,500, 5,000+), the way AMS vendors price by contacts. Members, not admin seats, because nonprofits have few paid staff and many volunteer admins.

- Modules: Core (Welcome, CCMPS, DMS, Website, Security) in every plan; add-ons priced separately: PMS, Student/Participants, Events and registration, Member cards with Wallet, AI.

- Tier: Self-hosted shared, Honcho Cloud or Dedicated, as in the chart above. Dedicated carries a setup fee and is where custom work and Hermes live, matching the hybrid SaaS/custom model.

Market anchors above suggest roughly $1,000 to $5,000 a year for small-to-mid associations on shared hosting, and more for dedicated. Actual numbers are your call; this plan only sets the structure.

## Options for AI billing

#### A. Included credits, hard cap, top-ups recommended

Each plan with AI includes a monthly allowance of Honcho AI credits (for example 1 credit = 1 cent of retail value). Briefs, alerts and chat spend credits at published rates. At the cap, AI pauses until next month or a top-up pack is bought; overage billing is off unless the client turns it on.

For:

- Predictable bills, which nonprofits need

- Credits hide model prices, so changing models doesn't change the price list

- Matches what Circle, HubSpot and Atlassian do

Against:

- You carry the provider bill and the risk if the rates are set wrong

- Needs a credits ledger and a usage page

#### B. Bring your own key

The client opens their own Anthropic account, puts the key in their Honcho settings, and pays the provider directly. Honcho charges a flat AI module fee and still meters, caps and reports usage.

For:

- No token risk for you

- Clients who want their own data terms or already have an account

- Fits dedicated droplets

Against:

- Setup friction for volunteer-run groups

- No margin on usage

- Support load when their key or billing fails

#### C. Pass-through with markup

Honcho records the real cost of every request and invoices it monthly, plus a markup (the examples above range from about 5% to 30%).

For:

- Simple to explain, fair to light users

- Margin on every request

Against:

- Bills vary month to month

- Clients see token jargon and model prices

#### D. Flat fee, fair use

One price for the AI module, "unlimited" within a fair-use limit that Honcho enforces quietly.

For:

- Easiest to sell and bill

Against:

- Heavy users cost more than they pay; agents make this worse

- "Fair use" disputes

#### E. Per outcome

A price per thing done: per brief, per answered question, per completed change, like Zendesk's per-resolution price.

For:

- Clients pay for results they can see

Against:

- Hard to define "an outcome" for chat

- Still needs caps

#### F. Connect your own Claude

The client's admins already have Claude (Team or Enterprise). Their owner adds Honcho as a custom connector in Claude.ai; each admin signs in to Honcho once and asks questions in Claude.ai, with their own Honcho permissions. Their subscription pays for the AI. A subscription can't power Honcho's built-in AI: Anthropic's terms limit subscription logins to Claude.ai and Claude Code, so the built-in module always needs an API key.

For:

- No token cost or risk for you

- Admins use a tool they already know

- Same MCP server as the Hermes tier

- Briefs and alerts still work as plain numbers, no key needed

Against:

- Chat only: no AI-written briefs, no confirmed changes

- Honcho must be reachable from the internet, with per-admin sign-in

- Custom connectors are still a beta

#### G. Each admin connects their own ChatGPT

With OpenAI's "Sign in with ChatGPT" (opened to app plan usage on 29 Sept 2026), an admin connects their ChatGPT Plus or Pro account on their Honcho profile. Their chat and their own brief run on their plan, within a weekly limit they set per app. Commercial hosted apps need OpenAI's approval (waitlist). Not possible with Claude subscriptions, which Anthropic limits to Claude.ai and Claude Code.

For:

- No token cost for you or the organization

- Spend is naturally split by admin, so by chapter too

- Admins keep using a plan they already pay for

Against:

- Member data goes into each admin's personal AI account: an organization on/off setting is required

- Admins need Plus or Pro; volunteer admins may not have it

- Org-wide alerts still need an organization key or plain numbers

- Waitlist, and a second provider to build and test

Recommended mix: A on Honcho Cloud and Self-hosted shared, and as the default on Dedicated; B offered to Dedicated clients for a lower module fee; F available on every tier as a low-price AI option (connector fee only) and alongside A for clients who want both. G added when OpenAI approves Honcho, behind an organization setting. Within A, the morning brief and alerts are cheap enough to include outright; chat and changes spend credits.

## Limits and control, by organization and by chapter

The same controls work for every billing option, because Honcho meters every request itself from the model's reported token counts.

- Organization pool: The monthly allowance or budget. Warnings to the System Admin at 50%, 80% and 100%. At 100%: pause, or allow overage if the client turned it on.

- Chapter allocation (optional): The organization splits its pool across chapters, or gives some chapters a share. When a chapter's share runs out, a setting decides: stop, or borrow from the national pool. National features (briefs for national admins) draw from a National share.

- Admin limits (optional): A daily or monthly limit per admin, and who may use chat at all (Security Groups function ai/use_chat).

- Feature settings: Which model each feature uses (cheaper models for briefs and alerts if quality holds), and briefs sent through the half-price batch service.

Billing chapters: start with a usage-by-chapter report the organization can use to charge chapters back itself. Billing chapters directly (each with its own payment method) can come later, alongside the planned chapter payment accounts for event registration.

## What gets built

| Piece | What it does |
| --- | --- |
| ai_requests | One row per AI call: organization, chapter, admin, feature, model, tokens in and out, cost, credits charged. |
| ai_credit_ledger | Allowance granted each month, top-ups bought, credits spent; running balance per organization and chapter. |
| Rate card | System settings: credits per feature or per 1,000 tokens for each model, so prices change without code. |
| Budget checks | Before each call: is there balance at the admin, chapter and organization level? After: record the actual cost. |
| Usage page | For System Admins: this month's use by chapter, admin and feature, balance, and a CSV for chargebacks. |
| Provider side | One Anthropic workspace and key per client, each with a spend limit set in the provider's console as a backstop behind Honcho's own caps. |
| Invoicing | To start: the monthly usage report feeds a manual or Stripe invoice for top-ups and overage. Later: Stripe usage billing, once its token billing leaves preview. |

## A worked example (illustrative)

Using the cost estimates from the AI plan, on Opus 5.5 prices, with credits at 1 cent and a 40% margin on model cost:

| Use | Model cost | Credits |
| --- | --- | --- |
| One morning brief (batch) | about $0.015 | included |
| One chat question | $0.05 to $0.10 | 7 to 14 |
| One confirmed change | about $0.10 | 14 |
| Monthly allowance, standard AI | covers about 150 questions | 2,000 |
| Top-up pack | model cost about $7 | 1,000 for $10 |

The rates are placeholders until phase 1 of the AI plan measures real usage.

## Decisions for you

- AI billing model: A (credits) as default with B (own key) for dedicated clients, as recommended, or another mix?

- Overage: hard stop at the cap by default, with overage only if the client opts in?

- Chapter allocation: offer it from the start, or begin with organization-level pools and the chapter usage report?

- Size bands: price by active members, as AMS vendors do? Which band edges?

- Which modules are add-ons and which are in Core (DMS and Website are Core today).

- Margin target on AI usage (the examples range from about 5% to 30%; the worked example uses 40% to cover failed and retried calls).

- Per-admin ChatGPT (G): apply to OpenAI's waitlist now, and allow it only where the organization switches it on?

- Claude connector (F): sold as part of the AI module, or a separate low-price add-on?

- Tier names and whether the entry tier gets AI (it can, with shorter chat answers), or AI starts at Honcho Cloud.

- BPA itself: as the first client and blueprint, is BPA billed like everyone else, or a founding-client arrangement?

Before setting real prices, it's worth confirming two or three AMS competitors' current AI pricing directly with their sales teams; little of it is published.

#### Sources

- Raklet: association management software pricing (https://www.raklet.com/blog/association-management-software-reviews-pricing/)

- Member Lounge: association software with built-in AI (https://memberlounge.app/best-association-software-built-in-ai-2026/)

- Member Lounge: AMS buyer's guide (https://memberlounge.app/association-management-software-the-2026-buyers-guide/)

- Schoolmaker: Circle pricing (https://schoolmaker.com/blog/circle-so-pricing)

- Learning Revolution: Mighty Networks vs Circle (https://www.learningrevolution.net/mighty-networks-vs-circle/)

- Zylo: 2026 SaaS pricing trends (https://zylo.com/blog/saas-pricing-trends)

- Ibbaka: AI pricing predictions for 2026 (https://www.ibbaka.com/ibbaka-market-blog/b2b-saas-and-agentic-ai-pricing-predictions-for-2026)

- Usagebox: AI credits as the new pricing primitive (https://usagebox.com/articles/ai-credits-new-pricing-primitive-2026)

- Kinde: BYOK pricing (https://kinde.com/learn/billing/billing-for-ai/byok-pricing/)

- Geekflare: BYOK strategy (https://geekflare.com/guides/byok-ai-business-strategy/)

- Stripe: billing for LLM tokens (https://docs.stripe.com/billing/token-billing)

- TechCrunch: Stripe token billing (https://techcrunch.com/2026/03/02/stripe-wants-to-turn-your-ai-costs-into-a-profit-center)

- Lava: usage-based billing for AI (https://www.lava.so/blog/usage-based-billing-ai)

- TrueFoundry: OpenRouter BYOK (https://www.truefoundry.com/blog/openrouter-byok-explained-cheaper-often-faster-and-changing)

- WinBuzzer: subscription logins banned in third-party apps (https://winbuzzer.com/2026/02/19/anthropic-bans-claude-subscription-oauth-in-third-party-apps-xcxwbn/)

- Claude Help Center: custom connectors using remote MCP (https://support.claude.com/en/articles/11175166)

- The New Stack: Sign in with ChatGPT for third-party tools (https://thenewstack.io/sign-in-with-chatgpt/)

- DEV Community: Sign in with ChatGPT for developers (https://dev.to/hassann/sign-in-with-chatgpt-for-developers-the-oauth-flow-plan-usage-and-what-it-means-for-your-api-bill-48f7)

Part V: The Project To-Do List

# Chapter 14: Project To-Do List

## Security — do soon

- ☐ Revoke the Gmail app password (noreply.honcho@gmail.com) in the Google account, create a new one and put it in .env (SMTP_PASSWORD) on the Mac and on staging. Moving the SMTP settings out of the code into .env was done 2026-10-22; the old password is still in git history.

- ☑ Remove the PayPal sandbox logins, passwords and card numbers from config/config.php. Already gone, and never in git (checked 2026-10-22).

- ☑ Remove the TEMP_2ND_FACTOR bypass (654321). Done 2026-10-22 in both logins; a blank entry no longer passes for an account with no second factor either (hash_equals, blank never matches).

- ☑ session_regenerate_id(true) at the start of both successfullogin() functions (2026-10-22). Both logins tested on the Mac (staff by Eric).

- ☑ DMS manage() takes the user's role from the URL. Fixed 2026-10-11 (_get_dms_role()), tested 2026-10-16.

- ☑ Member records open to any logged-in member (found and proved 2026-10-27, test values restored; fixed 2026-10-27, not yet deployed). One rule, Ccmps::_member_access($recid, view|edit|create|admin) with _national_admin() and _deny_member_access(): own record; Member/System Admins and staff any; Chapter Admins their own chapter; Student Admins Q and S members (types 3, 4); create and admin actions for admins only. Applied to: viewccmp, updateccmp, createccmp (also crashed for everyone: missing default argument, and a genders table that is ref_genders), ccmpsubmit (a Chapter Admin's new members go in their own chapter), export (all members: national admins; own chapter: Chapter Admins), mastercurrentroster (national admins), lockacct, unlockacct, bulkaction (selected records filtered to the admin's members), ditch_picture (own or admin), createccmpuseraccount, ccmpuseracctsubmit. Before: an ordinary member could view, edit and save anyone's record, download the full member export and the national roster, lock accounts, run bulk actions and delete photos.

- ☐ Audit the rest of Ccmps.php (and the other modules) for public methods whose permission check is commented out; this round covered the member record actions above.

## Login & accounts

- ☐ Real second factor (2FA): a one-time code by text (SMS) or email, valid for a few minutes, single use. Required for anyone in an admin / super-user group; optional for other members. SMS provider: being set up. Replaces today's "member number" second factor.

- ☐ Forgot password for both logins (rebuild; the member version in Welcome.php is unfinished): random one-time token stored hashed with an expiry (~30 min); emailed (or texted) to the account's own address; same message whether or not the account exists; link works once; limit how often it can be requested; logged in the audit log. Today's version emails one hard-coded address with a hard-coded link, never creates a token, and newpassword() stops at a debug die().

- ☐ Emulate a member ("view as") (asked 2026-10-27): a System Admin or Member Admin (a Chapter Admin only within their chapter, if wanted) can open the portal as any member, to see exactly what that member sees and act as them. The legacy system has this; how it works there has to be looked up (owner doesn't remember), then rebuilt. Design points: a system RBAC function (e.g. emulate_members); the admin's own session is saved and restored by a clear "Return to my account" bar shown on every page while emulating; never emulate someone with more rights (no System Admin through emulation) and never see or change their password, second factor or card; every start/stop and every change made while emulating goes in the Auditlog as "<admin> as <member>"; decide whether some actions (payments, voting) are blocked while emulating. Update the Security chapter and the Users' Guide (admins).

- ☑ Decide: full authentication redesign or RBAC only. RBAC only for this version, keeping the two logins (2026-10-17).

- ☐ Later (backlog): full login redesign, with one login per person and members and staff as profiles.

- ☐ The Honcho login doesn't reset acct_table, so member and staff session flags mix when both logins are used in one browser.

- ☐ Chapter-admin delete redirects to the Honcho login.

- ☐ /honcho shows "Error 256" instead of the login page.

- ☐ Staff Account profile CRUD: staff side menu My Profile → My Account (adminsidemenu.php / usersidemenu.php) links to the old honcho/index/system_accounts/view/<tg_user_id> route and shows a blank page. Build view/edit for the logged-in staff member's own account (name, job title, email, phone, photo, font sizes, password change), likely from modules/honcho/users/ (a copy of the CCMPS views, not wired up). Log changes with logevent(); update the Developer's Guide.

- ☑ After the staff login the dashboard was drawn at honcho/authenticate, so the back button went to the login form's address; PMS's Home breadcrumb went to the member home. Login now redirects to honcho; PMS Home goes to honcho (2026-10-18).

## Permissions (RBAC)

- ☑ Answer the 12 decisions in the Honcho RBAC Implementation Plan (https://claude.ai/code/artifact/d55caab2-e13a-4502-bdbe-e52b7f7f4561), then approve it. All 12 recommendations accepted, plan approved (2026-10-18).

- ☑ RBAC step 1: back up and build (five system_* tables, rbac_helper.php, system-rbac screens). Built and tested on the Mac 2026-10-18; backup ~/honcho-backups/bpausa-2026-10-18-before-rbac.sql.gz. Local test logins cleaned up the same day (decision 9): database/migrations/2026-10-18-cleanup-test-logins.sql removed staff test logins 2, 4, 5, 6, linked login 3 to Eric's member record 1538, and cleared 585 made-up member login numbers (backup ~/honcho-backups/bpausa-2026-10-18-before-login-cleanup.sql.gz). Tested by Eric; deployed to staging 2026-10-18 (e4c2789) with both scripts run there.

- ☑ RBAC step 2: migrate the data (2026-10-18-system-rbac-step2.sql + report). Reviewed by Eric; on staging 2026-10-18 (fd9afa4).

- ☑ RBAC step 3: switch PMS to Security Groups (rbac_allowed() per page, team picker via rbac_people(), menu via rbac_allowed(), Modules panel / system_modules.enabled instead of PM_SYS_SETTING_ID). On staging 2026-10-18 (4a24c68).

- ☑ RBAC step 4: switch DMS to Security Groups (either login; chapter admins limited to their own chapter; 2026-10-18-system-rbac-step4.sql). On staging 2026-10-18 (8aab527).

- ☐ RBAC step 5: CCMPS member admin roles live in Security Groups (Member Permissions, record checkboxes and Security screens all sync; login flags from groups). Built and tested on the Mac 2026-10-18.

- ☑ Leslie Morris (1435, deceased) still had System/Chapter/Student Admin in the ccmps columns. Cleared 2026-10-19 (2026-10-19-clear-deceased-member-roles.sql); saving a record with Deceased ticked now removes all roles and group memberships (rbac_clear_member_access()).

- ☑ Deceased members are refused login (2026-10-19): username_pw_check(), mobile_bridge(), and the API login and token check.

- ☑ Locked members are refused login with "Your account has been locked. Please contact your <SUBENTITY> Administrator." (2026-10-19)

- ☑ Soft-deleted accounts are refused login with "Your account has been deleted…" (2026-10-19).

- ☐ The unapproved check in Welcome::username_pw_check() still only returns (and $unapproved is never set), so it never stops a login. Decide whether approval should be enforced before turning it on.

- ☑ SUBENTITY / SUBENTITIES used for screen text across the live member, CMS, DMS and Subentities screens (2026-10-19).

- ☐ Phone app branding: public/ccmpsmobile/index.html / app.js hard-code "BPA Member Portal", "Member", "My Chapter" and the "Chapter" tab. Have the API send the CCMP / SUBENTITY terms (and the org name) and fill them in.

- ☑ Roster, directory and export crashed (500) on a blank lookup id: Model::get_where() now returns false for null (2026-10-19).

- ☑ Roster, directory, export and master roster: aux fields joined (_member_select()), old column names renamed, aircraft from ccmps_aircraft, and the roster/directory views now actually list members (2026-10-19).

- ☑ Every DMS file upload gave a 500: $this->file->upload() (stock v2 File module) doesn't exist here, and two $this->dmslibrary->viewdocrec() self-calls crashed. New _upload_doc() in Dmslibrary.php; Mac upload folders made writable (2026-10-18).

- ☐ DMS: replacing the file on a document that already has one is unfinished - deliberate echo(6233); die(); / echo(4812); die(); stops in submit_upload(), and its duplicate check (isset() on false) always says "already associated". First uploads work.

- ☑ Saving a new DMS document gave a 500: document_id required with no default (strict mode). Default '' added in the step 4 script; the document form's copied delete pop-up crashed on an unset $attr_close (2026-10-18).

- ☐ RBAC step 6 (later): delete the old pm_* security tables. (system_settings row 16, PM_SYS_SETTING_ID, was deleted 2026-10-22 in settings phase 1.)

- ☑ RBAC step 4: decide what DMS functions Chapter Admins need (the dmslibsubadmin role has none in the tables; it's handled in code today). Decided 2026-10-18: manage their own chapter's documents (all DMS functions, own chapter only).

- ☐ Creating a member inserts into trongate_users with columns this database doesn't have (user_level_id, user_acct_info_table, code; this table has title, login_acct_table_id, login_acct_info_table) - Ccmps.php ~3285 and ~3978. Check the real BPA trongate_users before go-live: RBAC and member creation must agree on one shape.

- ☑ Staff DMS checks in Dmslibrary.php look for staff security groups 5-8, which don't exist. Turned out to be commented out (dead code), 2026-10-18.

- ☑ Member side menu showed the Admin tile (and an empty Reports menu) to members with no admin role, e.g. Chapter President only. Now one $has_admin_menu check in sidemenu.php (2026-10-16, verified).

- ☑ Member Permissions screen (welcome-ccmpspermissions/manage): see and set every member's admin roles in one list (2026-10-16).

- ☑ Member Admin role doesn't open the Member Admin menu: login sets ccmps_ccmp_admin (from ccmp_admin) but menus check ccmps_admin, which only "refresh my session data" sets, from a nonexistent admin column. Fixed 2026-10-18 (RBAC step 5: rbac_member_session_flags() sets ccmps_admin).

- ☐ Student Admin has no section in the member side menu (only the older ccmphome.php layout has one).

## DMS

- ☐ header5() saves the text "Approved" into the numeric status column, so the save fails in strict mode (should be 1).

- ☑ Security group → role data is incomplete (group 1 → missing role 6; groups 2–4 no role). No longer read: DMS uses Security Groups (RBAC step 4, 2026-10-18).

- ☑ Subentity Admin gets "Error 5103" after moving a card (case commented out). Fixed 2026-10-18 (case restored in header0, backlog, pending, header5).

- ☑ manage() gives a 500 error when nobody is logged in. Fixed 2026-10-18: goes to the login page.

- ☐ Test the manage-page filters while logged in after the 2026-10-06 SQL-injection fix.

- ☑ Drop the old CMS library tables (cms_ccmps_filelibrary_*). Done with the other old CMS tables in 2026-10-20-cms-drop-old-tables.sql (not in ccmps.sql).

## PMS (add-on)

- ☐ Reverse-engineer user stories with acceptance criteria for each module (owner, 2026-10-27) and store them in PMS once its story pages are finished. PMS already has the tables: pm_stories (title, description, status, priority, points, accepted by/at) and pm_story_criteria (the acceptance criteria per story).

- – One PMS project per module: CCMPS (members), DMS, Security (RBAC and logins), Website (CMS), System Settings, Member Cards, PMS itself, Welcome; later the Student module and Events.

- – Each story written from the role's side ("As a Chapter Admin, I can ... so that ..."), with testable criteria (Given / When / Then), drawn from the code, the Developer's, Member and Administrator's Guides and the decisions in this list.

- – Can be drafted before PMS is ready (a file per module, imported by a script later), and doubles as the UAT test script: worth having before UAT starts.

- – The system project (owner, 2026-10-27): every client gets a pre-seeded project that represents the system itself (its modules' stories and criteria), alongside the projects the client creates. Design notes:

- – Marked as the system project (e.g. a flag on pm_projects), seeded by a core migration; core stories come with each core release, the client's own (custom) stories are added to it per client (core-and-client model).

- – An option to surface it (System Settings switch: shown or hidden in the project lists).

- – Only certain users, in defined roles: Security Groups functions for it (e.g. view, comment, accept stories, edit), separate from ordinary PMS access. Which roles get what: to decide with the owner.

- ☐ Test the logged-in pages and forms on this engine.

- ☑ Remove the ini_set('display_errors'...) / error_reporting debug lines at the top of Pm.php. Done 2026-10-18 (RBAC step 3).

- ☑ Team-member picker lists nobody (fixed by RBAC plan step 3: build the list from trongate_users). Done 2026-10-18 (RBAC step 3).

- ☑ PM_SYS_SETTING_ID is hard-coded in Pm.php. Done 2026-10-18 (RBAC step 3).

- ☐ Add PMS to the mobile menu in ccmphome.php (device_type == 2).

- ☑ Staff side menu had no PMS link. Added PMS → Projects to adminsidemenu.php (2026-10-18).

- ☐ Member side menu shows PMS → Projects to member system admins, but Pm.php check_permission() only accepts the staff login (authenticated), so a member who clicks it lands on the staff login. Link hidden 2026-10-18 (if(false && …) in sidemenu.php). Decided 2026-10-18: running PMS needs the Honcho staff module, so the full member link doesn't come back; see the next item.

- ☐ Later (backlog): members can view a project's kanban board and work only the tasks assigned to them (pm_story_tasks.assignee). Needs the PMS kanban/task pages (not built yet) and RBAC step 3 first; then a "PM Participants" group with two functions plus an "assigned to me" filter.

## Participants module (add-on, branded "Student" for BPA)

- ☐ Design: two system_settings rows for the label (singular + plural).

- Who goes where (decided 2026-10-27): members with type Q, Qualified Student (ccmp_type 3) stay in CCMPS and vote. Students who take part in BPA programs and have a regular S, Student membership (ccmp_type 4) move to the Student module and don't vote. The Student checkbox on the member record (ccmps.student) is information only; it decides nothing.

- ☐ Seeding (owner, 2026-10-27): no seeding by default: the module starts empty for a client. For BPA, perhaps seed it with the S members (ccmps where ccmp_type = 4); not decided. If so, still to decide: payments, aircraft, logins, and what happens to the moved ccmps rows. Do it in the ETL from the legacy database, not just on the test data.

- ☐ Voting: Student-module participants are never eligible voters (handled by the Eligible voter rules task below).

- ☐ Then the CCMPS Student Members list (manage/mosm, mcmm) and the home-page student counts mean Q members only (ccmp_type 3), which the counts already use.

## Daily Coffee Report and AI connections (owner, 2026-10-29)

The Coffee Report is the Honcho AI module's daily brief (AI plan phase 1: https://claude.ai/artifact/CNVNAd9y2V41kTnPu4Z3mt). Eric's existing Python scripts (written by another AI) gather the information; the AI only assembles it into the report. National and each chapter have their own AI connection: Member Admins and System Admins use National's; each Chapter Admin can enter their chapter's own.

- ☑ Eric: hand over the Coffee Report Python scripts (received 2026-10-29) (copy them into the repo, e.g. tools/coffee/, or say where they live) with a sample of what each one outputs.

- ☑ Review the scripts and decide how they run (2026-10-29: rebuilt in PHP inside Honcho, approved by Eric; personal pieces stay in his Hermes brief): keep them as Python called by Honcho's scheduler (needs Python on the server, so Dedicated and Honcho Cloud only), or port the data-gathering to PHP so it also runs on cPanel shared hosting. List each script's sources (Honcho database, outside websites, keys it needs) and what it returns. Recommendation to Eric before any porting.

- ☑ AI connections by scope (National and chapter) (phase 0 built 2026-10-29: ai/connections, ai/connection/{id}, Test connection, Remove key; Anthropic API keys. Still to come: Sign in with ChatGPT when OpenAI approves). One screen per scope: provider and credentials, a Test connection button, on/off, monthly limit. National's is set by System Admins and used by System Admins and Member Admins; a chapter's is set by that chapter's Chapter Admin and used by that chapter's admins. Accepted credentials: an Anthropic or OpenAI API key, or Sign in with ChatGPT once OpenAI approves Honcho. A Claude Pro/Max/Team subscription can't be entered (Anthropic allows those logins only in Claude.ai and Claude Code); chapters with Claude use the Honcho connector instead (AI plan phase 3). Security Groups functions such as ai/manage_national, ai/manage_chapter.

- ☑ Credential vault (built 2026-10-29, vault_helper.php; replace and revoke on the connection screen, Auditlog SaveAIConnection / RemoveAIKey). Encrypted storage for every AI key and token (encryption key in .env, never in the database or git); shown once when entered, then masked; replace, revoke, last used; every change in the Auditlog. Reused for other per-client secrets later.

- ☐ Which connection a request uses (built 2026-10-29: ai_scope_for_session(), AI_CHAPTER_FALLBACK, the monthly limit check and the ai/usage page; still to do: email warnings at 50/80/100%). National admins use National's; a Chapter Admin uses their chapter's if set; otherwise a National setting decides: fall back to National's, or plain numbers with no AI. Each scope's use and cost recorded separately in ai_requests and shown on a usage page, with warnings at 50/80/100% of the scope's limit (pricing plan: https://claude.ai/artifact/3kynSEzd98AwCh2fJDBmpV).

- ☑ Coffee Report settings screen, per chapter (and one for National) (built 2026-10-29, ai/coffeesettings/{id}). Choose the sections (from what the scripts provide), the order, the delivery time and time zone, the days, who receives it (the scope's admins by default, plus chosen members or addresses), email subject, and a short instruction for the AI's tone. Preview and Send me a test buttons. Chapter Admins edit their chapter's; System and Member Admins edit National's.

- ☑ Coffee Report runner (built 2026-10-29: coffee_run(), ai/coffeecron, archive ai/coffeearchive; on staging since 2026-10-30: MAIL_FROM_*, COFFEE_CRON_KEY, the new Brevo key, WHATENV=prod in ~/stack/staging.env (old file kept as staging.env.bak-2026-10-30), crontab every 15 minutes; first scheduled report sent to Eric and David that day). Scheduled job: for each scope due, run its sections' scripts, pass the results to that scope's AI connection to assemble the report, and send it through Brevo; with no connection or at the limit, send the plain numbers. Keep each sent report (archive page per scope), log failures and email the scope's admins when a report can't be sent.

- ☐ Staging Telegram: paste National's bot token on the staging Coffee Report settings page and tick Send to Telegram (tokens encrypted on the Mac can't be read on staging).

- ☐ Add an Anthropic API key (Haiku is cheapest) on staging's AI Connections so reports are AI-written.

- ☐ Local model connection type (owner, 2026-10-29): a third provider in ai_helper.php, Local model (OpenAI-compatible): a server address and model name, no key, for a model like Qwen served on the client's own server by llama.cpp or Ollama (no Hermes needed). Shares the OpenAI request format, so build it with or after the OpenAI provider. For the Dedicated tier and privacy-sensitive (HIPAA) clients; needs 8 GB+ and is CPU-slow (fine for the Coffee Report, not chat). Keep the model server bound to the Docker network only.

- ☑ Docs: Developer's Guide Honcho AI chapter; Administrator's Guide chapter 7, AI and the Daily Coffee Report, a step-by-step walkthrough (2026-10-29).

- ☑ Hermes-run Coffee Report for clients: replaced by the above (2026-10-29). Eric's own Hermes Coffee Brief stays separate.

## Scheduler (add-on; plan approved 2026-10-30)

Books a customer, an asset and a performer into one time slot (student + aircraft + instructor; patient + exam room + doctor; or customer + asset with no performer), with a conflict check across all of them. Plan: https://claude.ai/artifact/GyZQrdzfn2B197iL6GvRvD

Decisions (owner, 2026-10-30): an add-on (system_modules sched, RBAC like PMS). Staff book first (phase 1), members from phase 2. Every performer has a login (owner, 2026-10-30): a member login (clubs, partnerships) or a Honcho staff account (flight schools, professional services, where performers are rarely members); stored as one tg_user_id. A setting says where performers come from: Members / Staff accounts / Both. Someone who is both a performer and a customer (e.g. an instructor getting a flight review) has an account in each place. Honcho Lite has no staff accounts, so staff performers need the staff module deployed. Business type setting (owner, 2026-10-30): Flying club / aircraft partnership, Flight school, Equipment / tool rental, Professional services, Custom; presets the names, starter activity types, where performers come from and the sub-module switches (Maintenance, Cost sharing, Meters), each still changeable. Chapters can own assets (subentity_id). Billing waits for the financial module. The menu name ("Scheduler") and the three role names (customer / asset / performer, singular and plural) are System Settings rows; a Use performers switch. Build the day board ourselves (CSS grid + plain JS): FullCalendar's resource view needs a paid license per client.

- ☐ Phase 0, foundations: migration (sched_locations, sched_resource_types, sched_resources, sched_activity_types, sched_hours, sched_blocks, sched_reservations, sched_reservation_resources), RBAC module and functions (view_board, book_self, book_others, manage_resources, manage_settings, view_reports), Scheduler settings tab (Business type, names, performer source, sub-module switches); setup screens in the maintenance-table pattern (locations, resource types, resources with photos, activity types, hours).

- ☐ Phase 1, staff booking: day board (a column per asset and performer, unavailable shading, filters, date picker, Today); reservation form with live conflict check and a locked transaction on Save; blocks (time off, closures); asset catalog and performer directory; performer-only logins.

- ☐ Phase 2, members book themselves: My Reservations and New Reservation on the member home; Find a Time; confirmation, change and reminder emails (Brevo, cron like the Coffee Report).

- ☐ Phase 3, operations: week and month views; repeating bookings; check-out and check-in (Hobbs/tach or any meter); no-shows; reports and Excel export. Billing hooks when the financial module is built.

- ☐ Phase 4, Maintenance sub-module: meters (Hobbs/tach, hours used); inspection items by hours and/or date with presets per business type (annual, 100-hour for hire/instruction, ELT, transponder/pitot-static, oil change, recurring ADs); alerts ahead of due (board, email, Coffee Report); grounding blocks bookings and flags existing ones; squawks at check-in; maintenance log with cost and DMS paperwork.

- ☐ Phase 5, Cost sharing sub-module (partnerships, clubs): expenses per aircraft (insurance, hangar/tiedown, annual, maintenance from the log, loan), one-off or repeating; split rules (equal, ownership share, hours flown); monthly partner statements (screen, Excel, email); cost per hour. Invoicing and payments go to the financial module.

- ☐ Phase 6, rules and reach: qualifications (asset checkout, current medical or flight review) feeding home-page expiry alerts; iCal feed; phone app screen; Coffee Report "Today's schedule" section; Telegram/SMS reminders.

- ☐ Docs: Developer's Guide chapter (Part II Add-ons) and an Administrator's Guide chapter, built with each phase.

## Payments, Financial and Store (plan approved 2026-10-30; money work comes before the Scheduler)

Plan: https://claude.ai/artifact/LYApDeBVM3JrM3szqaSAuR

Decisions (owner, 2026-10-30):

- PayPal first, because it does recurring payments: Checkout buttons (PayPal account or card), Subscriptions for automatic renewal, Vault for card on file. Called through PayPal's REST API from one payment_helper.php, since PayPal has no official PHP subscriptions SDK; Stripe or Square can be added later as other providers. Client ID and secret in the vault; a verified webhook marks things paid.

- Where things go: dues payments and auto-renewal in Core (every member organization needs them). Accounts, invoices, card on file, statements, expenses and POS are the Financial add-on. Store is an add-on.

- National's PayPal account to start; chapters' own accounts and chapter stores (chapter-logo merchandise) later.

- Merchandise stocked first, print on demand later. Sales tax at rates entered in Honcho.

- Expense receipts (parts, supplies, etc.) are uploaded with the expense entry and filed behind the scenes in the Document Library (Receipts, by asset and year, access limited), through a shared dms_file_upload() helper that other modules reuse.

Existing pieces: ccmps_financial_transactions (empty locally), honcho_financial, ccmps.paypal_txn_id, Financial settings tab and Financial Admins group, unused store layout.

- ☐ F0 Payment base (Core): PayPal connection screen (vault, sandbox first), verified webhook + fin_provider_events; fin_items, fin_invoices/_lines, fin_payments; PDF receipt template.

- ☐ F1 Dues online (Core): pay from the member home, receipts, status update via the existing recalculation; cash/check recording, reminders, dues report. Must include National recording dues received (found 2026-10-30, requirement MEM-21): renewing a member already creates a National dues record (ccmps_financial_transactions, MEM-20), but nothing ever sets rec_by_national / clears the balance, so renewed members stay Pending.

- ☐ F2 Automatic renewal (Core): first check in the sandbox: card-only subscribers without a PayPal account, changing the dues amount on existing subscriptions, fees vs the legacy site. Then subscription plans per dues type, fin_subscriptions, reminders, failed-payment emails, grace period.

- ☐ S1 Store, National (add-on): store_products/_variants, cart, PayPal checkout, entered tax rates, store_orders/_lines, emails, receipts, Store Admins group.

- ☐ F3 Invoicing, accounts and expenses (Financial add-on): fin_accounts, invoices, card on file, prepaid balance, monthly statements, accounting export; fin_expenses with receipt upload to the Document Library (dms_file_upload()); later the Scheduler's check-in invoices and cost-share invoices.

- ☐ F4 Chapters get paid: chapters connect their own PayPal accounts for events and chapter dues; chapter stores for chapter-logo merchandise.

- ☐ S2 Store extras: shipping by weight, event pickup, store reports, print on demand.

- ☐ F5 Point of Sale (the final part): compare PayPal's in-person options with a second provider, then counter sales.

- ☐ Legacy ETL: dues history (and paypal_txn_id) into the new tables.

## Reporting module (owner, 2026-10-30)

- ☐ Gather the requirements with Eric before any design: who uses reports (members, chapter/national admins, staff, partners); which reports each module needs (membership, dues, financial, store, Scheduler utilization and maintenance, DMS, events); on-screen vs Excel/PDF vs emailed on a schedule; saved and shared reports (like Flight Schedule Pro's Saved Items); filters and scope limits (a Chapter Admin sees only their chapter); whether users build their own. Then write a plan.

## Requirements book (`docs/requirements`, started 2026-10-30)

- ☑ Format approved with the Member Cards chapter; Core chapters written and checked against the code (2026-10-30): Signing In, Permissions, Member Records, Cards, Settings, Document Library, Member Home and Website, Help.

- ☑ Honcho AI converted (AI-01 to AI-27, 2026-10-30).

- ☐ Convert to requirements form: Payments/Financial/Store (PAY-), Scheduler (SCHED-), Pricing (PRICE-).

- ☐ Add chapters: Projects (PMS, built), the staff back office (Honcho), the phone app; later Event Module, Participants (Student), Reporting, Emulation as they're planned.

## Developer's Guide

- ☑ Conventions chapter (Part III, chapters/conventions.js, 2026-10-27): where things go, database, security, screens, code style, docs and releases. Keep it current when a pattern is agreed.

- ☐ Per-user preferences table (core): system_user_preferences (login id = trongate_users.id, preference key, value) instead of columns on ccmps (tab_setting ... button_setting, fontsize, mfontsize, language) and on honcho_user_accounts (fontsize, tfontsize). One store for members and staff; new preferences need no table change; the Font pop-up then works for staff too; member reloads (ETL) don't touch preferences. Do before the ETL (requested 2026-10-27).

- ☐ Chapters still to write: Welcome, Participants. (Configuration written 2026-10-25.) "Deploying on DigitalOcean" started 2026-10-08 (chapters/deployment.js); keep it updated as each DO-xx step is done.

- ☐ CCMPS Testing tab describes lib/CcmpsPermissions.php and run_integration_tests.sh, which aren't in the project.

- ☐ Delete the old CCMPS_Developer_Documentation.docx (superseded).

- ☐ Install Node.js on this Mac so the guide can be rebuilt without a temporary copy.

- ☑ Rebuilt both guides 2026-10-25 (temporary Node 20 + docx 9 in the session's scratch folder); fixed two unescaped quotes in chapters/cms.js that had stopped the Developer's Guide from building. Run node --check chapters/*.js after editing a chapter.

## Home page content (CMS)

- ☑ All 8 content modules read a table named scopes; now ccmps_scopes (2026-10-16). Can't be tested until the item below is done.

- ☑ Finish the 8 content modules - replaced by the content manager below (decided 2026-10-20: the old CMS code and tables were a prototype; rebuild, best practices, throw the old ones out). Their debug stops were commented out 2026-10-20.

Content manager for the member home (`ccmphome.php`) and a public website (plan agreed 2026-10-20; sign-off after each phase):

- ☑ Phase 1 - Foundation (built 2026-10-20, approved): tables cms_sections (on/off for member home and public site, order, heading, one-page menu label), cms_items, cms_media (picture library), cms_posts (Sunshine, Bulletin Board stickies, Marquee, Careers), events (top level of the future Event Module). Permissions in Security Groups: the existing Content Admin and Event Admin checkboxes become member roles (groups Content Admins, Event Admins); new cms functions; Chapter Admins add events for their own chapter; staff get the same through the Security Groups screen.

- ☑ Phase 2 (built 2026-10-20, deployed 5c89428; menu name is the CMS_LABEL constant, "Website") - Content manager screens (cms-content), from both the staff and member menus: sections list (show/hide per site, order, headings, menu labels), items per section, picture uploader and picker.

- ☑ Phase 3 (built 2026-10-20, deployed e2396d3; old tables dropped on staging after backup) - Feed screens on cms_posts: Sunshine (illnesses, deaths), Bulletin Board (yellow stickies), Marquee, Careers (with a detail page per job, public). Delete the 8 old CMS modules and their cms_ccmps_* / cms_users_* tables.

- ☑ Phase 4 (built 2026-10-20, deployed c45fb23) - ccmphome.php rebuilt from the tables, keeping the Inspinia look: the 11 demo sections plus Sunshine, Bulletin Board, Calendar, Marquee, Metrics (member home only) and Careers; the one-page top menu (click, scroll to the section) is built from the sections switched on.

- ☑ Phase 5 (built 2026-10-20, deployed 8857eef) - Events calendar (FullCalendar 6.1.15, pinned copy in public/js/, not Inspinia's 2016 version): Chapter Admins add events for their chapter, Event Admins and System Admins for any; public checkbox; member home shows every chapter's events (colour-coded), public site only public ones.

- ☑ Remove the temporary "Test..." content from the Mac's database (done 2026-10-20 when the BPA content was loaded).

- ☑ Phase 6 (built 2026-10-20, deployed 71d9872; content copied to staging after backup) - Public website in the Welcome module (welcome/website, welcome/job/{id}; the front address shows it only when CMS_PUBLIC_SITE=1), and BPA's text, pictures and meeting dates loaded from bpapilots.org on the Mac.

- ☐ BPA content gaps (decide or supply): Operation Skyhook and Summer Flight Academy 2027 dates for the calendar; a national contact email or phone for Contact Us; testimonials / partner quotes if wanted; which Summer Flight Academy location is right (bpapilots.org says both Atlanta Speedway KHMP and Houston Southwest KAXH; Houston was used). PUBLIC_WEBSITE in config/config.php still points to sgapleaders.org, not bpapilots.org.

- ☑ Phase 7 (built 2026-10-20, not yet deployed) - Posting roles, as decided 2026-10-20: Chapter Admins (cms/chapter_posts) post Sunshine, Bulletin Board and Careers for All Members (the default) or their own chapter, never Public; members post their own sticky notes (CMS_MEMBER_BULLETINS), approved at once; Chapter, Content and System Admins can set a note Pending or Disapproved. Migration 2026-10-20-cms-posting-roles.sql (run on the Mac).

- ☐ Content manager lists: the Delete button in the Options column is drawn far too big (wide box). Already like this before phase 7; find which stylesheet sizes form buttons in tables.

- ☐ The Chapters tile / menu item on the member home links to cms-ccmpschapters/viewpage, a module that never existed (the unused bulletin modal and the old Vue/axios jumbotron script were removed in phase 4).

- ☐ Last: Event Module - rewrite registration's hard-coded events (Skyhook, General Meeting, Board Meeting) to use events with an event_activities child table; the calendar keeps reading events.

- – Who hosts (owner's notes, 2026-10-21): Operation Skyhook and the Summer Flight Academy are national events. The General Membership Meeting and the National Board Meeting rotate between chapters, and the registration money goes directly to the host chapter.

- – So an event needs a host (National or a chapter, events.subentity_id), and registration must take payment into the host's account: the host chapter's payment-acceptance details (payment account / processor settings, payee, contact) need a home, probably on the Chapters screen (ccmps_subentities, next to financial_email / financial_contact), with National's own details for national events. Keep payment secrets out of the database in plain text.

## Core product and client configurations (hybrid SaaS / custom) - after BPA is perfected

Decided 2026-10-27: once this BPA instance is right, it becomes the blueprint for the Honcho core. Each new client gets its own configuration in Git, and its own staging and production (one droplet per client, as planned for BPA). Core improvements flow to every client; client-specific work stays with that client.

- ☐ Decide the Git layout. Options: (a) a core repo plus a small repo per client (settings, seed data, logo and pictures, custom modules) laid over the core at deploy; (b) the core repo with a clients/<name>/ folder per client; (c) a branch per client (not recommended: merging core fixes into every branch gets painful). Recommendation to discuss: (a).

- ☐ Releases: a client deploys a tagged core version plus its own configuration; a core upgrade is tested on the client's staging before production.

- ☐ Separate core from BPA in what exists today:

- – Migrations: core schema changes vs BPA data fixes (lifetime 2099, chapter states, BPA website content). Core migrations run for every client; client data scripts only for that client.

- – Defaults in `config.php` still name BPA (organization name, logo bpalogo100x82.jpg, SUBENTITY_NATIONAL_ID 99, BPA's Wallet issuer in .env). New clients start from neutral defaults and set theirs on System Settings.

- – Aviation fields (certificates, ratings, aircraft; ccmps_aux, CCMPS_AUX_MODULE) are BPA-specific: keep them as an optional module, off for clients that don't need them.

- – Phone app wording ("BPA Member Portal", already on the list), the Member and Administrator's Guides (written for BPA), website content.

- – Per-client accounts: Google Wallet issuer (and Apple later), Brevo, email, payments; and the Inspinia licence question.

- ☐ New-client checklist: the Configuration chapter's New Client tab grows into the full runbook (droplet, .env, migrations, client configuration, System Settings, accounts).

## Legacy data load (ETL) - before UAT, and again before go-live

The data on the Mac and staging is old test data. The real data comes from the legacy BPA database (bpapilots.org, different structure) by an ETL, run just before UAT starts and again just before go-live. Things the ETL must repeat or allow for (noted 2026-10-26):

- ☐ Data fixes made on the test data - build them into the ETL or re-run them after it: lifetime members current_year 9999 -> 2099 and status Current (2026-10-22-lifetime-members.sql); chapter states and National HQ (2026-10-21-chapter-state*.sql); deceased members keep no roles (2026-10-19-clear-deceased-member-roles.sql); RBAC step 2 (login rows and group memberships from the role columns, 2026-10-18-system-rbac-step2.sql) and member login numbers. Not 2026-10-18-cleanup-test-logins.sql (test data only).

- ☐ Settings are not data: the system_settings rows (financial year, grace period, names, wording, colors), system_color_schemes, CMS content and Security Groups set up on the screens must survive the load. Load members, not the whole database.

- ☐ Member ids: member cards (ccmps_cards), Security Group memberships (trongate_users ids), photos (assets/<id>/) and the audit log all point at ccmps.id. Either keep the legacy ids, or clear ccmps_cards (and make the Google Wallet objects inactive) and rebuild logins and groups after each load, so no card or role lands on the wrong person.

- ☐ Check trongate_users shape against the real data (see the RBAC item about member creation).

- ☐ Photos: only 14 of 1,725 test members have one; see what the legacy site holds.

- ☐ Map the legacy dues and status fields to current_year / status / ccmps_financial_transactions, and lifetime members to 2099.

- ☐ Plan the ETL itself (field mapping from the legacy structure) once SSH or FTP access to the legacy host works.

## Settings (plan approved 2026-10-22)

Honcho Settings Plan (https://claude.ai/artifact/1duFrj6djyVgxZdH8xMJtW): every setting in one home (.env, config.php, or system_settings with a screen). Sign-off after each phase.

- ☑ Phase 1 (built 2026-10-22, deployed a3eef28 with both migrations run on staging after backup ~/backups/bpa_staging-2026-10-22-before-settings-phase1.sql.gz): system_settings gains label/category/input_type/options/rbac_function/help/sort_order; the four financial settings moved in from ccmps_financial_settings (Financial tab); new Financial Admins group and member role (ccmps.financial_admin); System Settings rebuilt as tabs, each person sees only what they may change; saving the year or grace period re-checks member statuses after a confirmation. Migrations 2026-10-22-settings-phase1.sql, 2026-10-22-lifetime-members.sql (both run on the Mac; backup ~/honcho-backups/bpausa-2026-10-22-before-settings-phase1.sql.gz) and -drop-old-table.sql (not run yet, on the Mac or staging: run after the Financial tab is checked).

- ☑ Lifetime members and the status re-check: current_year 2099 = lifetime member, always Current (decided 2026-10-22). recalcstatus() rule 2, CCMP_LIFETIME_YEAR in config.php, saving a record keeps 2099; 2026-10-22-lifetime-members.sql changed the 9999s to 2099 and set lifetime members Current (run on the Mac).

- ☑ Phase 2 (built 2026-10-22, deployed 7060e66 with its migration run on staging after backup ~/backups/bpa_staging-2026-10-22-before-settings-phase2.sql.gz): setting() in config/settings.php, used by config.php; Organization, Wording, Features & Policy and Look tabs (2026-10-22-settings-phase2.sql, run on the Mac); PUBLIC_WEBSITE now bpapilots.org; CMS_PUBLIC_SITE / CMS_MEMBER_BULLETINS moved from .env. Decided by going ahead with the plan's recommendations: wording is on the screen (System Admins only), the two switches moved.

- ☑ Phase 3 (built 2026-10-25, not yet deployed): color schemes (system_color_schemes: six scheme colors - Primary, Accent, Highlight, Label, Value, Menu - 57 color constants use scheme_color(); Classic = today's colors exactly; Inspinia, Navy & Gold, Slate & Crimson, Custom with color pickers) and logos from the picture library on the Look tab; 58 typed-in logo paths now use MAIN_LOGO. Migration 2026-10-25-settings-phase3.sql (run on the Mac; backup ~/honcho-backups/bpausa-2026-10-25-before-settings-phase3.sql.gz).

- ☐ Later: the ~229 colors typed straight into views move to the scheme as each screen is touched; colors as CSS variables.

- ☑ Phase 4 (2026-10-25, not yet deployed): deleted 60 unused constants (kept 8 for coming work: WHATENV, DEVEMAIL, BREVO_SMTP_KEY, CURRENCY_*, PAYPAL_*, DEFAULT_CONTROLLER) and the three duplicate DMS color definitions; site_owner.php follows the organization name; ccmps_settings_copy dropped (2026-10-25-settings-phase4-cleanup.sql, run on the Mac); Configuration chapter of the Developer's Guide (chapters/configuration.js).

- ☐ Ccmps::recalcstatus() and recalc_all_member_statuses() are public, so anyone can run them from the address bar (welcome-ccmps/recalc_all_member_statuses). Make them _-prefixed (update the callers) or check permissions.

- ☐ New members get the password 123456 (DEFAULT_CCMP_PASSWORD). Give them a random one and a set-password link (with Forgot password).

## Theme (Inspinia) - decided 2026-10-25

Keep Inspinia for now; don't hand-write a copy of it. Move gradually to plain Bootstrap 5 + a small Honcho stylesheet.

- ☑ Step 1 (2026-10-25, not yet deployed): audit done. Removed 488 unused theme files (120 demo pages, unused plugins in js/plugins and css/plugins, demo scripts, email templates; 10 MB) with git rm; every file the app references is kept, including Landing_Page and img/landing (member home, sponsors). (The 290 MB was mostly Utils/, 247 MB, ignored by git and never deployed; left alone on the Mac.) jQuery 3.1.1 -> 3.7.1 (checksum matches jquery.com) on the 61 Inspinia pages.

- ☐ Eric to click-test with jQuery 3.7.1 (menus, DataTables lists, calendar, pop-ups, file upload); then delete the old public/themes/inspinia/js/jquery-3.1.1.min.js. To go back: swap the two names in the views.

- ☐ 5 pages load js/plugins/bs-custom-file/bs-custom-file-input.min.js, which was never in the theme (a 404; the file inputs work without it). Remove the reference or add the file.

- ☐ Other templates load their own old jQuery: janux and js/ 1.9.1, epona 2.2.3, Landing_Page 2.1.1, cool_mobi CDN 1.11.0 / 3.2.1 / 3.5.1. Check which are still used; update or delete them.

- ☐ Check the Inspinia licence terms: paid themes are usually licensed per end product, and Honcho is planned per client.

- ☐ Later: a Honcho theme on free Bootstrap 5 (CSS variables, so the color schemes become real variables), keeping Inspinia's look and class names; move screens over as they are touched. Then no theme licence is needed.

## Digital membership cards (plan drafted 2026-10-26, awaiting decisions)

Digital Membership Cards plan (https://claude.ai/artifact/3QVrXXRpZryjkkj21NLftc): a card with a QR code in the portal, phone app, Apple Wallet and Google Wallet; scanned at the door for event entry (registered and paid) and meeting attendance.

- ☑ Decisions (2026-10-26): go ahead with the plan's recommendations; Google Wallet now, Apple Wallet and event registration later.

- ☑ Phase 1 (built 2026-10-26, not yet deployed): My Card page (welcome-cards), Card button on the member record, phone app Card tab (welcome-api/mycard, reissuecard), ccmps_cards (2026-10-26-member-cards.sql, run on the Mac), cancel and reissue. Only 14 of 1,725 members have a photo: ask members to add one, or the photo check at the door won't help much.

- ☐ Phase 2: door check-in page and attendance (event_checkins, Door Volunteers group, overrides, export).

- ☐ Phase 3: Google Wallet button (Eric: create the issuer account at pay.google.com/business/console). Apple Wallet later: start the D-U-N-S number and Apple Developer (organization) enrollment early, 1 to 3 weeks.

- ☐ Phase 4: Wallet cards update themselves on renewal or chapter change.

- ☐ Depends on the Event Module (below) for "registered and paid" at the door and guest tickets.

## Eligible voter rules (later)

- ☐ Work out `eligible_voter` by rules instead of a checkbox (owner, 2026-10-27). Voting depends on currency of membership and member type, not type alone: e.g. Associate members can't vote even when current; Q (Qualified Student) members can; S students (Student module) never can. Steps:

- – Write down BPA's full rule set with the owner (which member types vote; what "current" means here, e.g. status Current only or Past Due in the grace period too; lifetime and honorary members; deceased, deleted, locked; any rule about chapter or time as a member).

- – One function (e.g. ccmp_voting_eligible($member)) that applies the rules, used everywhere; the member types that vote become a setting (e.g. a "Votes" column on ccmps_types, or a System Settings row) rather than being written into the code.

- – Recalculate it wherever status is recalculated (recalcstatus(), the Financial Settings re-check, saves that change type or year) and in the ETL; the Eligible Voter box on the record becomes display-only (or an admin override with a reason, if the rules allow one).

- – A list or export of eligible voters for elections.

## Small fixes

- ☑ Help pages: Close went to the home page; now returns to where the person came from (Help::_return_url(), copied from Cards), requirement HELP-08 (2026-10-30, Mac only).

- ☐ ccmps_aux.ccmp_id has a foreign key to the old ccmps_org table, not ccmps, so a member created since that copy was made can't get an aux row (2 such members on the Mac, including the portaladmin account added 2026-10-27). Point the key at ccmps, add the missing rows, then decide whether ccmps_org can go.

- ☑ System > Subentities (Chapters) gives a 500 on every page: it reads/writes system_subentities, which doesn't exist. Rebuilt 2026-10-21 on ccmps_subentities (maintenance-table pattern, State and Active added). Still open: whether it gets the staff-only / Lite rule like Settings and the Auditlog.

- ☐ Revisit National HQ (ccmps_subentities id 99, SUBENTITY_NATIONAL_ID in config.php): why is it in the chapter table? No members, events or posts use it (checked 2026-10-21). For now it is inactive, has no state, is hidden from the Chapters screen and never counted. Decide whether to keep it (and what for) or delete it.

- ☐ James H. Green Chapter has no state (no member addresses to go on); fill it in on the Chapters screen.

- ☐ Member home ATIS tile hidden 2026-10-16 (it downloaded doc 1 from the removed CMS library). Upload ATIS to DMS and put its id in the link in ccmphome.php, then re-add it to the Member Guide.

- ☐ Ccmps::currentroster() (and any other method using the same $this->login() line) gives a 500 when the session has expired: login() doesn't exist. Redirect to welcome/logout instead (found 2026-10-22).

- ☑ Debug line numbers on buttons removed 2026-10-27: "128 Update", "137 Close", "141 Close" (viewccmp.php); "69Cancel", "80 Cancel", "92 Cancel", "103 Manage All" (ccmpcrud.php).

- ☐ The Student Members list links (welcome-ccmps/manage/mosm, mcmm) show every member: manage() no longer filters by student. Filter to Q members (ccmp_type 3), as the home-page counts do; S students belong to the Student module (decided 2026-10-27). Found 2026-10-27.

- ☐ Other screens whose Close goes to the home page instead of back where you came from: fix as they're touched (pattern: Cards::_return_url()).

- ☐ Member-list bulk actions Lock, Unlock, Approve User Acct, Approve CCMPS and Archive are listed but do nothing (Ccmps.php bulkaction()).

- ☑ sidemenu.php Content Admin block is missing its closing </li> (~line 161). Replaced by the Website block 2026-10-20.